Program Name:	Mobile/Manufactured Home Innovative Outreach and Measure Program

Program Number:	SCG3539

Quarter:		Second Quarter, 2008

- Program Description
The Mobile/Manufactured Home Innovative Outreach and Measure Program has been designed to provide gas measures on a comprehensive basis to mobile home customers in the SCG service territory.

- Administrative Activities
The second quarter of 2008 was a rebuilding quarter, as Synergy shifted the focus from a combined program (with SCE) to a gas-only program. Energy savings goals were exceeded and the budget fulfilled within the SCE side of the program, requiring the SCE production wrap-up in the second quarter of 2008. We have seen a steady increase in production each month as we have adjusted our production, marketing and outreach to the gas-only focus.

Working closely with the Manufactured-Mobile Home program management team the program has strengthen the entire acquisition, installation, inspection and billing process and have successfully built production levels.

Efforts have been coordinated with SCE-SCG to achieve a high level of accuracy in the data entry process. There are many data points, thus requiring a high level of attention.  We are working on an internal process to develop innovative new systems that completely automate the handling of customer data.

The business plan is supported by the marketing and outreach staff, who continue to personally distribute flyers in several parks to increase interest and attendance at follow-up neighborhood meetings. The staff has successfully converted their materials and focus to support the gas-only focus for the remainder of the program.

The program in conjunction with SCE-SCG continues to increase production, and therefore hit many program targets 6-9 months ahead of schedule which has necessitated a shift in the organization of the program systems and structures to a gas-only focus. The program works to improve scheduling, installation and inspection processes.

- Marketing Activities
The marketing and outreach staff has worked toward supporting our business plan by personally distributing flyers in several parks to increase interest and attendance at follow-up neighborhood meetings. During the 2nd quarter, our marketing office sent 7,933 direct mail pieces (1,891 in April; 3,455 in May; 2,587 in June) to mobile home residents in the SCG service area.

The marketing and outreach personnel have held 35 neighborhood meetings (4 in April; 3 in May; 9 in June) with 940 guests in attendance (52 in April; 34 in May; 124 in June) during the 2nd quarter. During these meetings a program overview was presented to possible Mobile Home clients. Samples of the measures to be performed were demonstrated and potential clients and program participants were able to ask questions. It was felt that these neighborhood meetings were quite productive. Many customers are able to schedule their appointments for installation directly from these meetings.

Locations and results where neighborhood meetings were held are included as follows:

| Total April | Mobile Home Parks - 4 | # Attending - 52 |
| --- | --- | --- |
| Total Program-To-Date | 246 | 5,722 |

| Total May | Mobile Home Parks - 3 | # Attending - 34 |
| --- | --- | --- |
| Total Program-To-Date | 249 | 5,756 |

| Total June | Mobile Home Parks - 9 | # Attending - 124 |
| --- | --- | --- |
| Total June | 9 | 124 |
| Total Program-To-Date | 258 | 5,880 |

- Direct Implementation Activities
Vendor continues to monitor ways to improve direct implementation processes and procedures and is pleased that production levels are on track and ahead of schedule.

- Program Performance/Program Status
(	Program is on target
(	Program is exceeding expectations
(	Program is falling short of expectations

- Program Achievements (Non-Resource Programs Only)
Not applicable.  This is a resource program.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measures discontinued, budget changes, etc.).
Program continues to increase production and complete all work, where possible and  continues to explore supplemental funding for 2008 to gain additional energy savings on the SCE side of the program. Overall, we have excelled in many areas of the program, enabling us to successfully surpass the program’s energy saving goals and benchmarks and complete the SCE program well ahead of schedule. We have now shifted our focus and emphasis to the SCG, or gas-only side of the program for the remainder of 2008.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.).
At the 2nd Quarter, 2008 mark, the program is 75% complete on the timeline, at 79% of the overall budget and has achieved 88% of the Therm savings goal. This indicates program participation has been healthy and we expect to continue our efforts throughout the remainder of the program, into the 3rd and 4th quarters of 2008. Synergy has adjusted its efforts to concentrate on the gas-only side of the program during this period.

- Changes to staffing and staff responsibilities, if any.
None

- Changes to contracts, if any.
None

- Changes to contractors and contractor responsibilities, if any.
None

- Number of customer complaints received.
Of the 1,334 customers served in the Mobile Home Program during the 2nd quarter of 2008, there were 6 customer complaints, all of which have been successfully resolved to the customers’ satisfaction. Most of these had to do with warranty and scheduling issues, but very few with gas measures only. Included within these results are individuals contacted as part of the programs quality control, which reached 20% of all customers served.

If there is a more serious complaint, such as a measure not working, a supervisor is sent to the site immediately to diagnose and personally address the issue. We appreciate this feedback and in order to improve our customer service, are working closely with our technicians to make sure that all measures are working properly when leaving the installation site, to use proper business etiquette when on site, to ensure they have the appropriate supplies at each site and we have also worked with the office staff and technicians to address all scheduling concerns, including the timeliness of the technicians for appointments. We are working with the technicians to follow-through carefully with each customer and confirm that each measure is properly functioning before leaving the site and to be more social and communicative.

The program has received 346 complimentary customer satisfaction calls and cards in the second quarter of 2008 and 4,043 program-to-date. Customers are very satisfied with the services rendered and for the program in general. Customers not only appreciate the initial service, but the follow-up service as well.

- Revisions to program theory and logic model, if any.
None. Provided February 1, 2006 concept paper.