- Regarding the Southern California Gas Company and San Diego Gas & Electric Monthly Pipeline Safety Enhancement Plan Status Report for August 2013 that was provided in response to SCGC-16, Q.16.1:

  - For each of the projects that are listed by PSEP filing priority in Appendix A, “Active Projects List as of August 30, 2013:”

QUESTION  17.1.1.1

Please provide the direct capital cost and/or the current O&M cost currently estimated to complete the project.  Please provide this information in a format that permits a comparison to the capital cost estimates and O&M estimates that were shown in Attachment A to the SoCalGas and SDG&E January 13, 2012, Supplement to Request for Memorandum Account.

RESPONSE 17.1.1.1

|  |  | Current Estimated Direct Costs * |
| --- | --- | --- |
| Utility | Pipeline | Capital | O&M ** |
| SCG | 2000 | $ 13,603,392 | $ 55,225,360 |
|  | 2001 East | $ - | $ 169,500 |
|  | 2001 West | $ - | $ 18,314,949 |
|  | 1005 | $ 993,270 | $ - |
|  | 2003 | $ - | $ 1,455,057 |
|  | 407 | $ - | $ 2,712,000 |
|  | 406 | $ - | $ 2,324,410 |
|  | 235 West | $ - | $ 1,687,236 |
|  | 1013 | $ 900,045 | $ - |
|  | 1015 | $ 1,197,370 | $ - |
|  | 1004 | $ - | $ 6,963,512 |
|  | 404 | $ - | $ 9,191,315 |
|  | 44-137 | $ - | $ 4,596,162 |
|  | 43-121 | $ 24,853,527 | $ - |
|  | 33-120 | $ 7,847,918 | $ - |
|  | 45-120 | $ 17,674,511 | $ - |
|  | 32-21 | $ 37,847,845 | $ - |
|  | 36-9-09 North | $ 63,273,401 | $ 7,514,500 |
|  | 37-18-K | $ 11,862,505 | $ - |
|  | 1011 | $ - | $ 791,000 |
|  | 36-37 | $ 786,480 | $ - |
|  | 42-66-1 | $ 487,855 | $ - |
|  | 42-66-2 | $ 395,088 | $ - |
|  | 37-18 | $ 22,612,548 | $ - |
|  | 37-18-F | $ 11,185,210 | $ - |
|  | 30-18 | $ 17,332,772 | $ - |
|  | 44-654 | $ 800,271 | $ - |
|  | 31-09 | $ 274,590 | $ - |
|  | 37-07 | $ 16,650,161 | $ - |
|  | 45-163 | $ 6,111,356 | $ - |
|  | 41-19 | $ 491,381 | $ - |
|  | 33-121 | $ 2,383,967 | $ - |
|  | 36-1032 | $ 3,317,454 | $ - |
|  | 38-514 | $ 15,214,157 | $ - |
|  | 35-20-A | $ 2,533,008 | $ - |
|  | 41-30-A | $ 169,500 | $ - |
|  | 41-30 | $ 593,250 | $ - |
|  | 38-200 | $ 1,332,016 | $ - |
|  | 45-120XO1 | $ 317,304 | $ - |
|  | 38-501 | $ 7,297,178 | $ - |
|  | 41-80 | $ 6,615,585 | $ - |
|  | 44-687 | $ 1,287,946 | $ - |
|  | 38-512 | $ 7,630,551 | $ - |
|  | 44-1008 | $ 6,786,238 | $ - |
|  | 41-181 | $ 254,945 | $ - |
|  | 38-516 | $ 4,546,329 | $ - |
|  | 35-20-N | $ 297,252 | $ - |
|  | 38-539 | $ 41,964,024 | $ - |
|  | 36-9-21 | $ 2,143,344 | $ - |
|  | 38-528 | $ - | $ 1,049,634 |
|  | 44-720 | $ 4,307,198 | $ - |
|  | 41-201 | $ 128,579 | $ - |
|  | 41-116 | $ 294,828 | $ - |
|  | 41-116BP1 | $ 257,589 | $ - |
|  | 38-508 | $ 3,228,568 | $ - |
|  | 38-523 | $ 8,221,428 | $ - |
|  | 41-6045 | $ 264,200 | $ - |
|  | Storage | $ - | $ 2,712,000 |
| SDGE | 49-28 | $ 24,259,382 | $ - |
|  | 49-32 | $ 811,329 | $ - |
|  | 49-11 | $ - | $ 2,082,341 |
|  | 49-22 | $ - | $ 113,000 |
|  | 49-16 | $ 6,780,000 | $ - |
|  | 49-17 | $ 27,137,628 | $ - |
|  | 49-25 | $ 11,391,051 | $ - |
|  | 49-26 | $ 13,038,347 | $ - |

* Current estimates are preliminary.  Estimates will be refined as project planning and engineering is completed.

** For pipelines where ILI runs will be performed, those costs were also included in this column.

QUESTION 17.1.1.2

Please provide the cumulative amount of direct capital and direct O&M that has been expended to date for each projected listed.

RESPONSE 17.1.1.2

|  |  | (in $1,000) |  |
| --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M |
| SCG | 2000 | $ 616 | $ 6,512 |
|  | 2001 East | $ - | $ 56 |
|  | 2001 West | $ - | $ 58 |
|  | 1005 | $ - | $ 106 |
|  | 2003 | $ - | $ 68 |
|  | 407 | $ - | $ 179 |
|  | 406 | $ - | $ 326 |
|  | 235 West | $ - | $ 123 |
|  | 1013 | $ - | $ 25 |
|  | 1015 | $ - | $ 16 |
|  | 1004 | $ - | $ 39 |
|  | 404 | $ - | $ 223 |
|  | 44-137 | $ 45 | $ - |
|  | 43-121 | $ 207 | $ - |
|  | 33-120 | $ 45 | $ - |
|  | 45-120 | $ 39 | $ - |
|  | 32-21 | $ 81 | $ - |
|  | 36-9-09 North | $ 82 | $ - |
|  | 37-18-K | $ 10 | $ - |
|  | 1011 | $ - | $ - |
|  | 36-37 | $ 19 | $ - |
|  | 42-66-1 | $ 49 | $ - |
|  | 42-66-2 | $ - | $ - |
|  | 37-18 | $ 25 | $ - |
|  | 37-18-F | $ 9 | $ - |
|  | 30-18 | $ 10 | $ - |
|  | 44-654 | $ 8 | $ - |
|  | 31-09 | $ 35 | $ - |
|  | 37-07 | $ 1 | $ - |
|  | 45-163 | $ 5 | $ - |
|  | 41-19 | $ - | $ - |
|  | 33-121 | $ 38 | $ 3 |
|  | 36-1032 | $ 51 | $ 5 |
|  | 38-514 | $ 6 | $ - |
|  | 35-20-A | $ 3 | $ - |
|  | 41-30-A | $ - | $ 9 |
|  | 41-30 | $ - | $ 7 |
|  | 38-200 | $ - | $ 8 |
|  | 45-120XO1 | $ 80 | $ - |
|  | 38-501 | $ 9 | $ - |
|  | 41-80 | $ - | $ 10 |
|  | 44-687 | $ 8 | $ - |
|  | 38-512 | $ 6 | $ - |
|  | 44-1008 | $ 12 | $ - |
|  | 41-181 | $ - | $ 4 |
|  | 38-516 | $ 6 | $ - |
|  | 35-20-N | $ 9 | $ - |
|  | 38-539 | $ - | $ - |
|  | 36-9-21 | $ 20 | $ - |
|  | 38-528 | $ - | $ 3 |
|  | 44-720 | $ 5 | $ - |
|  | 41-201 | $ - | $ - |
|  | 41-116 | $ - | $ - |
|  | 41-116BP1 | $ - | $ 5 |
|  | 38-508 | $ 6 | $ - |
|  | 38-523 | $ 7 | $ - |
|  | 41-6045 | $ - | $ 3 |
|  | Storage | $ - | $ 649 |
| SDGE | 49-28 | $ 37 | $ - |
|  | 49-32 | $ 85 | $ - |
|  | 49-11 | $ 30 | $ - |
|  | 49-22 | $ 92 | $ - |
|  | 49-16 | $ 4 | $ - |
|  | 49-17 | $ 4 | $ - |
|  | 49-25 | $ 4 | $ - |
|  | 49-26 | $ 4 | $ - |

17.1.2.  For Appendix B, “Memorandum Account Projects:”

QUESTION 17.1.2.1

Please provide the PSEP filing priority number for each project and list the projects by PSEP priority number so that Appendix B can be easily compared to Appendix A and to Attachment A to the SoCalGas and SDG&E January 13, 2012, Supplement to Request for Memorandum Account.

RESPONSE 17.1.2.1

| Utility | Pipeline | Priority |
| --- | --- | --- |
| SCG | 2000 | 1 |
|  | 2001 East | 2 |
|  | 2001 West | 3 |
|  | 1005 | 4 |
|  | 2003 | 6 |
|  | 407 | 7 |
|  | 406 | 9 |
|  | 235 West | 10 |
|  | 1013 | 11 |
|  | 1015 | 12 |
|  | 1004 | 13 |
|  | 404 | 14 |
|  | 44-137 | 15 |
|  | 1020 | 17 |
|  | 1014 | 18 |
|  | 43-121 | 22 |
|  | 33-120 | 24 |
|  | 45-120 | 25 |
|  | 32-21 | 26 |
|  | 41-6000-2 | 27 |
|  | 36-9-09 North | 29 |
|  | 37-18-K | 32 |
|  | 1011 | 36 |
|  | 42-66-1 | 40 |
|  | 42-66-2 | 41 |
|  | 37-18 | 45 |
|  | 37-18-F | 46 |
|  | 30-18 | 47 |
|  | 44-654 | 50 |
|  | 31-09 | 52 |
|  | 37-07 | 53 |
|  | 45-163 | 54 |
|  | 41-19 | 56 |
|  | 1171LT1BP2 | 57 |
|  | 33-121 | 59 |
|  | 33-121 | 59 |
|  | 41-6001-2 | 63 |
|  | 36-1032 | 64 |
|  | 38-514 | 65 |
|  | 35-20-A | 71 |
|  | 1172 ID 2313 2 | 73 |
|  | 41-30-A | 80 |
|  | 41-30 | 82 |
|  | 38-200 | 86 |
|  | 45-120X01 | 87 |
|  | 38-501 | 89 |
|  | 41-80 | 90 |
|  | 36-1002 | 96 |
|  | 44-687 | 99 |
|  | 38-512 | 106 |
|  | 44-1008 | 107 |
|  | 41-181 | 109 |
|  | 38-516 | 112 |
|  | 35-20-N | 113 |
|  | 1172 ID 2313 1 | 115 |
|  | 1172 ID 2313 3 | 116 |
|  | 38-539 | 124 |
|  | 36-9-21 | 126 |
|  | 38-528 | 127 |
|  | 44-720 | 132 |
|  | 41-201 | 138 |
|  | 41-116 | 142 |
|  | 41-116BP1 | 143 |
|  | 38-508 | 146 |
|  | 38-523 | 147 |
|  | 41-6045 | 170 |
| SDGE | 49-28 | 1 |
|  | 49-17 | 2 |
|  | 49-25 | 4 |
|  | 49-32 | 5 |
|  | 49-16 | 6 |
|  | 49-11 | 7 |
|  | 1600 | 9 |
|  | 49-26 | 10 |
|  | 49-20 | 11 |
|  | 49-14 | 14 |
|  | 49-15 | 15 |
|  | 49-22 | 16 |
|  | 49-13 | 18 |

QUESTION 17.1.2.2

Please explain whether the figures in the column headed “Forecasted Expenditure” and in the column headed “Remaining Spend” refer to direct costs or whether they refer to debit entries to the Pipeline Safety and Reliability Memorandum Account (“PSRMA”) that are described in the Preliminary Statement description of the PSRMA as follows:  “A debit entry equal to the actual incremental costs (i.e., O&M and capital-related costs such as depreciation, income taxes and return) associated with the PSEP costs incurred during the implementation of its PSEP.”

RESPONSE 17.1.2.2

The amounts shown under columns “Forecasted Expenditure” and “Remaining Spend” are O&M and capital direct costs related only to the projects listed in Appendix B.  They do not refer to the debit entries in the PSRMA.  The debit entries in the PSRMA are not capital expenditures.  Rather, the debit entries in the PSRMA include: (1) O&M direct costs; (2) applicable overheads and capital-related costs associated with assets in service (i.e. depreciation, return, and income taxes); and (3) records review and safety measure costs detailed in Appendix C to the SoCalGas and SDG&E Pipeline Safety Enhancement Plan Status Report.

QUESTION  17.1.2.3.

Please subdivide the columns headed “Forecasted Expenditure” and “Remaining Spend” to show capital-related expenditures separately from O&M related expenditures.

RESPONSE 17.1.2.3

|  | ( in $1,000) | Forecasted Expenditure (est.) |  | Remaining Spend (under)/over |
| --- | --- | --- | --- | --- |
|  |  | Capital | O&M |  | Capital | O&M |
| SCG | Line 1004 | - | 143 |  | - | (104) |
|  | Line 1005 | 62 | - |  | (62) | 106 |
|  | Line 1011 | - | - |  | - | - |
|  | Line 1013 | 66 | - |  | (66) | 25 |
|  | Line 1014 | 272 | - |  | (262) | - |
|  | Line 1015 | 2,320 | - |  | (2,320) | 16 |
|  | Line 1020 | - | 121 |  | - | (59) |
|  | Line 1171LT1BP2 | 309 | - |  | (309) | - |
|  | Line 1172 ID 2313 1 | - | - |  | - | - |
|  | Line 1172 ID 2313 2 | 232 | - |  | (232) | - |
|  | Line 1172 ID 2313 3 | - | - |  | - | - |
|  | Line 2000 | 3,222 | 13079 |  | (2,606) | (6567) |
|  | Line 2001 East | - | 154 |  | - | (98) |
|  | Line 2001 West | - | 1107 |  | - | (1049) |
|  | Line 2003 | - | 455 |  | - | (387) |
|  | Line 235 West | - | 70 |  | - | 53 |
|  | Line 30-18 | - | - |  | 10 | - |
|  | Line 31-09 | 1,812 |  |  | (1,778) | - |
|  | Line 32-21 | 3,842 | - |  | (3,762) | - |
|  | Line 33-120 | 442 | - |  | (397) | - |
|  | Line 33-121 | 342 | - |  | (304) | 3 |
|  | Line 35-20-A | 316 | - |  | (313) | - |
|  | Line 35-20-N | 175 | - |  | (166) | - |
|  | Line 36-1002 | 143 | - |  | (143) | - |
|  | Line 36-1032 | 363 | - |  | (312) | 5 |
|  | Line 36-9-09 North | 2,264 | 269 |  | (2,182) | (269) |
|  | Line 36-9-21 | - | - |  | 20 | - |
|  | Line 36-37 | 464 | - |  | (445) | - |
|  | Line 37-07 | - | - |  | 1 | - |
|  | Line 37-18 | 901 | - |  | (876) | - |
|  | Line 37-18 F | 486 | - |  | (477) | - |
|  | Line 37-18 K | 768 | - |  | (759) | - |
|  | Line 38-200 | 156 | - |  | (156) | 8 |
|  | Line 38-501 | - | - |  | 9 | - |
|  | Line 38-508 | - | - |  | 6 | - |
|  | Line 38-512 | - | - |  | 6 | - |
|  | Line 38-514 |  | - |  | 6 | - |
|  | Line 38-516 | - | - |  | 6 | - |
|  | Line 38-523 | - | - |  | 7 | - |
|  | Line 38-528 |  | - |  | - | 3 |
|  | Line 38-539 | - | - |  | - | - |
|  | Line 404 | - | 342 |  | - | (119) |
|  | Line 406 | - | 257 |  | - | 69 |
|  | Line 407 | - | 129 |  | - | 50 |
|  | Line 41-116 | - | - |  | - | - |
|  | Line 41-116BP1 | - | - |  | - | 5 |
|  | Line 41-181 | - | - |  | - | 4 |
|  | Line 41-19 | 66 | - |  | (66) | - |
|  | Line 41-201 | - | - |  | - | - |
|  | Line 41-30 | 1,002 | - |  | (1,002) | 7 |
|  | Line 41-30-A | 163 | - |  | (163) | 9 |
|  | Line 41-6000-2 | 2,706 | - |  | (2,706) | - |
|  | Line 41-6001-2 | - | - |  | - | - |
|  | Line 41-6045 | - | - |  | - | 3 |
|  | Line 41-80 | 472 | - |  | (472) | 10 |
|  | Line 42-66-1 | 288 | - |  | (239) | - |
|  | Line 42-66-2 | 233 | - |  | (233) | - |
|  | Line 43-121 | 988 | - |  | (781) | - |
|  | Line 44-1008 | - | - |  | 12 | - |
|  | Line 44-137 | - | 253 |  | 45 | (253) |
|  | Line 44-654 | 164 | - |  | (156) | - |
|  | Line 44-687 | 570 | - |  | (562) | - |
|  | Line 44-720 | - | - |  | 5 | - |
|  | Line 45-120 | 950 | - |  | (911) | - |
|  | Line 45-120X01 | 15 | - |  | 65 | - |
|  | Line 45-163 | 208 | - |  | (203) | - |
|  | Line 33-121 | 24 | - |  | (24) | - |
|  | Valves | 5,800 | - |  | (5,748) | - |
|  | Storage Fields | - | 600 |  | - | 49 |
| SDGE | Line 1600 | - | 1240 |  | 2 | (1237) |
|  | Line 49-11 | - | 101 |  | 30 | (101) |
|  | Line 49-13 | 381 | - |  | (381) | - |
|  | Line 49-14 | - | 215 |  | - | (215) |
|  | Line 49-15 | 556 | 11 |  | (556) | (11) |
|  | Line 49-16 | 2,002 | - |  | (1,998) | - |
|  | Line 49-17 | 1,078 | - |  | (1,074) | - |
|  | Line 49-20 | - | - |  | - | - |
|  | Line 49-22 | - | - |  | 92 | - |
|  | Line 49-25 | 491 | - |  | (487) | - |
|  | Line 49-26 | 563 | - |  | (558) | - |
|  | Line 49-28 | 962 | - |  | (925) | - |
|  | Line 49-32 (Replacement) | 118 | - |  | (33) | - |

QUESTION 17.1.3.

Please identify the projects in Appendix B, “Memorandum Account Projects,” that are not listed in Appendix A, “Active Projects List as of August 30, 2013.”

RESPONSE 17.1.3

| Utility | Pipeline |
| --- | --- |
| SCG | 1020 |
|  | 1014 |
|  | 41-6000-2 |
|  | 1171LT1BP2 |
|  | 41-6001-2 |
|  | 1172 ID 2313 2 |
|  | 36-1002 |
|  | 1172 ID 2313 1 |
|  | 1172 ID 2313 3 |
| SDGE | 1600 |
|  | 49-20 |
|  | 49-14 |
|  | 49-15 |
|  | 49-13 |

17.1.4.  Footnotes 6 and 7 state that as of August, 2013, the SoCalGas PSRMA balance was $31,522,905 and that the balance in the SDG&E PSRMA was $1,293,673, respectively.

QUESTION 17.1.4.1.

Do these figures in footnotes 6 and 7 represent debit entries to each utility’s PSRMA that are recorded in accordance with sections 4.a and 4.b of the Preliminary Statement description of the PSRMA?

RESPONSE 17.1.4.1

The figures in footnotes 6 and 7 represent debit entries recorded to the PSRMA and related interest.

QUESTION 17.1.4.2.

Please show how the total PSRMA balance for each company can be derived from the project-to-date total shown in Appendix B, “Memorandum Account Projects.”

RESPONSE 17.1.4.2.

For SoCalGas:

The project-to-date column in Appendix B reflects direct O&M and capital expenditures related to the pipeline projects listed.  The PSRMA balance of $31,523k does not reflect any capital-related costs associated with these capital expenditures incurred because the assets have not been completed and placed in service and, therefore, are not included in the PSRMA balance as of August 2013.  The PSRMA balance includes applicable overheads, records review and safety measure costs, and interest incurred that are also not reflected in Appendix B.  To reconcile the total project-to-date costs of $24,076k ($23,774k of active projects and $301k of projects remediated outside of PSEP) to the August 2013 PSRMA balance, capital expenditures are subtracted and overheads, records review and safety measure costs, and interest are added to the total as shown in the table below:

For SDG&E:

The project-to-date column in Appendix B reflects direct O&M and capital expenditures related to the pipeline projects listed.  The PSRMA balance of $1,294k does not reflect any capital-related costs associated with these capital expenditures incurred because the assets have not been completed and placed in service and, therefore, are not included in the PSRMA balance as of August 2013.  The PSRMA balance includes applicable overheads, records review and safety measure costs, and interest incurred that are also not reflected in Appendix B.  To reconcile the total project-to-date costs of $2,168k to the August 2013 PSRMA balance, capital expenditures are subtracted and overheads, records review and safety measure costs, and interest are added to the total as shown in the table below:

17.1.5.  For Appendix B, “Projects Originally Identified in Memorandum Account Request But Have Since Been Remediated or Removed from Phase 1A:”

QUESTION 17.1.5.1.

Please provide the PSEP filing priority number for each project and list the projects by PSEP priority number so that Appendix B can be easily compared to Appendix A and to Attachment A to the SoCalGas and SDG&E January 13, 2012, Supplement to Request for Memorandum Account.

RESPONSE 17.1.5.1

| Utility | Pipeline | Priority |
| --- | --- | --- |
| SCG | 235 East | 5 |
|  | 4000 | 8 |
|  | 2000-0.18-X02 | 16 |
|  | 1018 | 19 |
|  | 1024 | 20 |
|  | 247 | 21 |
|  | 2000-0.18-BO | 23 |
|  | 1003 | 28 |
|  | 36-9-06 | 30 |
|  | 36-9-06 A | 31 |
|  | 1025 | 33 |
|  | 765BR4 | 34 |
|  | 408XO1 | 35 |
|  | 1171LT2 | 37 |
|  | 36-37 | 38 |
|  | 35-39 | 39 |
|  | 30-6200 | 42 |
|  | 2000-0.18-XO1 | 43 |
|  | 35-20 | 44 |
|  | 3000-261.73-BO | 48 |
|  | 3000-261.73-BR | 49 |
|  | 37-49 | 51 |
|  | 43-34 | 55 |
|  | 43-1106 | 58 |
|  | 36-1006 | 61 |
|  | 42-46 | 62 |
|  | 37-04 | 66 |
|  | 53 | 67 |
|  | 41-199 | 68 |
|  | 1172BP3 | 69 |
|  | 1172BP2ST4 | 70 |
|  | 35-10 | 72 |
|  | 1017BR4 | 74 |
|  | 1017BR5 | 75 |
|  | 1017BR6 | 76 |
|  | 1017BR7 | 77 |
|  | 317 | 78 |
|  | 35-6416 | 79 |
|  | 41-25-A | 81 |
|  | 41-90 | 83 |
|  | 30-02 | 84 |
|  | 30-02-U | 85 |
|  | 32-90 | 88 |
|  | 1017BP1 | 91 |
|  | 1017BP2 | 92 |
|  | 1017BP3 | 93 |
|  | 35-22 | 94 |
|  | 35-6405 | 95 |
|  | 41-84 | 97 |
|  | 41-84-A | 98 |
|  | 41-04ST1 | 100 |
|  | 36-8-01 | 101 |
|  | 42-57 | 102 |
|  | 765-8.24-BO | 103 |
|  | 765-8.24-BO | 103 |
|  | 38-351 | 105 |
|  | 41-128 | 108 |
|  | 8107 | 110 |
|  | 42-46-F | 111 |
|  | 30-32 | 114 |
|  | 775BO1 | 117 |
|  | 775 | 118 |
|  | 30-6292 | 119 |
|  | 36-6588 | 120 |
|  | 41-04-I | 121 |
|  | 36-1001 | 122 |
|  | 38-959 | 125 |
|  | 30-6799BR1 | 128 |
|  | 30-6799 | 129 |
|  | 41-25 | 130 |
|  | 41-17-F | 131 |
|  | 41-17 | 133 |
|  | 36-9-21BR1 | 134 |
|  | 41-198 | 137 |
|  | 36-7-04 | 139 |
|  | 41-05 | 140 |
|  | 41-05-A | 141 |
|  | 41-35-1-KST2 | 144 |
|  | 169 | 145 |
|  | 36-8-01-C | 148 |
|  | 35-20-A1 | 149 |
|  | 30-09-A | 150 |
|  | 35-40 | 151 |
|  | 38-552 | 152 |
|  | 1003LT2 | 153 |
|  | 37-18-J | 154 |
|  | 41-55 | 155 |
|  | 30-6543 | 156 |
|  | 35-6520 | 157 |
|  | 37-6180 | 158 |
|  | 41-17-A2 | 159 |
|  | 41-17-FST1 | 160 |
|  | 41-101 | 161 |
|  | 36-8-06 | 162 |
|  | 1172BP2ST3 | 163 |
|  | 30-6209 | 164 |
|  | 41-83 | 165 |
|  | 1172BP2ST1 | 166 |
|  | 41-117 | 168 |
|  | 42-12 | 169 |
|  | 6100 | 171 |
|  | 41-141 | 172 |
| SDGE | 49-19 | 3 |
|  | 49-32 | 5 |
|  | 49-18 | 8 |
|  | 49-27 | 12 |
|  | 3010 | N/A |

QUESTION 17.1.5.2.

Please explain what is meant by “remediated outside of Phase 1A.”

17.1.5.2

Work from a department other than PSEP has addressed the portion of pipeline previously listed as in scope for Phase 1A such that the portion of pipeline is no longer in the Phase 1A scope.

QUESTION 17.1.5.3.

Please identify which projects have been “remediated outside of Phase 1A” and which projects have been “removed due to successful locating records.”

RESPONSE 17.1.5.3

| Utility | Pipeline | Remediated Outside of PSEP | Removed Due to Successful Locating of Records | No Longer Cat. 4 Criteria | Additional Information has identified that a portion of the Pipeline should remain in scope for PSEP Ph. 1A |
| --- | --- | --- | --- | --- | --- |
| SCG | 36‐8‐01 | Yes |  |  |  |
|  | 36‐8‐01‐C | Yes |  |  |  |
|  | 36‐8‐06 |  | Yes |  |  |
|  | 36‐9‐06 |  | Yes |  |  |
|  | 36‐9‐06‐A |  | Yes |  |  |
|  | 36‐37 |  |  |  | Yes |
|  | 37‐04 |  | Yes |  |  |
|  | 37‐18-J |  | Yes |  |  |
|  | 38‐552 |  | Yes |  |  |
|  | 38‐959 | Yes |  |  |  |
|  | 41‐117 |  | Yes |  |  |
|  | 41‐25 |  |  | Yes |  |
|  | 41‐35‐1‐KST2 |  | Yes |  |  |
|  | 1003 | Yes |  |  |  |
|  | 1003LT2 |  |  | Yes |  |
|  | 1017BP1 |  | Yes |  |  |
|  | 1017BP2 |  | Yes |  |  |
|  | 1017BP3 |  | Yes |  |  |
|  | 1017BR4 |  | Yes |  |  |
|  | 1017BR5 |  | Yes |  |  |
|  | 1017BR6 |  | Yes |  |  |
|  | 1017BR7 |  | Yes |  |  |
|  | 1018 |  |  | Yes |  |
|  | 1024 |  | Yes |  |  |
|  | 1025 | Yes |  |  |  |
|  | 1171LT2 |  | Yes |  |  |
|  | 1172BP2ST1 |  | Yes |  |  |
|  | 1172BP2ST3 |  | Yes |  |  |
|  | 1172BP2ST4 |  | Yes |  |  |
|  | 1172BP3 |  | Yes |  |  |
|  | 169 | Yes |  |  |  |
|  | 2000‐0.18‐B0 |  |  |  | Yes |
|  | 2000‐0.18‐X01 |  |  |  | Yes |
|  | 2000‐0.18‐XO2 |  |  |  | Yes |
|  | 235 East |  | Yes |  |  |
|  | 247 |  | Yes |  |  |
|  | 3000‐261.73‐BO |  | Yes |  |  |
|  | 3000‐261.73‐BR |  | Yes |  |  |
|  | 30‐02 |  | Yes |  |  |
|  | 30‐02‐U |  | Yes |  |  |
|  | 30‐09‐A |  | Yes |  |  |
|  | 30‐6200 | Yes |  |  |  |
|  | 30‐32 |  | Yes |  |  |
|  | 30‐6209 | Yes |  |  |  |
|  | 30‐6292 |  |  | Yes |  |
|  | 30‐6543 |  | Yes |  |  |
|  | 30‐6799 | Yes |  |  |  |
|  | 30‐6799BR1 | Yes |  |  |  |
|  | 317 |  | Yes |  |  |
|  | 32‐90 |  |  | Yes |  |
|  | 35‐10 |  | Yes |  |  |
|  | 35‐20 |  | Yes |  |  |
|  | 35‐20‐A1 |  | Yes |  |  |
|  | 35‐22 |  | Yes |  |  |
|  | 35‐39 | Yes |  |  |  |
|  | 35‐40 | Yes |  |  |  |
|  | 35‐6405 | Yes |  |  |  |
|  | 35‐6416 | Yes |  |  |  |
|  | 35‐6520 |  |  | Yes |  |
|  | 36‐1001 |  |  | Yes |  |
|  | 36‐1006 |  | Yes |  |  |
|  | 36‐6588 |  | Yes |  |  |
|  | 36‐7‐04 | Yes |  |  |  |
|  | 36‐9‐21BR1 |  | Yes |  |  |
|  | 37‐49 | Yes |  |  |  |
|  | 37‐6180 |  |  | Yes |  |
|  | 38‐351 | Yes |  |  |  |
|  | 4000 |  | Yes |  |  |
|  | 408XO1 |  | Yes |  |  |
|  | 41‐04‐I |  | Yes |  |  |
|  | 41‐04ST1 | Yes |  |  |  |
|  | 41‐05 |  | Yes |  |  |
|  | 41‐05‐A | Yes |  |  |  |
|  | 41‐101 |  | Yes |  |  |
|  | 41‐128 |  | Yes |  |  |
|  | 41‐141 |  | Yes |  |  |
|  | 41‐17 | Yes |  |  |  |
|  | 41‐17‐A2 |  | Yes |  |  |
|  | 41‐17-F | Yes |  |  |  |
|  | 41‐17‐FST1 |  | Yes |  |  |
|  | 41‐198 |  | Yes |  |  |
|  | 41‐199 | Yes |  |  |  |
|  | 41‐25‐A |  | Yes |  |  |
|  | 41‐55 | Yes |  |  |  |
|  | 41‐83 |  | Yes |  |  |
|  | 41‐84 | Yes |  |  |  |
|  | 41‐84‐A |  | Yes |  |  |
|  | 41‐90 |  | Yes |  |  |
|  | 42‐12 | Yes |  |  |  |
|  | 42‐46 | Yes |  |  |  |
|  | 42‐46‐F | Yes |  |  |  |
|  | 42‐57 | Yes |  |  |  |
|  | 43‐1106 |  | Yes |  |  |
|  | 43‐34 |  | Yes |  |  |
|  | 53 | Yes |  |  |  |
|  | 6100 |  | Yes |  |  |
|  | 765‐8.24‐BO |  |  | Yes |  |
|  | 765‐8.24‐BR |  |  | Yes |  |
|  | 765BR4 |  | Yes |  |  |
|  | 775 | Yes |  |  |  |
|  | 775BO1 | Yes |  |  |  |
|  | 8107 | Yes |  |  |  |
| SDGE | 3010 |  |  | Yes |  |
|  | 49‐18 |  | Yes |  |  |
|  | 49‐19 | Yes |  |  |  |
|  | 49‐27 | Yes |  |  |  |
|  | 49‐32 (TEST) |  |  | Yes |  |

QUESTION 17.1.5.4.

Please explain what is meant by the column heading, “Bridge Period.”

RESPONSE 17.1.5.4

The bridge period column represent cost estimates for the memorandum account period as filed in the January 13, 2012 Supplement to Request for Memorandum Account (Attachment A).

QUESTION 17.2:

The Commission authorized the SoCalGas PSRMA and the SDG&E PSRMA in D.12-04-021 (April 19, 2012).  Do SoCalGas and SDG&E contend that they may record costs that were incurred starting February 24, 2011, the date of OIR 11-02-019, rather than April 19, 2012, the date of D.12-04-021?

RESPONSE 17.2:

Yes.  In D.12-04-021, the Commission authorized SoCalGas and SDG&E to record for later ratemaking consideration the costs described in our January 13, 2012 filing, which includes costs dating back to February 24, 2011.

QUESTION 17.3:

Have SoCalGas and SDG&E started to post the monthly PSEP Status Reports on their websites?

    - If the answer is “yes,” please state where they are posted.

RESPONSE 17.3:

Yes.  Monthly PSEP Reports are posted on the following web pages:

http://www.socalgas.com/regulatory/R11-02-019.shtml

http://www.sdge.com/regulatory-filing/469/gas-pipeline-safety-order-instituting-rulemaking-2011

QUESTION 17.4:

- Why have SoCalGas/SDG&E not posted the responses to SCGC-15 and SCGC-16 on the SoCalGas website under A.11-11-002, the Triennial Cost Allocation Proceeding?

RESPONSE 17.4:

Responses to SCGC-15 and SCGC-16 are posted at R.11-02-019/A.11-11-002 Gas Pipeline Safety Rulemaking/TCAP Phase 1- PSEP web pages where TCAP Phase 1, PSEP related information is posted.  Links to these web pages are below:

http://www.socalgas.com/regulatory/R11-02-019.shtml

http://www.sdge.com/regulatory-filing/469/gas-pipeline-safety-order-instituting-rulemaking-2011

# Text boxes

$000

Total PSEP Pipeline Projects to Date - Appendix B

2,168

Less:  Capital direct costs related to Pipeline Projects

2,166

Total O&M direct costs related to Pipeline Projects

2

Plus:  Overheads Balanced

0

Total  O&M Pipeline Projects Costs

1/

2

Plus:   Records Review & Safety Measure  Costs

1/

1,289

Total O&M PSEP Costs Balanced

1/

1,291

Plus:  Interest

3

Total Fully Loaded PSEP Costs and Interest

1,294

Total PSRMA Balance as of August 2013

1,294

check

0

1/

Applicable overheads included