QUESTION 22.1

Please update the table that SoCalGas and SDG&E provided to SCGC in Response 21.1 to reflect the data presented in the SoCalGas and SDG&E PSEP Status Report for May 2014 dated June 23, 2014 and posted on SoCalGas website on June 23, 2014.

RESPONSE 22.1

|  |  | Direct Costs* | Workpaper Identified Direct Costs ** | Variance |
| --- | --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M | Capital | O&M *** |  |
| SCG | 2000 | $ 10,032,000 | $ 47,566,280 | $ - | $ 77,980,300 | $ (20,382,020) |
|  | 2001 East | $ - | $ 220,000 | $ - | $ 8,210,850 | $ (7,990,850) |
|  | 2001 West | $ - | $ 14,264,875 | $ - | $ 47,941,100 | $ (33,676,225) |
|  | 1005 | $ 2,789,447 | $ - | $ - | $ 3,030,750 | $ (241,303) |
|  | 2003 | $ - | $ 4,770,395 | $ - | $ 18,770,600 | $ (14,000,205) |
|  | 407 | $ - | $ 5,064,693 | $ - | $ 5,125,850 | $ (61,157) |
|  | 406 | $ - | $ 5,785,359 | $ - | $ 12,148,100 | $ (6,362,741) |
|  | 235 West | $ - | $ 1,539,199 | $ - | $ 10,799,550 | $ (9,260,351) |
|  | 1013 | $ 907,127 | $ - | $ - | $ 2,679,350 | $ (1,772,223) |
|  | 1015 | $ 3,358,961 | $ - | $ 43,251,300 | $ - | $ (39,892,339) |
|  | 1004 | $ - | $ 4,290,786 | $ - | $ 7,087,400 | $ (2,796,614) |
|  | 404 | $ 4,000,000 | $ 15,079,307 | $ - | $ 14,011,550 | $ 5,067,757 |
|  | 44-137 | $ - | $ 6,302,692 | $ 4,340,700 | $ - | $ 1,961,992 |
|  | 1014 | $ 262,323 | $ - | $ 271,600 | $ - | $ (9,277) |
|  | 43-121 | $ 33,448,354 | $ - | $ 18,328,600 | $ - | $ 15,119,754 |
|  | 33-120 | $ 8,026,547 | $ - | $ 7,529,100 | $ - | $ 497,447 |
|  | 45-120 | $ 25,565,706 | $ - | $ 17,883,800 | $ - | $ 7,681,906 |
|  | 32-21 | $ 28,000,000 | $ - | $ 38,423,000 | $ - | $ (10,423,000) |
|  | 36-9-09 North | $ 67,207,541 | $ 5,620,727 | $ 46,351,800 | $ - | $ 26,476,468 |
|  | 37-18-K | $ 1,065,289 | $ - | $ 13,203,900 | $ - | $ (12,138,611) |
|  | 1011 | $ - | $ 2,368,441 | $ 15,726,500 | $ - | $ (13,358,059) |
|  | 36-37 | $ 459,656 | $ - | $ 464,100 | $ - | $ (4,444) |
|  | 42-66-1 | $ 1,168,534 | $ - | $ 287,900 | $ - | $ 880,634 |
|  | 42-66-2 | $ 4,971 | $ - | $ 233,000 | $ - | $ (228,029) |
|  | 37-18 | $ 19,378,400 | $ - | $ 16,676,000 | $ - | $ 2,702,400 |
|  | 37-18-F |  | $ 5,711,419 | $ 8,248,700 | $ - | $ (2,537,281) |
|  | 30-18 | $ 12,677,400 | $ - | $ 17,051,600 | $ - | $ (4,374,200) |
|  | 44-654 | $ 843,301 | $ - | $ 164,000 | $ - | $ 679,301 |
|  | 31-09 | $ 996,898 | $ - | $ 33,765,500 | $ - | $ (32,768,602) |
|  | 37-07 | $ 15,703,700 | $ - | $ 12,278,900 | $ - | $ 3,424,800 |
|  | 45-163 | $ 114,729 | $ - | $ 3,605,600 | $ - | $ (3,490,871) |
|  | 41-19 | $ 289,945 | $ - | $ 289,900 | $ - | $ 45 |
|  | 33-121 | $ 594,157 | $ - | $ 1,406,500 | $ 463,700 | $ (1,276,043) |
|  | 36-1032 | $ 4,943,114 | $ - | $ 6,142,500 | $ 355,400 | $ (1,554,786) |
|  | 35-20-A | $ 998,362 | $ - | $ 5,360,200 | $ - | $ (4,361,838) |
|  | 41-30-A | $ 325,018 | $ - | $ 1,068,800 | $ - | $ (743,782) |
|  | 41-30 | $ 354,588 | $ - | $ 18,649,000 | $ - | $ (18,294,412) |
|  | 38-200 | $ 4,273,311 | $ - | $ 785,900 | $ - | $ 3,487,411 |
|  | 45-120XO1 | $ 164,462 | $ - | $ 187,200 | $ - | $ (22,738) |
|  | 38-501 | $ 13,478,792 | $ - | $ 5,381,400 | $ - | $ 8,097,392 |
|  | 41-80 | $ 300,239 | $ - | $ 3,903,000 | $ - | $ (3,602,761) |
|  | 36-1002 | $ 362,967 | $ - | $ 727,400 | $ - | $ (364,433) |
|  | 44-687 | $ 1,906,930 | $ - | $ 759,900 | $ - | $ 1,147,030 |
|  | 38-512 | $ 21,444,959 | $ - | $ 9,501,900 | $ - | $ 11,943,059 |
|  | 44-1008 | $ 6,013,087 | $ - | $ - | $ 1,406,500 | $ 4,606,587 |
|  | 41-181 | $ 295,266 | $ - | $ 150,500 | $ - | $ 144,766 |
|  | 35-20-N | $ 124,916 | $ - | $ 175,400 | $ - | $ (50,484) |
|  | 38-539 | $ 9,890,788 | $ - | $ 30,947,000 | $ - | $ (21,056,212) |
|  | 36-9-21 | $ 625,298 | $ - | $ 1,264,600 | $ - | $ (639,302) |
|  | 44-720 | $ 4,863,209 | $ - | $ 2,541,200 | $ - | $ 2,322,009 |
|  | 41-201 | $ 128,579 | $ - | $ - | $ - | $ 128,579 |
|  | 41-116 | $ 209,449 | $ - | $ 174,000 | $ - | $ 35,449 |
|  | 41-116BP1 | $ 215,778 | $ - | $ 152,000 | $ - | $ 63,778 |
|  | 41-6045 | $ 567,181 | $ - | $ 155,900 | $ - | $ 411,281 |
|  | Storage | $ - | $ 1,479,622 | $ - | $ 1,200,000 | $ 279,622 |
|  | 41-6000-2 | $ 53,000,000 |  | $ 77,995,400 |  | $ (24,995,400) |
|  | 1171LT1BP2 | $ 308,327 |  | $ 309,100 |  | $ (773) |
|  | 41-6001-2 | $ 188,005 |  | $ 157,100 |  | $ 30,905 |
|  | 2000-0.18-XO2 | $ 183,551 |  | $ 227,800 |  | $ (44,249) |
|  | 2000-0.18-BO | $ 186,791 |  | $ 180,900 |  | $ 5,891 |
|  | 2000-0.18-XO1 | $ 186,093 |  | $ 173,600 |  | $ 12,493 |
|  | 41-04ST1 |  | $ 100,000 |  | $ - | $ 100,000 |
|  | 41-17 | $ 2,100,000 |  |  | $ 8,009,800 | $ (5,909,800) |
|  | 41-17-F | $ 33,885 |  |  | $ 202,200 | $ (168,315) |
|  | 4000 |  | $ 83,000 |  | $ 5,950,750 | $ (5,867,750) |
| SCG TTL |  | $ 364,567,929 | $ 120,246,796 | $ 466,853,700 | $ 225,373,750 | $ (207,412,725) |
| SDGE | 49-28 | $ 9,421,370 | $ - | $ 17,863,100 | $ - | $ (8,441,730) |
|  | 49-17 | $ 20,257,554 | $ - | $ 20,013,000 | $ - | $ 244,554 |
|  | 49-25 | $ 7,613,287 | $ - | $ 8,400,500 | $ - | $ (787,213) |
|  | 49-32 | $ 1,303,637 | $ - | $ 478,700 | $ - | $ 824,937 |
|  | 49-16 | $ 5,298,631 | $ - | $ 36,912,500 | $ - | $ (31,613,869) |
|  | 49-11 | $ - | $ 4,593,761 | $ 1,742,800 | $ - | $ 2,850,961 |
|  | 1600 | $ - | $ 4,320,000 | $ 9,744,633 | $ 4,320,000 | $ (9,744,633) |
|  | 49-26 | $ 12,871,557 | $ - | $ 9,591,200 | $ - | $ 3,280,357 |
|  | 49-20 | $ - | $ 100,000 | $ - | $ - | $ 100,000 |
|  | 49-14 | $ 2,651,225 | $ - | $ 7,131,200 | $ - | $ (4,479,975) |
|  | 49-15 | $ 19,856,581 |  | $ 20,339,300 | $ 260,000 | $ (742,719) |
|  | 49-22 | $ - | $ 2,034,010 | $ - | $ - | $ 2,034,010 |
|  | 49-13 | $ 12,399,097 | $ - | $ 12,374,600 | $ - | $ 24,497 |
| SDGE TTL |  | $ 91,672,939 | $ 11,047,771 | $ 144,591,533 | $ 4,580,000 | $ (46,450,823) |
| Sum of SCG & SDG&E |  | $ 456,240,868 | $ 131,294,567 | $ 611,445,233 | $ 229,953,750 | $ (253,863,548) |

* Current estimates are preliminary.  Estimates will be refined as project planning and engineering is completed.

** This does not include the supplemental costs.

*** For pipelines where ILI runs will be performed, those costs were also included in this column.