| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Residential Single Family Home Energy Efficiency Rebate Redacted Version per G.O. 66-C and PUC Code Sec. 583 |
| IOU Service Area: | SCG |
| Program Number: | 1220-04 |
| Program Type: | IOU Statewide Program |
| Month | August-04 |

- Program Status

| Budget and Expenditures | Budget | Aug-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $6,651,000 | $342,370 | 5% | $1,740,115 | 26% |  |  | $1,740,115 | 26% | $4,910,885 |
| Admin | $1,032,400 | $11,198 | 1% | $247,179 | 24% |  |  | $247,179 | 24% | $785,221 |
| Marketing | $765,200 | $29,465 | 4% | $190,773 | 25% |  |  | $190,773 | 25% | $574,427 |
| DI | $4,684,400 | $301,707 | 6% | $1,302,163 | 28% |  |  | $1,302,163 | 28% | $3,382,237 |
| EM&V | $169,000 |  |  |  |  |  |  |  |  | $169,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

| Energy Effects | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,424 | 143 | 10% | 561 | 39% |  |  | 561 | 39% | 863 |
| Annual kWh | 5,489,116 | 476,642 | 9% | 1,476,860 | 27% |  |  | 1,476,860 | 27% | 4,012,256 |
| Lifecyc kWh | 75,716,736 | 6,583,981 | 9% | 21,457,553 | 28% |  |  | 21,457,553 | 28% | 54,259,183 |
| Annual Therms | 2,490,734 | 207,032 | 8% | 586,206 | 24% |  |  | 586,206 | 24% | 1,904,528 |
| Lifecyc Therms | 32,269,556 | 2,683,459 | 8% | 8,041,498 | 25% |  |  | 8,041,498 | 25% | 24,228,058 |

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Performance Goals | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard to Reach goal is that 23% of rebate applications come from HTR zip codes | 23% | 26% | 113% |  |  |  |  | 25% | 108% |  |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative  - 
Regular monthly administrative activities include but are not limited to the following activities:  continued re-fining of the customer participation process and program design, review of customer participation and market activity, coordination with participating retailers, vendors, and manufacturers and other market participants, contract management, responding to customer inquiries and concerns, planning of future training events, and managing of program budgets and expenditures.

    - Marketing

- Distributed marketing materials at the Orange County Fairgrounds – August 27-29.

    - Direct Implementation

      - For Audits and Site Surveys :N/A

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization  -

- Total number of customers sites served, 4,487

- Summary of type and number of measures installed or repaired

| Measure Type | Measure Qty |
| --- | --- |
| Appliances | 1,651 |
| Building Shell - Insulation | 437,142 |
| HVAC - Controls | 1,673 |
| HVAC - Heating Systems | 139 |
| Water Heating - Systems | 155 |
| Grand Total | 440,760 |

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower;

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items - 
SoCalGas filed an updated Program Implementation Plan for this program on May 6,  2004.

- Coordination Activities
Coordination Activities are detailed in the revised PIP

- Changes to Subcontractors or Staffing - 
None

- Additional Items - 
None

Supporting Documentation

- Marketing Materials – 
None this month

- Point of Purchase Program Documentation – 
None this month

- Free Measure Distribution Documentation-  
This program does not distribute free measures

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
None this month

- Trade Shows and Public Events – 
None this month

Updated program information for SCG Single Family Rebate as of October 7, 2004

For the Single Family Rebate program, a project is considered "Installed" when it has been paid. Similarly, a project is considered “Committed” when the application is in processing, but has not yet been approved for final payment.  For monthly reporting purposes, the Recorded Activities worksheet only includes projects, which have been installed, not those that are “committed”.

For purposes of projecting funding availability, and determining measure closures however, SCG considers both installed and committed categories in order to best assess remaining funding availability.  The following table reflects the total sums of both status categories, through October .7, 2004:

| Program | Incentive Budget | Status | Incentive $ | Gross kW | Gross kWh | Gross Therms | Net kW | Net kWh | Net Therms |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Home Efficiency Rebate Program | $ 4,000,000 | Committed | $ 1,996,893 | 326 | 756,867 | 337,139 | 290 | 649,467 | 285,796 |
| Home Efficiency Rebate Program | $ 4,000,000 | Installed | $ 2,305,478 | 773 | 2,600,374 | 1,278,450 | 688 | 2,224,119 | 1,084,346 |
| Total | $ 12,000,000 |  | $ 4,302,372 | 1,098 | 3,357,241 | 1,615,589 | 977 | 2,873,587 | 1,370,142 |
| 1 Commitments are applications that are currently in processing but have not yet been approved for payment. |