| Implementer Name: | Southern California Gas Co |
| --- | --- |
| Program Name: | Bakersfield/Kern Energy Watch 1350-04 |
| IOU Service Area: | SCG |
| Program Number: | 1230-04 |
| Program Type: | IOU Partnership Program |
| Month | May-05 |

- Program Status

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | May-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $500,000 | -$52 | 0% | $1,566 | 0% |  |  | $1,566 | 0% | $498,434 |
| Admin | $60,100 | -$52 | 0% | $1,566 | 3% |  |  | $1,566 | 3% | $58,534 |
| Marketing | $439,900 |  |  |  |  |  |  |  |  | $439,900 |
| DI |  |  | NA |  | NA |  | NA |  | NA |  |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable to this program.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

Administrative activities related to standard program implementation included the monthly partnership coordination meeting of all partners in Bakersfield on May 26, 2005  in Bakersfield; telephone calls, e-mails and meetings between PG&E and Staples Marketing and between PG&E and potential residential services vendors; telephone calls and e-mails at each utility to plan 2005 activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to discuss progress in municipal building retrofits; and between utilities to coordinate marketing activities.

    - Marketing

There was no Bakersfield & Kern County Energy Watch broadcast advertising in May 2005 and outreach activities were halted.  All Realtor and small business services program funds have been committed.

Future outreach activities will market statewide energy efficiency programs or local utility programs for residents and businesses in Kern County. Energy Watch staff are scheduled to participate in the following outreach activities:

Kern County Fair

Kern County Fairgrounds

September 21-October 2, 2005

Bakersfield Fall Home Show

Kern County Fairgrounds - Booth #269

October 21-23, 2005

    - Direct Implementation

The following course was offered by the Bakersfield & Kern County Energy Watch Program during May:

May 19, 2005, 2005 Title 24 Overview – The workshop was held from 7:00 a.m. to 8:00 a.m. at Developmental Services Buildings located on Chester Avenue in Bakersfield.  The attendees of the workshop were given information various changes to Title 24 slated to take effect in October 2005 as well as program information on the Energy Watch Program and its role in Kern County.  This session was an abbreviated session of the 3 hour workshop we will be offering at Hodel’s Restaurant in Bakersfield on the 22nd of June.

The workshop was attended by 35 individuals from the City of Bakersfield Building Inspections Department.

The evaluations ranked the workshop as highly effective in meeting the desired outcome by the attendees for the event.  Many of the individuals in attendance also noted they would like to see the longer version of the workshop.

The following 2 workshops will be offered in June 2005:

June 15, 2005, Ag I.C.E. (Internal Combustion Engine alternative rate) – This workshop is focused on agricultural pumping customers currently using diesel gear heads to pump water for irrigation purposes.  The workshop will demonstrate the financial and environmental benefits of electric pumping under the new tariff.  The workshop will be held from 7:30 a.m. to 9:30 a.m. at Hodel’s Restaurant in Bakersfield.

June 22, 2005, 2005 Title 24 Overview – This workshop will focus on Title 24 changes slated to take effect in October 2005.  The attendees will receive information on upcoming changes to the lighting, HVAC and building envelop standards.  The workshop has been marketed to Building Inspection Department personnel, local builders, developers and contractors.  The workshop will be held at Hodel’s Restaurant in Bakersfield.

Staff from the Energy Watch office in Bakersfield have discontinued outreach efforts relative to the free residential energy survey and installation program.  Future outreach activities will focus on statewide energy efficiency programs.

      - For Audits and Site Surveys  - Not applicable for SCG

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization  -  Not applicable for SCG.

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons: - Not applicable for SCG

    - EM&V -

EcoNorthwest, the consultant conducting the evaluations of seven of PG&E’s partnership programs received Energy Division approval to proceed with implementation of its evaluation plan on October 29, 2004. Survey design is proceeding and the revised EM&V project schedule has been reflected in tab 6 of the workbook.

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items

PG&E, SCE and SoCalGas filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP. In addition, all Energy Watch partners have provided Staples Marketing with supplies of informational materials regarding other energy efficiency programs to be handed out at special events scheduled to promote Energy Watch and statewide energy efficiency programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None

Supporting Documentation

- Marketing Materials –

No new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation –

This program does not have free measure distribution.

- Upstream Incentive Documentation – 
This program does not have upstream incentive documentation.

- Training Documentation –

The list of attendees for the May 19 Title 24 training session is attached.

- Trade Shows and Public Events –

No activity in May 2005.