| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Nonresidential Express Efficiency |
| IOU Service Area: | SCG |
| Program Number: | 1251-04 |
| Program Type: | IOU Statewide Program |
| Month | July-05 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Jul-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $8,448,858 | $1,503,066 | 18% | $6,236,177 | 74% |  |  | $6,236,177 | 74% | $2,212,681 |
| Admin | $932,720 | $29,456 | 3% | $650,136 | 70% |  |  | $650,136 | 70% | $282,584 |
| Marketing | $2,594,625 | $49,034 | 2% | $1,191,450 | 46% |  |  | $1,191,450 | 46% | $1,403,175 |
| DI | $4,740,513 | $1,424,576 | 30% | $4,394,272 | 93% |  |  | $4,394,272 | 93% | $346,242 |
| EM&V | $181,000 |  |  | $320 | 0% |  |  | $320 | 0% | $180,680 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Jul-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual kWh | 34,531 | -1,410,443 | -4085% | 108,930 | 315% |  |  | 108,930 | 315% | -74,399 |
| Lifecyc kWh | 379,843 | -15,514,868 | -4085% | 1,198,233 | 315% |  |  | 1,198,233 | 315% | -818,389 |
| Annual Therms | 6,214,018 | -2,940,730 | -47% | 4,709,168 | 76% |  |  | 4,709,168 | 76% | 1,504,849 |
| Lifecyc Therms | 79,538,480 | -31,257,292 | -39% | 53,277,039 | 67% |  |  | 53,277,039 | 67% | 26,261,441 |

Note: Energy savings have not been updated for April pending final review of savings assumptions.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Performance Goals | Goals | July 05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard to Reach | 43% | 55% | 127% | 73% | 170% | 0 | 0 | 127% | 170% |  |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

Regular monthly administrative activities include but are not limited to the following activities: continued refining of the customer participation process and program design, review of customer participation and market activity, coordination with participating retailers, vendors, and manufacturers and other market participants, contract management, responding to customer inquiries and concerns, planning of future training events, and managing of program budgets and expenditures.

This month, additional activities included:

- SCG participated in the Statewide Express Efficiency Team meetings in preparation for the Statewide Consistency PAG meeting to be held in San Diego on August 2nd and 3rd.  Two phone conferences were held for the Statewide Business Incentive Team (BIP) and the Statewide Industrial team for coordination of statewide program consistency.  A third team meeting was held in San Diego for the Statewide Industrial team.  SoCalGas participated in the two day statewide consistency meetings held in San Diego on July 27th and 28th.   The teams were able to work out differences and inconsistencies regarding deemed rebate and calculated incentive measure filings of the various IOUs for 2006-08.  The results were presented to the IOU Director Team in preparation for the Statewide PAG consistency meeting to be held August 2nd and 3rd.

- SCG provided a presentation on the status of the PY2004-05 DSM Programs, and information on the 2006-2008 DSM program filing for the SoCalGas Pacific Coast FOS 1 meeting held at the ERC in Downey on July 13th.  Approximately 15 C&I field supervisors attended.

    - Marketing

- SCG finalized an Express Efficiency Bill Insert with an emphasis on HTR customers that will be inserted into all August C&I customer bills.

- SCG distributed 646 Express Efficiency Rebate applications in June.  There were 158other pieces of Express Efficiency collateral distributed directly to customers.  Additional applications and collateral were distributed at additional events, through vendors, and from the internet.

    - Direct Implementation

      - For Audits and Site Surveys  - Not applicable

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization  -

- Total number of customers sites served.

- Summary of type and number of measures installed or repaired

| Measure Type | Measure Qty |
| --- | --- |
| Appliances | 823 |
| Water Heating - Systems | 10 |
| Nonresidential - Custom End Use | 12 |
| HVAC - Controls | 3 |
| Grand Total | 848 |

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook  due to the following reasons:

(1) There may be a lag in  customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower;

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items

SoCalGas filed an updated Program Implementation Plan for this program on December 13, 2004 per Decision 04-12-019, issued on December 2, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP.

- Changes to Subcontractors or Staffing

None

- Additional Items

None

Supporting Documentation

- Marketing Materials –

None this month

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
None this month.

- Trade Shows and Public Events –

None this month