| Program Name: | UC/CSU/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG3520 |
| Quarter: | Third Quarter 2006 |

- Program Description:

The University of California/California State University/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s higher education system. The combined funding of nearly $40M for the 2006-08 program will establish a permanent framework for sustainable, comprehensive energy management at campuses served by California's four Investor Owned Utilities.

- Administrative Activities:

- Executed the six-party Master Agreement to contractually govern the 2006-08 Program among the partners

- Deployed enhanced program tracking website in cooperation with the California Community Colleges/IOU Energy Efficiency Partnership

- Settled campus incentive eligibility issue for campuses with some non-utility supply

- Marketing Activities:

- Planned for the bi-annual UC/CSU Energy Manager’s meeting in conjunction with the California Lighting Technology Center and UC Davis Energy Efficiency Center annual meeting

- Posted Best Practices case studies from the 2006 Sustainability Conference and utility publications to the Partnership website

- Direct Implementation Activities:

- Continued to develop and approve pipeline of campus energy efficiency projects.

- Approved 12 Engineering Assistance applications .Visited multiple campuses to prioritize projects and develop project applications

- Worked with IOU Due Diligence reviewers to define review guidelines for Monitoring Based Commissioning type projects

- Provided approximately 350 cumulative person-days of training in this program cycle. Held multiple training courses this quarter including the following:

  - Selecting and Contracting the Right A&E Team

  - Building Operators Certification Sessions

- Program Performance/Program Status:

 Program is on target

⁬ Program is exceeding expectations

⁬ Program is falling short of expectations

Explanation

Program has transitioned from program design and startup activities into ongoing energy project review, approval and implementation effort.

- Program Achievements (non-resource programs only):

Projects have been approved for implementation but are not complete; therefore no verified savings figures to report.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Co-sponsor booth with PIER’s Energy Efficient Campus Program for the Pacific Coast Association of Physical Plant Administrators (PCAPPA) annual conference in San Jose

- Hold UC/CSU Energy Manager’s meeting in conjunction with the California Lighting Technology Center and the UC Davis Energy Efficiency Center annual meeting

- Facilitate implementation of initial set of projects

- Continue review and approval of project applications

- Continue to develop the project pipeline and solicit applications

- Continue to develop curriculum, schedule and hold classes, and encourage participation in Training and Education offerings

- Changes to staffing and staff responsibilities, if any

None

- Changes to contracts, if any

None

- Changes to contractors and contractor responsibilities, if any

None

- Number of customer complaints received

No complaints received.

- Revisions to program theory and logic model, if any

None