| Program Name: | Emerging Technologies Program |
| --- | --- |
| Program Number: | SCG3506 |
| Quarter: | Second Quarter 2007 |

- Program description:

Southern California Gas Company’s (SoCalGas) Statewide Emerging Technologies (ET) program is a non-resource information/education program that seeks to accelerate the commercial introduction of energy-efficient technologies, applications, and analytical tools that are not widely adopted into the California market. We work closely with the other IOU’s and the CEC to collaborate and explore commercial opportunities generated through PIER-sponsored research. SoCalGas’ ET program attempts to connect manufacturers of new and improved products, controls, and processes claiming energy efficient performance with customers who are willing to risk applying them to their enterprises.  The utility seeks to develop enough information from the demonstration and showcasing during each project to gain insights about benefits and costs, as well as likelihood of market success.

- Administrative activities:

Routine monthly administrative activities include but are not limited to the following activities:  Project tracking and review of prospective projects, coordination, contract management, responding to customer inquiries and concerns, planning of future marketing events, and managing of program budgets and expenditures.

Additional activities included:

- Emerging Technologies Coordinating Council meeting on June 28, 2007 at the Pacific Energy Center (PG&E) offices. All IOU’s and the CEC attended in San Francisco, CA.

- Continued to work with 3rd Party contractor Navigant as they met with SCG EE Program staff to prioritize the list of 6 top new technology options.  Plans to develop market study evaluations and pilot demonstrations of the top three are underway. This activity is referred to as developing a “Portfolio of the Future.”

- Marketing activities

This program is not “marketed” as other EE/DSM programs. Technologies are assessed after a careful selection process and then following the cultivation and negotiation of a suitable field demonstration site at a partnering customer who serves as an “early-adopter” and ally. Results of these assessments are typically “marketed” internally at SCG to appropriate program managers and account executives as we determine how to exploit successes through other EE programs.

- Direct implementation activities

Most of the funding, contracts and staff time are devoted to all the steps in the process of screening and evaluation of candidate new energy efficient technologies. Approximately twenty different project efforts are underway at various stages of the process. A number of new ideas are typically received or discovered each month.

During 2006 the following assessments were begun and are continuing:

- Pulse combustion by way of a new industrial oscillating fuel valve applied to aluminum melting. Possible savings of 5-15% of gas input. Additional testing is planned at a second customer’s furnace to confirm savings recorded in 2006 tests at customer #1.

- Demonstration of “warm” asphalt mix in Irvine. Application of this technology could lead to large savings, but several more trials are needed. This second trial in Orange County confirmed some savings but also alerted us to potential process concerns that may indicate the need to optimize kiln design. More work is needed and warranted.

- Testing of the tankless water heater application in the food service industry was postponed. Another chain restaurant has opted to work with SCG in the fast food segment. Plans to test a tankless water heater and two advanced cooking units (fryer and reheat oven) are still in development and negotiation.

- Evaluation of advanced boiler combustion control: these new technology offerings from well-known controls OEM’s will lead to new opportunities to add/retrofit equipment to a large population of existing boilers to stabilize low emissions and save energy. Testing is been completed and a final report is expected early in the 3rd Quarter of 2007.

- Evaluation of improved IC Engine ignition and combustion trim control to improve efficiency while stabilizing VOC, CO and NOx emissions at low levels continues. Some improvements in the performance of 30 yr-old city water pumping engines has been recorded; additional tests are in planning.

- Multi-family hot water loop distribution pump controllers have a potential to shave 10-15% from that gas load. An evaluation of one provider was begun and results are expected in the 3rd Q. Evaluation of a second hot water loop control strategy (different product) is being planned and will begin in the 3rd Q.

- Heat recovery from large industrial refrigeration compressor motors to combine COP improvements with boiler load reductions will be evaluated at a whole milk processor. Installation of the equipment was completed. Data is being recorded; this work should conclude by the end of the 3rd Q. This project is a collaboration with SCE.

- Heat recovery from large industrial boilers via condensing heat exchangers appears very attractive for the food processors. Application looks promising and paybacks short. Sidel Systems installed a system at a meat processor in the San Joaquin Valley. Performance of the unit will begin early in the 3rd Quarter with results expected by the 4th Q.

- An advanced CHP system by I-Power (ENI-85) is being evaluated in SCG’s EAC Laboratory in collaboration with EPRI and CEC. Results of this evaluation will be presented in September at the DOE/CEC sponsored Stationary IC Engine Conference in Downey.

Screening activities for other new technologies continued and include:

- Phase I of an investigation of “ShowerStart” was initiated with City of San Diego Water Dept.

- A new engine by Deutz may present a great option for improving the efficiency of older natural gas engines for agricultural water pumping in the San Joaquin Valley. SCG is still attempting to find a test partner to investigate the potential.

- Radiant barrier products for homes and commercial buildings are being reviewed. A partnership with other utilities and Texas A&M Engineering Dept. is in discussion.

- New generation, very low NOx, conventional tank-type residential water heaters are expected for sale in California by fall of 2007. SCG has contracted with GTI and a major manufacturer to test their product and possibly develop data to support an early replacement-type program.

- ElectraTherm and Carrier have introduced new products that recover otherwise wasted low quality heat. Applications for these products will be investigated in 2007.

- A.O.Smith has produced a condensing water heater product called “VERTEX” for the residential market that SCG expects to test.

- Condensing boilers by Hamilton Engineering and others are candidates for evaluation in the industrial and commercial laundry segments. Planning continues.

Other key activities

- Participated in meetings and discussion with many utilities and the Consortium for Energy Efficiency (CEE) to address the possibility of an Energy Star rating for water heating products.

- Program performance/program status (describe)

Program is on target

Program is exceeding expectations

Program is falling short of expectations

The Emerging Technologies programs of each of the IOU’s is evolving to achieve new standards of performance and effectiveness. The SEU programs are beginning to ramp up in resources as they continue with projects initiated in the prior cycle.

Several new products are being screened with evolving selection criteria.

- Program achievements (non-resource programs only):

- SCG has been active in screening several candidate project assessment ideas including new residential water heaters, industrial burner controls, warm asphalt mix technologies, industrial boiler heat recovery systems, advanced IC-engine controllers, and additional commercial market applications of tankless water heaters.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.):

- None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.):

- SCG continues to explore new technology options; SCG communicates with CEC staff to review the PIER portfolio for assessment-ready opportunities.

- SCG is engaging in discussions with Navigant to explore alternative tactics for bringing more participation into the Emerging Technologies type of assessment process as a part of the “Portfolio of the Future” effort.  Navigant will explore these tactics in connection with cold water (enzymatic) laundry detergent products, improved commercial dishwashers, solar water heating, and perhaps combustion sensors and controls.

- Changes to staffing and staff responsibilities, if any:

- None in the 2nd Quarter of 2007.

- Changes to contracts:

- None

- Changes to contractors and contractor responsibilities, if any:

- None

- Number of customer complaints received:

- None

- Revisions to program theory and logic model, if any:

- Sempra Energy Utilities ETP staff reviewed the EcoNorthwest process audit report.  Subsequently EcoNorthwest is working with Sempra Energy Utilities to revise our process model and program logic.  Continued improvement is anticipated.