| Program Name: | Sustainable Communities – Santa Monica |
| --- | --- |
| Program Number: | SCG3516 |
| Quarter: | Second Quarter 2007 |

- Program description:

Sustainable Communities Program (SCP) is a local program designed to promote sustainable development, showcase energy-efficient design and building practices, and encourage local developers to incorporate clean on-site energy generation systems in their multifamily and commercial new construction projects.  This program was successfully launched by San Diego Gas and Electric (SDG&E) in 2004 and the concept is being expanded to the Southern California Gas Company (SoCalGas) service territory.  For the initial project, SCG has entered into discussions with the Energy Coalition and the City of Santa Monica regarding a mixed-use (primarily multi-family) project at the Civic Center.  The demonstration project will be implemented in conjunction with Southern California Edison (SCE) and will incorporate high performance energy efficiency and demand reduction technologies, along with clean on-site generation, water conservation, transportation efficiencies and waste reduction strategies.

- Administrative activities:

Signed an Agreement for the Village Energy Efficiency Demonstration Project.

- Marketing activities:

None to report.

- Direct implementation activities:

None

- Program performance/program status

Program is on target

Program is exceeding expectations

Program is falling short of expectations.

Explain:

The project has been delayed due to typical new construction project issues (such as revisions subsequent to community input, city council, etc.).  It is estimated that 2008 year-end goal would not be possible until 2009.

- Program achievements (non-resource programs only):

N/A

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.):

None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.):

Planning details developed, continue to work with City and Developer.

- Changes to staffing and staff responsibilities, if any:

None

- Changes to contacts:

None

- Changes to contractors and contractor responsibilities, if any

None

- Number of customer complaints received:

None received to date.

- Revisions to program theory and logic model, if any:

None