| Program Name: | Constant Volume Retrofit Program (CVRP) |
| --- | --- |
| Program Number: | SCG3536 |
| Quarter: | Second Quarter 2007 (April - June) |

- Program description

The Constant Volume Retrofit Program (CVRP) provides retrofits of constant volume HVAC systems that serve multiple zones to variable volume systems using a wireless temperature sensors and discharge air regulation technique, a controls application (DART).

- Administrative activities

During the reporting period, administrative activities primarily included providing monthly reports.  The majority of all administrative activity was completed during the 2006 program year.  Reviews and requests for data were limited to energy savings estimates.

- Marketing activities

During this reporting period, QuEST marketing and outreach for additional facility participation continued.  General mailings and phone outreach did not result in any meaningful leads. At the end of the reporting period, QuEST hired an energy efficiency industry specialist to assist with outreach.   The industry specialist spent approximately a week marketing the program. Although, they identified several potential sites, the customers were not deemed to be good candidates.

Individual attempts to sign up customers during this quarter proved short and CVRP remains in need of additional commitments in order to make its program goal.

- Direct implementation activities

- None. However, contracts to commence implementation with one customer that includes four sites, is scheduled to commence in July 2007 and will be ready for inspection in August 2007.

- Program performance/program status

Program is on target

Program is exceeding expectations

Program is falling short of expectations

Through the end of the reporting period, and based on the detailed assessments of the 5 buildings, CVRP was short of its therm 2006 goal.  The program had a late start and all efforts were made to capture all program savings with the fewest amount of customer sites.   Initial expectations were that the five buildings would generate adequate savings to meet program goals. After the assessments were completed, in late December, it became evident that additional sites would be needed to meet goal.

Customer signatures and verbal commitments were obtained in January of 2007. and Discussions with the Utility Program Managers took place after the reporting period ended.

CVRP is aggressively marketing the program in order to obtain at least one more customer commitment to install measures.

For one customer, issues around indemnification continue to delay project implementation / installation.   The application has been signed and the customer remains committed to the program, however they have been unable to resolve indemnification issues satisfactorily and have placed the project on hold.

# Program challenges include the following:

- The technology being proposed is not well known or widely accepted at this time

- Standard or traditional approaches towards the conversion of constant volume to variable volume persist

- Although customers accept audit findings and sign applications to reserve funds, the time it has taken approximately 6 months (in one case) to commence installation of measures.  It was impossible to anticipate the amount of time it would take for the SCG customer to contract with the CVRP installation contractor.

- Mailing program information to potential customers has proved ineffective.

- Program achievements (non-resource programs only):

- None

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

# Through the end of the reporting period there were no changes to report.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- CVRP will be marketed to the customer that has scheduled installation in July to determine whether additional facilities on their site are good candidates for CVRP.

- CVRP has been introduced to a new SCG PM who will be working more intimately with CVRP to generate program activity. The new SCG PM is currently working with other SCG programs to discover any potential leads for the CVRP program.

- Changes to staffing and staff responsibilities, if any.

- None

- Changes to contracts

- None

- Changes to contractors and contractor responsibilities, if any

- None

- Number of customer complaints received

- None

- Revisions to program theory and logic model, if any

- None