Multifamily Energy Upgrade California Pilot Program Implementation Plan

1.	Program Name: Multifamily Energy Upgrade California Pilot Program

2.	Program Type: Core

3.	Program Descriptors

Market Sector: Existing Residential Multifamily Properties

Program Classification:	Statewide

Program Status:	Pilot

4.	Program Statement

The Multifamily Energy Upgrade California Pilot is an extension of the existing statewide Energy Upgrade California (EUC) Program within the statewide residential energy efficiency sector. EUC delivers comprehensive energy efficiency upgrades tailored to the needs of existing single family homes and their owners.

The Multifamily Energy Upgrade California Pilot Program will specifically target the multifamily housing retrofit market.  The Pilot will promote long‐term energy benefits through comprehensive energy efficiency retrofit measures —including building shell upgrades, high-efficiency HVAC units, central heating and cooling systems, central domestic hot water heating and other deep energy reduction opportunities.  These energy efficiency measures will be identified through an investment grade assessment.

This performance based approach aims to assist property owners and managers with making informed decisions, identify measures for energy savings, and to maximize energy reductions for each property owner, manager, and tenant, as applicable.

5.	Program Rationale

Energy efficiency efforts for this segment must overcome a number of barriers; primarily: 1) lack of energy efficiency knowledge, 2) the economics of “split-incentives” where the building owner invests capital but the savings primarily benefit the tenants, and 3) access to investment capital. Up-front out-of-pocket costs pose a significant participation barrier for property owners and managers.  The pilot will include a number of tactics, outlined below:

	To improve a property owner or manager’s energy efficiency knowledge, the pilot seeks to leverage comprehensive building assessments to identify potential energy efficiency opportunities.

	To address split incentives and cost of upgrades, the Pilot will integrate with the existing Energy Savings Assistance Program (“ESAP”) and Multifamily Energy Efficiency Rebate (“MFEER”) Program.  This will provide comprehensive services to the building, including “low cost” or “no cost” measures in conjunction with the MF EUC incentives to maximize energy savings for the up-front investment .  Additionally, low income tenants (ESAP) may qualify for additional “no cost” energy saving measures.

	Incentives will assist property owners or managers with overcoming a wide array of market and financial barriers which may otherwise prevent energy efficiency upgrades.

	A single point of contact will help the property owner or manager navigate through the incentive process.

MF EUC Pilot will field test a single-point-of-contact approach to guide property owners through the various programs in retrofitting their multifamily property.  This approach will provide support in understanding the various program rules and assistance in determining eligibility.  The customer will be guided through a “clipboard audit” to establish feasibility and estimate project cost for MF EUC, with an eye toward leveraging all eligible programs.

The primary purpose of this pilot program is to test performance based approaches to the multifamily property owner market.  Other considerations to meet all income strata and address split incentives for property owners and tenants may include a direct install strategy, as well as prescriptive rebates through the existing MFEER Program.

While programs will be coordinated and integrated, their respective policies and procedures will be followed in the delivery of services. Operational efficiencies will be employed to streamline eligibility, income verification, and installation of measures.

Despite the noted barriers, the multifamily sector presents a significant opportunity for whole building energy efficiency programs with a deep energy reduction approach. A whole building offering has the potential to achieve deep energy savings because:

	Building owners can leverage incentives to address common areas and systems as well as individual unit upgrades to make more cost effective improvements.

	Major rehabilitation projects are common in the multifamily sector.  It is cost effective to include energy efficiency upgrades at the time of these renovation projects. These projects typically have well-financed construction budgets and broad scopes that could include energy efficiency measures.

	Multifamily properties tend to be operated and maintained by professional building staff. Providing resources to building staff increases the odds that the building will be operated efficiently after energy upgrades are installed, perpetuating savings benefits.

From the 2010-2012 EUC-WH Process Evaluation by SBW/ODC/ASW, SCE and PG&E have a set of lessons learned applicable to the single family Whole House Upgrade Program design.

Below is a summary of EUC-WH Process Evaluation Recommendations:

1)	Support contractors’ marketing efforts,

2)	Support a more flexible EUC website to allow IOU access to make modifications and access data to follow up on customer leads,

3)	Marketing recommendations

a.	Foster peer to peer marketing

b.	Continue to promote main program benefits

c.	Continue email and direct mail to targeted groups of customers

d.	Continue with events and workshops,

e.	Offer brief, step-by-step explanation, with emphasis on whole house improvements

4)	Convene quarterly statewide meetings of all entities implementing the program Contractor recruiting, training and mentoring recommendations

a.	Focus training and mentoring on top performers

b.	Reduce program required paperwork and adopt common statewide job reporting

c.	Offer financing options

5)	SCE-Specific Training Recommendations

a.	For participant workshop, focus on EnergyPro training and job reporting documentation and process,

b.	For Basic/Advanced Path training –Improve detail on Basic/Advanced path training requirements

c.	Third Party BPI training – not all third party BPI training is equal, additional re-training may be needed to standardize the quality and content coverage

d.	On-line Learning Center – allow multiple representatives from the same contractor firm to participate, and provide more extensive training topic coverage

e.	Contractor Mentoring – standardize contractor mentoring service

6)	Program Design

a.	Allow early installation of HVAC and hot water heaters prior to approval of preliminary application

b.	Modify or drop the Basic Upgrade Package

c.	Improve customer service to contractors and customers

d.	Offer contractor incentives, increase customer incentive and subsidize assessment costs

e.	Improve whole house energy modeling, including site-specific schedules

For the EUC-MF pilot program, there are a few key program design differences:

1)	Smaller scale, and only a select few qualified contractors will be used for pilot program implementation,

2)	The targeted customers are defined as property owners/managers, as well as properties with low-income renters.  This program target is in sharp contrast with the EUC-WH program which focuses on diverse single family homeowners.  The marketing initiative for this pilot will be very focused and targeted.

3)	The modeling software tool has yet to be determined for this program; however, tools are currently being assessed by program teams.

4)	The single family comprehensive audit and whole building comprehensive audit are fundamentally different, leading to different skill requirements.  As a result, the program team is planning to engage a few highly qualified contractors and raters to participate for quality control purposes.

5)	Unlike the EUC-WH program, where program participation has experienced a slow uptake, SCE expects the EUC-MF pilot and subsequent program will experience greater participation due to what currently appears to be greater market demand.  The expected increased participation in the MF program  will require the IOUs to create a local, targeted marketing program and contractor infrastructure to ensure quality and consistent outcomes during the pilot.

List of Lessons learned applicable to EUC-MF pilot program:

SCE/SCG:

1.	Utilize target marketing to  property owners/managers

2.	Offer “no cost” investment-grade audits to qualified customers to eliminate initial barrier of entry

3.	Utilize EUC website as a resource for property owners/managers

4.	Establish single point of contact to facilitate participation process, reduce paperwork and processing time.

PG&E:

1.	Target marketing to property owners/managers using effective and proven messaging techniques

2.	Continue to use the website as a resource for property owners /managers

3.	Continue participation workshops and trainings with a focus on job reporting and incorporation of adult learning techniques

4.	Continue to provide on field mentoring for participating professionals

5.	Explore development of common paperwork requirements

6.	Leverage single family program infrastructure to support participating professionals

7.	As additional improvements are made to the single family EUC they will be considered for the MF EUC Pilot

SDG&E:

The SDG&E model is not a contractor model, but is a consultant model and utilizes a single point of contact to serve a market that is uniquely different than the single family market served by the EUC contractor model. Thus, many of the recommendations do not apply. Under the participating contractor model, participating contractors perform both assessments and installation of measures.  Under the consultant model, customers may use the contractor of their choosing but must utilize a participating rater to perform assessments and the test-in, test-out modeling to determine energy savings.  Please reference p. A-31 for discussion regarding consultant model.

6.	Support of the Strategic Plan

The Multifamily Energy Upgrade California Pilot, in support of the California Long Term Energy Efficiency Strategic Plan (Strategic Plan), pursues comprehensive energy efficiency measures and treats multifamily buildings as a system to seek deep energy reductions.

One of the goals of the Strategic Plan is the transformation of the home improvement market to apply whole-house energy solutions to existing homes.  The overall objective of the goal is to reach all existing homes and maximize their energy efficiency potential through delivery of a comprehensive package of cost effective measures.  The Strategic Plan further states that a similar approach must be developed for multifamily housing.

7.	Expected Pilot Program Objectives and Outcomes

Objectives:

The Pilot Program seeks to transform the multifamily retrofit market from a prescriptive, one-size-fits-all approach, toward a comprehensive building analysis approach.  The Pilot will leverage energy consultants and professionals to evaluate a wide range of energy efficiency options when rehabilitating multifamily properties. The creation of energy-efficient complexes provides benefits beyond the direct energy savings. Through the incorporation of energy efficient measures by multifamily property owners and managers, tenant behaviors can be influenced and comfort improved. The hope is that these behaviors can contribute to a virtuous cycle of energy efficiency - as tenants receive upgrades that reduce their energy costs and improve comfort, they in turn recruit and mentor other tenants.

Expected Pilot Program outcomes:

1.	Deeper energy savings per building than otherwise possible, with a target of 10-20% or greater savings per building benefitting both property owners and tenants.

2.	A broader suite of measures than in typical deemed programs, resulting in deeper savings (i.e., HVAC, envelope, domestic hot water).

3.	Improved property owners’ and managers’ understanding of the benefits of a whole building approach.

4.	More comprehensive maintenance follow-up for tenants and building by enrolling them into California Integrated Customer Energy Audit Tool (CA-ICEAT) to enable ongoing comparative energy usage, and energy goal setting, ensuring the persistence of savings after the EUC intervention is complete. (PG&E will consider utilizing this tactic)

A better understanding of combustion safety as it relates to comprehensive (non-prescriptive) retrofits.

At the time of the original filing of the Advice Letter, the Multifamily IT tools developed using ARRA funding were under development.  On March 9, 2012, the IOUs received a demo of the IT Tools including the EUC MF web portal, MF Funding Finder Navigation Tool and MF Tracking System (presumably the “Compass Portfolio Tracker”).  The IOUs are still evaluating whether they will use these tools for this pilot.

SCE is initiating an evaluation to identify and evaluate best benchmarking tools for the multifamily market segment.  In addition to Compass Portfolio Tracker, the evaluation will also include EnergyStar Portfolio Manager for multifamily facilities (scheduled to launch in June 2013), and EnergyScoreCards, as well as other tools that may be identified.

PG&E is interested in leveraging the tools developed; in particular, the single point of contact could use the Multifamily Funding Finder Navigation tool during the preliminary consultation with the property owner or manager.  However, the maintenance and upkeep of these tools needs to be understood to ensure the information contained in the tool is current and accurate.  PG&E is also interested in the MF Tracking Tool demonstrated in March 2012, and will work with the other IOUs to further evaluate the approach for the pilot.

SDG&E will not be utilizing the Compass Portfolio Tracker and is currently still evaluating the different functions of the tool.

In as much as the tool can provide a tracking mechanism for owners to follow the workflow of their projects, for the pilot, the single point of contact serves as this contact and notifies the participating rater when projects hit certain milestones.  For example, when projects are submitted for review for both pre and post submittals, the single point of contact and participating rater are notified as projects are scheduled for inspection and when they are approved.

8.	Innovation:

Integrated Progam Design

In accordance with the Strategic Plan, the Multifamily EUC Pilot will engage with ESA and Core Energy Efficiency programs, such as MFEER.  This unprecedented integrated approach combines market-rate and income-qualified energy efficiency measures that will benefit multifamily property owners and tenants.

Please see Attachments A1 to A3 for more details on how each utility plans to implement the Multifamily EUC Pilot.

9.	Energy Measures:

9.1.	Measure Information:

This updated measure list reflects the 2013-2014 IOUs’ filed EE Applications. Additionally, low income tenants (ESAP) may qualify for additional “no cost” energy saving measures (denoted with an *) offered within the respective IOU service areas. Eligible measures may include but are not limited to:

	Screw-in CFL Reflector bulbs (ENERGY STAR® Qualified)

	Interior LED Lamps

	Interior CFL Fixtures (ENERGY STAR® Qualified) *

	T5 or Lamps w/electronic ballasts

	Exterior CFL fixtures (ENERGY STAR® Qualified) *

	Exterior LED lamps

	Exterior LED fixtures

	Occupancy sensors*

	Torchiere*

	Photocells

	Ceiling Fans (ENERGY STAR® Qualified)

	LED Pool and Spa lighting

	Vending Machine Controls

	Landscape/parking lighting

	High Performance Dual-Pane Windows

	Attic and/or wall insulation*

	Floor insulation

	Cool roofs/radiant barriers

	Space heating equipment

	Space cooling equipment

	Duct sealing and insulation

	Pipe insulation*

	Air sealing/envelope: outlet cover plate gaskets, attic access weather-stripping, door weather-stripping, caulking, and minor home repairs.  Minor home repairs predominantly are door jamb repair / replacement, door repair, and window putty*

	Electric storage water heaters

	Central system natural gas water heaters

	Natural gas water heater and/or boiler controllers

	Natural gas storage water heater

	Faucet Aerator*

	Water Heater Blanket*

	Water heater repair & replacement*

	Package terminal air conditioners

	Unitary AC Units

	HVAC Quality Maintenance

	Brushless Fan Motor for Central AC

	Evaporative Coolers

	Programmable Thermostats

	A/C Tune-up (Central AC)*

	AC Time Delay*

	Evap coolers repair & replacement*

	Refrigerators (ENERGY STAR® Qualified)*

	High-efficiency Clothes Washers

	High-efficiency Dishwasher

	Central Natural Gas Furnace

	Furnace repair & replacement *

	Cold Water Clothes Washers

	Low flow water fixtures

	Microwave-(displacing gas or electric oven use) *

	Variable Speed Pool Pumps

	Programmable Thermostats (Common Areas only)

	Demand Control for Centralized Water Heater Recirculation Pump

Ineligible Measures

The following upgrade measures will not be considered as part of the energy analysis for program participation:

	Solar photovoltaic

	Solar Thermal

	Cold water savings devices (e.g. toilets, irrigation systems, weather controllers)

	Clothes dryers

	Green materials or certification

	Paint, carpet, cabinets, etc.

Combustion appliance safety testing will take place as appropriate.

10.	Budget/Timeframe:

Please see Attachments A1 to A3 for details regarding each IOUs projected budget and timelines.

11.	Program Performance Metrics:

In 2012, the first year of the pilot program and the last year of the current program cycle, data will be collected for baseline development.  Program performance metrics may be developed, as applicable, in conjunction with the Energy Division’s plans to develop a comprehensive process to determine program objectives and short and long term program performance metrics, as described in the Energy Division’s “Framework of Indicators for Assessing Achievement of Long Term Energy Efficiency Objectives” for the 2013-2014 bridge period and beyond.  The IOUs will report on pilot results in the Pilot Program Target Update Report for this program cycle.

12.	Methodologies to Test Cost Effectiveness:

The IOUs will examine cost effectiveness of the various measures installed after gathering preliminary information from the pilot.

13.	EM&V Plan:

Please see Attachment for IOU plans for evaluation, measurement, and verification.

14.	Plan for Disseminating Best Practices and Lessons Learned; transferring these lessons to resource programs; schedule/plan to expand the pilot to statewide usage:

Best practices and lessons learned for the Multifamily EUC Pilot will be disseminated via EUC  and will likely include various channels, such as: incentives, education, and outreach programs.  These channels will be used to inform resource programs on the successful practices and tools identified during the pilot.

A successful pilot would warrant ramping up the delivery of a comprehensive package of cost effective measures in order to reach existing multifamily homes and maximize their energy efficiency potential in future portfolio cycles.

EUC-MF-Pilot & 2013-2014 Program PIP

Identified multifamily market barriers to overcome: multifamily

1)	Lack of customer (building owners and managers, and building tenants)  awareness; limited program information available

2)	Lack of access to financing

a.	Need to address split incentives and cost of upgrades for multifamily owners/managers,

b.	Integrate EUC-MF with Multifamily Energy Efficiency Rebate Program offerings

c.	Where applicable, leverage EE financing programs to provide financial assistance to building owners and managers to make the comprehensive upgrade possible

3)	Lack of-skilled workers trained in energy efficiency concepts and installation

This pilot will not address barrier #2 until the latter half of 2012 when financing packages may be available.

To overcome other programmatic and design concerns, actions include:

a.	Creating a single point of contact that would assist the property owners/managers to navigate the incentive and retrofit process regardless of “income qualification” requirements and different program rules

b.	Targeting properties with planned or in-progress renovations to minimize time-burden and lost rental income,

c.	Addressing wide diversity of the multifamily properties through segmentation to ensure broad coverage and to meet special requirements

d.	Developing EE assessment and installation programs that minimize the disruption of tenants in the multifamily property market to multifamily properties on the basis of the company size; consider the number of individual units (bulk) that can be impacted via single program outreach efforts to the larger size property owners and managers.

e.	Using highly skilled and trained contractors to serve and implement program measures to ensure high quality installation, including a comprehensive apartment-wide building envelop audit, to assess the comprehensive needs of the property. Leverage contractors’ client relationships and industry profile.

Objective of the Pilot & Researchable Questions

1)	Test program design parameters to support single-point of contact

a.	How best to leverage and coordinate resources and savings across programs (i.e., ESA program, MIDI program ,EUC-MF program expenses, etc.)

2)	Program results reporting and quality control & inspection

a.	How to address program installation verification and inspection process, and exceptions

b.	Accuracy of the energy savings reported by the contractors

c.	Appropriate program process steps, and QA & QC requirements without overburdening the program/s

d.	Scope of the program inspection plan for the pilot, and the scaled program

3)	Determine the optimal program implementation tools and tracking system for the scaled program

a.	Which savings methodology(ies) or tool(s) should be adopted by the program to serve this market segment

b.	What is the scope of the appropriate program tracking system

4)	Implement best practices and lessons learned from prior evaluations or industry practices

a.	Did the program implement lessons learned and/or industry best practice?  If yes, what are the results?  What improvements are necessary as next steps?

Preliminary EUC-MF M&E Statement of Work (SOW)

The IOUs will work jointly with ED to finalize the actual research plan.  This project will likely have the following study components:

1)	Ongoing Rapid M&E feedback

a.	Previously, the M&E team implemented a rapid feedback process to take an in-depth review of the program’s energy savings results and associated realization rates and program cycle-time.  This information is used to fine-tune and streamline program design.  The EUC-MF pilot will continue this practice.

2)	Process evaluation

a.	Verification of program theory and program logic model

b.	Verification of program process and design, and assess the effectiveness of implementation and the program team’s ability for ongoing process improvement, using the list of researchable questions above as the starting place

c.	Verification of program QA/QC process and improvements

d.	Verification of energy savings methodology(ies) and tool(s) using an independent third party evaluation team

e.	Collect customer feedback from all touch points (e.g. Property owners/managers, contractors, tenants and various program teams)

f.	Implement appropriate segmentation question batteries to allow for data analysis across key target groups

g.	Recommendations for program design, implementation and marketing activities for the 2013 – 2014 full-scale program

IOU success will be defined by reaching the expected outcomes described in section 7.  Lessons learned from each IOU will be shared and will inform the development of a statewide program.

Consistent with all M&E studies, the IOUs will adhere to the collaborative framework agreed to by all parties.

The PG&E pilot will test a multifamily program delivery model using participating professionals in a range of building types, configurations and climate zones and help identify the most cost effective measures for multifamily buildings and the contractor/trade support required for implementing this complex program.  PG&E will also test combustion appliance safety protocols in a multifamily context, use a single point of contact approach to optimize and customize the customer experience and integrate with the existing low income and core multifamily offerings.

SDG&E will test the proposed MF whole building performance design aimed at achieving 20% average building performance energy savings utilizing a whole building approach similar to EUC SF in order for the MF segment to participate in and enjoy the benefits of comprehensive deep energy savings through whole building retrofits. Success will be achieved by reaching the expected outcomes described in section 7.  Unique features SDG&E is testing through this pilot to achieve these outcomes are utilizing the consultant model vs. contractor model (Per SW HERCC recommendations); utilizing a single point of contact to assist property owners and raters in identifying comprehensive opportunities and leveraging of available programs and financing options.  The pilot will also be testing ESAP integration processes with the whole building retrofit process.

The EM&V method that will be used to determine the success of disseminating information associated with this pilot will be a survey instrument distributed to pilot participants.  In the fall of 2012, a meeting will be held of the multifamily HERC participants, and the survey will be distributed at that meeting.  The survey will include questions related to the best practices and procedures of energy saving methods for multifamily housing.  The survey will be developed to determine if the participants were satisfied with the methods of information dissemination, which dissemination practices worked the best and the level of information that was retained by the participants.  The goal of the survey would be to determine if participants retained knowledge that was provided through the program and which methods were most effective achieving the goal of relaying energy saving information.  From this survey, SDG&E is hoping to determine which methods are the best to disseminate information for multifamily whole house programs and to gain insight into the pilot activities that were most successful.

Attachment: SCE/SCG Multifamily Energy Upgrade California Pilot

1.	Projected Program Budget Table

Table 1 –

| IOU | Total Administrative Cost | Total Marketing and Outreach | Total Direct Implementation Non-Incentive | Total Incentives | Total Program Budget by IOU |
| --- | --- | --- | --- | --- | --- |
| SCE | $302,160.00 | $151,080.00 | $211,512.00 | $2,356,848.00 | $3,021,600.00 |
| SCG | $200,000.00 | $100,000.00 | $140,000.00 | $1,560,000.00 | $2,000,000.00 |
| Total | $502,160.00 | $251,080.00 | $351,512.00 | $3,916,848.00 | $5,021,600.00 |

*Does not include funding being leveraged into the treated buildings for services provided through other core EE programs and the ESA program.

2. 	Projected Program Gross Impacts Table – by calendar year

Table 2 –

|  | # of MF properties | # of MF units | kWh Savings | kW Savings | Therm Savings |
| --- | --- | --- | --- | --- | --- |
| SCE/SCG | 20 | 1,700 | 1,499,400 | 144 | 122,850 |

3.	Program Objectives

In accordance with the Strategic Plan, the MF EUC Program Pilot will coordinate with the Energy Savings Assistance Program (ESAP) and core EE Programs, such as MFEER.  This integrated approach combines market-rate and income-qualified energy efficiency measures.

This integration effort provides the opportunity to educate building owners on the benefits of energy efficiency and conservation efforts spanning the range of needs for the multifamily market.

MF EUC Pilot will field test a single-point-of-contact approach to guide property owners through the various programs in retrofitting their multifamily property.  This approach will provide support in understanding the various program rules and assistance in determining eligibility.  The customer will be guided through a “clipboard audit” to establish feasibility and estimate project cost for MF EUC, with an eye toward leveraging all eligible programs.

The primary purpose of this pilot program is to test performance based approaches to the multifamily property owner market.  Other considerations to meet all income strata and address split incentives for property owners and tenants may include a direct install strategy, as well as prescriptive rebates through the existing MFEER Program.

While programs will be coordinated and integrated, their respective policies and procedures will be followed in the delivery of services. For example, the ESA program measures will be installed at no cost to income-qualified customers within the ESA program guidelines established at 200% or below Federal Poverty Guidelines (FPG), while MF EUC and MFEER will address incomes above 200%.  Operational efficiencies will be employed to streamline eligibility, income verification, and installation of measures.

Program Pilot objectives:

1.	Achieve deep energy savings reduction for all participating properties, targeting 20% or greater savings,

2.	Implement comprehensive measures that go beyond lighting,

3.	Help participants better understand energy efficiency and its many opportunities, and maintain program savings by leveraging the Integrated Energy Audit Tool (scheduled for launch in early 2012).

SCE/SCG intends to offer the Investment Grade Assessment at no cost to participants during the Pilot.  SCE/SCG will utilize a professional energy consulting/auditing firm that has experience working with multifamily properties.  It is expected that the selected firm will have consultants with qualifications such as Engineering degrees, Building Performance Institute (BPI) certifications, Home Energy Rating System (HERS) certifications, Leadership in Energy and Environmental Design (LEED) Accredited Professionals, and GreenPoint Rated Professionals.

4.	Program Strategy

The program strategy is to offer attractive incentives to multifamily property owners/managers to overcome a wide array of regulatory, market, and financial barriers which may otherwise prevent the rehabilitation of existing multifamily properties. These incentives will partially offset the cost to achieve energy use reductions.

Energy savings for each project will be calculated using industry accepted energy assessment protocols.  Additionally, energy savings will be verified by a certified energy rater or qualified professional before payments of incentives are issued to a property owner.

The MF EUC Pilot will offer incentives to property owners and managers with scheduled project rehabilitations who are willing to invest in a performance-based, whole-building approach.  The incentives are designed to influence the implementation of comprehensive measures as part of the scope of previously planned rehabilitations.

5.	Program Implementation

The program will provide financial incentives to owners/managers of multifamily buildings who undertake a comprehensive approach to energy efficiency retrofits and are able to achieve a minimum energy savings target.  The program will establish standards and verification procedures to provide quality assurance, and validate energy savings.

The program aims to leverage the long-established relationships between property managers and their preferred subcontractors.  This approach provides property owners with the flexibility to select the trade allies of their choice.

There are several economic, financial or regulatory events that prompt a property owner to upgrade a facility. However, there are a few discrete points in a building’s lifecycle when it is typically more convenient for energy efficiency improvements. To leverage these critical and infrequent opportunities, whole-building, performance-based incentives must be large enough to motivate owners to incorporate energy efficiency improvements.

6.	Incentives

Incentives will partially offset costs to retrofit measures needed to achieve targeted energy-use reductions.  Incentives will be offered on a tiered structure, paid on a “per dwelling unit” basis according to the total building energy savings percentage. The tiered approach will reward participants for realizing deeper savings.  While a “per unit” approach enables participants to experience economies of scale with larger multifamily buildings.

| SCE/SCG |  |
| --- | --- |
| Energy Savings Achieved | Incentive per Dwelling Unit |
| 10% | $ 700 |
| 15% | $ 800 |
| 20% | $ 1,000 |
| 25% | $ 1,200 |
| 30% | $ 1,400 |
| > 35% | $ 1,600 |

7.	Project Pre-Qualification

Property owners will be required to provide basic information to determine the scope of the project, existing conditions, and available funds.  The information provided on the pre‐qualification form will help to determine if the project can reach the preset minimum energy savings achieved percentage.

The pre-qualification process will be supported by the Integrated Energy Audit Tool when it becomes available.

Basic Energy Assessment (Basic Site Assessment)

The Basic Energy Assessment will provide an opportunity to meet with property owners to conduct a high level energy assessment, validate the data provided, and assess the potential for property savings.  The Basic Energy Assessment will help gauge customer commitment and determine if the projects have the potential to achieve minimum energy savings expectations.  If the projects do not meet these savings targets, they will be referred to other applicable EE Programs.

Advanced Energy Assessment and Modeling (Test in, Investment Grade Assessment)

Investment Grade Assessments will be required to establish a baseline of the existing energy consumption for each property.  The assessment will be conducted by an energy auditing professional using approved multifamily audit tools and procedures.

The audit tools evaluate potential measures based on least-cost, maximum benefit customized to each property’s needs.  The tool provides property owners with information to help them select a mix of measures that will achieve their energy savings goals.

Once a property owner has selected the desired savings target, the owner’s own contractors implement the energy saving measures of the owner’s choice.

The MF Pilot was designed to pilot a variety of approaches to modeling savings. At this late date, however, the program will solicit consulting engineering services with expertise using eQuest, or other proprietary system-based engineering approaches, such as those used in Retro-Commissioning. Given the short time frame and limited budget, a comparative analysis of TREAT, EnergyPro, and other tools will have to wait for a post-occupancy EM&V study.

Perform Post Project Verification and Quality Assurance (Test Out, Savings Verification)

At completion, the owner submits the required documentation for verification by an independent energy auditor.  The energy auditor will verify the installation of measures, compliance with product specifications, and determine the savings target achievement.  The auditor will use multifamily audit and modeling tools to determine savings.

The energy auditor will then submit a project report for IOU review and application processing.

8.	Customer Description

The program will target multifamily owners and managers of properties located in SCG and SCE service Territory.

•	Multifamily properties must contain a minimum of three dwelling units.

•	Properties must be designated as multifamily residential by the Title 24 Building Energy Efficiency Standards, Part 6, which is defined as three or more attached dwelling units in a building.

•	Properties cannot exceed four stories.

•	Both affordable and market‐rate properties qualify.

Non-Qualifying Properties

•	Single family homes - A single‐family residential building is defined by the California Building Code as a single detached unit. Single‐family homes may qualify for incentives through the EUC Single Family Program.

•	Single room occupancy (SRO) facilities, such as dormitories and assisted living facilities do not qualify.

•	Non-residential buildings

•	Hotels and Motels

9.	SCE/SCG’s Cost Effectiveness (E3 Calculator):

Figure 1.  E3 Calculator showing cost-effectiveness for Multifamily Energy Upgrade California.

10.	Energy Savings and Demand Reduction Level Data:

11.	Program M&E Plan for SCE and SCG

Energy Upgrade California: Multifamily Energy Upgrade California Pilot is proposed for implementation in two stages:

	Stage-1:  Initial pilot phase to test program logistics and implementation requirements with a few raters and a few contractors.

	Stage-2:  Scale the program for full deployment in 2012 and beyond.

11.1.	The M&E plan for Stage-1 will focus on Rapid Feedback Analyses.  Here are a few of the items to be considered:

	Is the program implemented as designed?  If yes, are the results of the program activities acceptable from an end-to-end perspective?

	Can this program be evaluated given the program output and tracking data?  If not, how can output and data be improved?

	Is the program design and implementation effective?

o	Is the program qualification acceptable?

o	Is the program processing acceptable?

o	Is the program QA/QC process acceptable?

o	What are the key issues and concerns for participating property owners/managers, renters, contractors and program contractors and HERS Raters?  How can the program be improved?

o	Is the overall program cycle time acceptable?

o	Is the program energy savings accurate?  If not, how can it be improved?

o	Is the program interaction with other programs, local government entities and stakeholders acceptable?  If not, what is missing and how can it be improved?

	Is this program meeting its stated objectives given the output and outcomes of this early implementation?

	Verification of the program implementation barriers and identify ways to overcome the observed barriers.

11.2.	The M&E plan for stage-2 will focus on the following items:

	Establish baseline condition for SCE multifamily energy usage profile as of 2008 and 2011 prior to program intervention.

	Has the program acted upon the rapid feedback?  If yes, what are the changes?

	Is the program generating deep energy savings as expected?

	Is the program consistent with its program theory, logic model and attribution claims?

Repeat the evaluation items identified above, in the context of a scaled program.

SCE and SCG will work closely with ED’s M&E team to develop an approved M&E study plan.  Currently, we have identified the need for this study in the 2010-2012 M&E study plan.

a.	Budget and Savings Placemat

| SoCalGas | Admin. | Marketing & Outreach | Direct Imp. (Customer Services) | Direct Imp. (Incentives & Rebates) | Total 2013-14 Budget | 2013-14 Therm Savings |
| --- | --- | --- | --- | --- | --- | --- |
| WHUP - MultiFamily | $134,800 | $239,640 | $950,678 | $674,882 | $2,000,000 | 232,050 |

b.	Tiered Incentive Structure

| SCE/SCG |  |
| --- | --- |
| Energy Savings Achieved | Incentive per Dwelling Unit |
| 10% | $ 700 |
| 15% | $ 800 |
| 20% | $ 1,000 |
| 25% | $ 1,200 |
| 30% | $ 1,400 |
| > 35% | $ 1,600 |