QUESTION 19.1:

- Regarding the Southern California Gas Company and San Diego Gas & Electric Company (“SoCalGas/SDG&E”) Response 17.1.1.1 to the Southern California Generation Coalition (“SCGC”) Data Request 17.1.1.1:

  - Please explain whether the “Current Estimated Direct Cost” for “Capital” and “O&M” as provided for each project identified in Response 17.1.1.1 include or exclude what SoCalGas/SDG&E witness Rivera identified as being “Supplemental Costs” in his workpapers, Exhibit (“Ex.”) 32, in R.11-02-019/A.11-11-002.  Witness described “Supplemental Costs” as follows:

These supplemental labor and non labor costs are for the support services within the company that will be necessary to implement the PSEP.  Included are customer and public outreach, fleets, building and real estate, training, environment and safety, permitting, right-of-way, legal, human resources, information technology, Accounting and Finance, etc….  This is part of the larger Pipeline Safety Enhancement Program, and these costs were allocated between SoCalGas Transmission, SoCalGas Distribution, SDG&E Distribution based on pipeline mileage.

  - The double asterisk footnote to the heading “O&M” in Response 17.1.1.1 says:  “For pipelines where ILI runs will be performed, those costs were also included in this column.”  In his cost workpapers, Ex. 32, witness Rivera presented “ILI Cost Estimates” and “ILI Repair Cost Estimates” for 17 transmission pipelines.  See WP-IX-1-39 to WP-IX-40.  Do SoCalGas and SDG&E, like witness Rivera, include the cost of both ILI runs and the cost of repairs in the “Current Estimated Direct Costs” for O&M presented in Response 17.1.1.1?

  - Please expand the table in Response 17.1.1.1 to provide the current estimated capital and O&M direct cost for all pipelines that SoCalGas/SDG&E currently project to be remediated in Phase 1A in order of priority number, whether the project is “active” or not.

    - For each pipeline in the expanded table, please indicate whether the pipeline is currently proposed to be pressure tested or replaced.

    - For each pipeline in the expanded table, please provide in additional columns the capital and O&M costs that were projected by witness Rivera in his December 2, 2011 workpapers, Ex. 32.

    - Additionally, please provide further columns showing the difference, either negative or positive, between the current estimated capital and O&M cost and witness Rivera’s projected capital and O&M costs for each pipeline in the expanded table.

    - For each column for SoCalGas and for SDG&E, please provide the sum of the numbers presented in the column.

RESPONSES 19.1:

19.1.1

The costs shown include the “Supplemental Costs”.

19.1.2

Yes.

19.1.3

Please expand the table in Response 17.1.1.1 to provide the current estimated capital and O&M direct cost for all pipelines that SoCalGas/SDG&E currently project to be remediated in Phase 1A in order of priority number, whether the project is “active” or not.

Response

|  |  |  | Direct Costs |  |
| --- | --- | --- | --- | --- |
| Utility | Priority # | Pipeline | Capital | O&M * |
| SCG | 1 | 2000 | $ 13,603,392 | $ 55,225,360 |
|  | 2 | 2001 East | $ - | $ 169,500 |
|  | 3 | 2001 West | $ - | $ 18,314,949 |
|  | 4 | 1005 | $ 993,270 | $ - |
|  | 6 | 2003 | $ - | $ 1,455,057 |
|  | 7 | 407 | $ - | $ 2,712,000 |
|  | 9 | 406 | $ - | $ 2,324,410 |
|  | 10 | 235 West*** | $ - | $ 1,687,236 |
|  | 11 | 1013 | $ 900,045 | $ - |
|  | 12 | 1015**** | $ 1,197,370 | $ - |
|  | 13 | 1004 | $ - | $ 6,963,512 |
|  | 14 | 404 | $ - | $ 9,191,315 |
|  | 15 | 44-137 | $ - | $ 4,596,162 |
|  | 18 | 1014 | $ 460,311 | $ - |
|  | 22 | 43-121 | $ 24,853,527 | $ - |
|  | 24 | 33-120 | $ 7,847,918 | $ - |
|  | 25 | 45-120 | $ 17,674,511 | $ - |
|  | 26 | 32-21 | $ 37,847,845 | $ - |
|  | 27 | 41-6000-2 | $ 5,427,371 | $ - |
|  | 29 | 36-9-09 North | $ 63,273,401 | $ 7,514,500 |
|  | 32 | 37-18-K | $ 11,862,505 | $ - |
|  | 36 | 1011 | $ - | $ 791,000 |
|  | 38 | 36-37 | $ 786,480 | $ - |
|  | 40 | 42-66-1 | $ 487,855 | $ - |
|  | 41 | 42-66-2 | $ 395,088 | $ - |
|  | 45 | 37-18 | $ 22,612,548 | $ - |
|  | 46 | 37-18-F | $ 11,185,210 | $ - |
|  | 47 | 30-18 | $ 17,332,772 | $ - |
|  | 50 | 44-654 | $ 800,271 | $ - |
|  | 52 | 31-09 | $ 274,590 | $ - |
|  | 53 | 37-07 | $ 16,650,161 | $ - |
|  | 54 | 45-163 | $ 6,111,356 | $ - |
|  | 56 | 41-19 | $ 491,381 | $ - |
|  | 57 | 1171LT1BP2 | $ 523,772 | $ - |
|  | 59 | 33-121 | $ 2,383,967 | $ - |
|  | 63 | 41-6001-2 | $ 266,183 | $ - |
|  | 64 | 36-1032 | $ 3,317,454 | $ - |
|  | 65 | 38-514 | $ 15,214,157 | $ - |
|  | 71 | 35-20-A | $ 2,533,008 | $ - |
|  | 73 | 1172 ID 2313 2 | $ 392,664 | $ - |
|  | 80 | 41-30-A | $ 169,500 | $ - |
|  | 82 | 41-30 | $ 593,250 | $ - |
|  | 86 | 38-200 | $ 1,332,016 | $ - |
|  | 87 | 45-120XO1 | $ 317,304 | $ - |
|  | 89 | 38-501 | $ 7,297,178 | $ - |
|  | 90 | 41-80 | $ 6,615,585 | $ - |
|  | 96 | 36-1002 | $ 1,232,858 | $ - |
|  | 99 | 44-687 | $ 1,287,946 | $ - |
|  | 106 | 38-512 | $ 7,630,551 | $ - |
|  | 107 | 44-1008 | $ 6,786,238 | $ - |
|  | 109 | 41-181 | $ 254,945 | $ - |
|  | 112 | 38-516 | $ 4,546,329 | $ - |
|  | 113 | 35-20-N | $ 297,252 | $ - |
|  | 115 | 1172 ID 2313 1 | $ 246,219 | $ - |
|  | 116 | 1172 ID 2313 3 | $ 323,033 | $ - |
|  | 124 | 38-539 | $ 41,964,024 | $ - |
|  | 126 | 36-9-21 | $ 2,143,344 | $ - |
|  | 127 | 38-528 | $ - | $ 1,049,634 |
|  | 132 | 44-720 | $ 4,307,198 | $ - |
|  | 138 | 41-201 | $ 128,579 | $ - |
|  | 142 | 41-116 | $ 294,828 | $ - |
|  | 143 | 41-116BP1 | $ 257,589 | $ - |
|  | 146 | 38-508 | $ 3,228,568 | $ - |
|  | 147 | 38-523 | $ 8,221,428 | $ - |
|  | 170 | 41-6045 | $ 264,200 | $ - |
|  | #N/A | Storage | $ - | $ 2,712,000 |
| SDGE | 1 | 49-28 | $ 24,259,382 | $ - |
|  | 2 | 49-17 | $ 27,137,628 | $ - |
|  | 4 | 49-25 | $ 11,391,051 | $ - |
|  | 5 | 49-32 | $ 811,329 | $ - |
|  | 6 | 49-16 | $ 6,780,000 | $ - |
|  | 7 | 49-11 | $ - | $ 2,082,341 |
|  | 9 | 1600 | $ 11,006,200 | $ 5,516,208 |
|  | 10 | 49-26 | $ 13,038,347 | $ - |
|  | 11 | 49-20 | $ - | $ 127,690 |
|  | 14 | 49-14 | $ 9,669,799 | $ - |
|  | 15 | 49-15 | $ 27,580,064 | $ 600,015 |
|  | 16 | 49-22 | $ - | $ 113,000 |
|  | 18 | 49-13 | $ 16,779,849 | $ - |

* For pipelines where ILI runs will be performed, those costs were also included in this column.

*** This line has switched from pressure test to replacement since we last reported the data in 17.1.1.1

**** This line has switched from replacement to pressure test since we last reported the data in 17.1.1.1

19.1.3.1.

For each pipeline in the expanded table, please indicate whether the pipeline is currently proposed to be pressure tested or replaced.

Response

| Utility | Priority # | Pipeline | Currently proposed Action |
| --- | --- | --- | --- |
| SCG | 1 | 2000 | Pressure Test |
|  | 2 | 2001 East | Pressure Test |
|  | 3 | 2001 West | Pressure Test |
|  | 4 | 1005 | Replacement |
|  | 6 | 2003 | Pressure Test |
|  | 7 | 407 | Pressure Test |
|  | 9 | 406 | Pressure Test |
|  | 10 | 235 West | Replacement |
|  | 11 | 1013 | Replacement |
|  | 12 | 1015 | Pressure Test |
|  | 13 | 1004 | Pressure Test |
|  | 14 | 404 | Pressure Test |
|  | 15 | 44-137 | Pressure Test |
|  | 18 | 1014 | Replacement |
|  | 22 | 43-121 | Replacement |
|  | 24 | 33-120 | Replacement |
|  | 25 | 45-120 | Replacement |
|  | 26 | 32-21 | Replacement |
|  | 27 | 41-6000-2 | Replacement |
|  | 29 | 36-9-09 North | Replacement |
|  | 32 | 37-18-K | Replacement |
|  | 36 | 1011 | Pressure Test |
|  | 38 | 36-37 | Replacement |
|  | 40 | 42-66-1 | Replacement |
|  | 41 | 42-66-2 | Replacement |
|  | 45 | 37-18 | Replacement |
|  | 46 | 37-18-F | Replacement |
|  | 47 | 30-18 | Replacement |
|  | 50 | 44-654 | Replacement |
|  | 52 | 31-09 | Replacement |
|  | 53 | 37-07 | Replacement |
|  | 54 | 45-163 | Replacement |
|  | 56 | 41-19 | Replacement |
|  | 57 | 1171LT1BP2 | Replacement |
|  | 59 | 33-121 | Pressure Test |
|  | 63 | 41-6001-2 | Replacement |
|  | 64 | 36-1032 | Replacement |
|  | 65 | 38-514 | Replacement |
|  | 71 | 35-20-A | Replacement |
|  | 73 | 1172 ID 2313 2 | Replacement |
|  | 80 | 41-30-A | Replacement |
|  | 82 | 41-30 | Replacement |
|  | 86 | 38-200 | Replacement |
|  | 87 | 45-120XO1 | Replacement |
|  | 89 | 38-501 | Replacement |
|  | 90 | 41-80 | Replacement |
|  | 96 | 36-1002 | Replacement |
|  | 99 | 44-687 | Replacement |
|  | 106 | 38-512 | Replacement |
|  | 107 | 44-1008 | Replacement |
|  | 109 | 41-181 | Replacement |
|  | 112 | 38-516 | Replacement |
|  | 113 | 35-20-N | Replacement |
|  | 115 | 1172 ID 2313 1 | Replacement |
|  | 116 | 1172 ID 2313 3 | Replacement |
|  | 124 | 38-539 | Replacement |
|  | 126 | 36-9-21 | Replacement |
|  | 127 | 38-528 | Pressure Test |
|  | 132 | 44-720 | Replacement |
|  | 138 | 41-201 | Replacement |
|  | 142 | 41-116 | Replacement |
|  | 143 | 41-116BP1 | Replacement |
|  | 146 | 38-508 | Replacement |
|  | 147 | 38-523 | Replacement |
|  | 170 | 41-6045 | Replacement |
|  | #N/A | Storage | Pressure Test |
| SDGE | 1 | 49-28 | Replacement |
|  | 2 | 49-17 | Replacement |
|  | 4 | 49-25 | Replacement |
|  | 5 | 49-32 | Replacement |
|  | 6 | 49-16 | Replacement |
|  | 7 | 49-11 | Pressure Test |
|  | 9 | 1600 | Pressure Test/ Replacement |
|  | 10 | 49-26 | Replacement |
|  | 11 | 49-20 | Abandonment |
|  | 14 | 49-14 | Replacement |
|  | 15 | 49-15 | Pressure Test/ Replacement |
|  | 16 | 49-22 | Abandonment |
|  | 18 | 49-13 | Replacement |

* For pipelines where ILI runs will be performed, those costs were also included in this column.

*** This line has switched from pressure test to replacement since we last reported the data in 17.1.1.1

**** This line has switched from replacement to pressure test since we last reported the data in 17.1.1.1

19.1.3.2.

For each pipeline in the expanded table, please provide in additional columns the capital and O&M costs that were projected by witness Rivera in his December 2, 2011 workpapers, Ex. 32.

Response

|  |  | Direct Costs | Workpaper Identified Direct Costs ** |
| --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M * | Capital | O&M * |
| SCG | 2000 | $ 13,603,392 | $ 55,225,360 | $ - | $ 77,980,300 |
|  | 2001 East | $ - | $ 169,500 | $ - | $ 8,210,850 |
|  | 2001 West | $ - | $ 18,314,949 | $ - | $ 47,941,100 |
|  | 1005 | $ 993,270 | $ - | $ - | $ 3,030,750 |
|  | 2003 | $ - | $ 1,455,057 | $ - | $ 18,770,600 |
|  | 407 | $ - | $ 2,712,000 | $ - | $ 5,125,850 |
|  | 406 | $ - | $ 2,324,410 | $ - | $ 12,148,100 |
|  | 235 West*** | $ - | $ 1,687,236 | $ - | $ 10,799,550 |
|  | 1013 | $ 900,045 | $ - | $ - | $ 2,679,350 |
|  | 1015**** | $ 1,197,370 | $ - | $ 43,251,300 | $ - |
|  | 1004 | $ - | $ 6,963,512 | $ - | $ 7,087,400 |
|  | 404 | $ - | $ 9,191,315 | $ - | $ 14,011,550 |
|  | 44-137 | $ - | $ 4,596,162 | $ 4,340,700 | $ - |
|  | 1014 | $ 460,311 | $ - | $ 271,600 | $ - |
|  | 43-121 | $ 24,853,527 | $ - | $ 18,328,600 | $ - |
|  | 33-120 | $ 7,847,918 | $ - | $ 7,529,100 | $ - |
|  | 45-120 | $ 17,674,511 | $ - | $ 17,883,800 | $ - |
|  | 32-21 | $ 37,847,845 | $ - | $ 38,423,000 | $ - |
|  | 41-6000-2 | $ 5,427,371 | $ - | $ 77,995,400 | $ - |
|  | 36-9-09 North | $ 63,273,401 | $ 7,514,500 | $ 46,351,800 | $ - |
|  | 37-18-K | $ 11,862,505 | $ - | $ 13,203,900 | $ - |
|  | 1011 | $ - | $ 791,000 | $ 15,726,500 | $ - |
|  | 36-37 | $ 786,480 | $ - | $ 464,100 | $ - |
|  | 42-66-1 | $ 487,855 | $ - | $ 287,900 | $ - |
|  | 42-66-2 | $ 395,088 | $ - | $ 233,000 | $ - |
|  | 37-18 | $ 22,612,548 | $ - | $ 16,676,000 | $ - |
|  | 37-18-F | $ 11,185,210 | $ - | $ 8,248,700 | $ - |
|  | 30-18 | $ 17,332,772 | $ - | $ 17,051,600 | $ - |
|  | 44-654 | $ 800,271 | $ - | $ 164,000 | $ - |
|  | 31-09 | $ 274,590 | $ - | $ 33,765,500 | $ - |
|  | 37-07 | $ 16,650,161 | $ - | $ 12,278,900 | $ - |
|  | 45-163 | $ 6,111,356 | $ - | $ 3,605,600 | $ - |
|  | 41-19 | $ 491,381 | $ - | $ 289,900 | $ - |
|  | 1171LT1BP2 | $ 523,772 | $ - | $ 309,100 | $ - |
|  | 33-121 | $ 2,383,967 | $ - | $ 1,406,500 | $ 463,700 |
|  | 41-6001-2 | $ 266,183 | $ - | $ 157,100 | $ - |
|  | 36-1032 | $ 3,317,454 | $ - | $ 6,142,500 | $ 355,400 |
|  | 38-514 | $ 15,214,157 | $ - | $ 11,219,900 | $ - |
|  | 35-20-A | $ 2,533,008 | $ - | $ 5,360,200 | $ - |
|  | 1172 ID 2313 2 | $ 392,664 | $ - | $ 231,700 | $ - |
|  | 41-30-A | $ 169,500 | $ - | $ 1,068,800 | $ - |
|  | 41-30 | $ 593,250 | $ - | $ 18,649,000 | $ - |
|  | 38-200 | $ 1,332,016 | $ - | $ 785,900 | $ - |
|  | 45-120XO1 | $ 317,304 | $ - | $ 187,200 | $ - |
|  | 38-501 | $ 7,297,178 | $ - | $ 5,381,400 | $ - |
|  | 41-80 | $ 6,615,585 | $ - | $ 3,903,000 | $ - |
|  | 36-1002 | $ 1,232,858 | $ - | $ 727,400 | $ - |
|  | 44-687 | $ 1,287,946 | $ - | $ 759,900 | $ - |
|  | 38-512 | $ 7,630,551 | $ - | $ 9,501,900 | $ - |
|  | 44-1008 | $ 6,786,238 | $ - | $ - | $ 1,406,500 |
|  | 41-181 | $ 254,945 | $ - | $ 150,500 | $ - |
|  | 38-516 | $ 4,546,329 | $ - | $ 30,718,100 | $ - |
|  | 35-20-N | $ 297,252 | $ - | $ 175,400 | $ - |
|  | 1172 ID 2313 1 | $ 246,219 | $ - | $ 145,300 | $ - |
|  | 1172 ID 2313 3 | $ 323,033 | $ - | $ 190,600 | $ - |
|  | 38-539 | $ 41,964,024 | $ - | $ 30,947,000 | $ - |
|  | 36-9-21 | $ 2,143,344 | $ - | $ 1,264,600 | $ - |
|  | 38-528 | $ - | $ 1,049,634 | $ - | $ 514,500 |
|  | 44-720 | $ 4,307,198 | $ - | $ 2,541,200 | $ - |
|  | 41-201 | $ 128,579 | $ - | $ - | $ - |
|  | 41-116 | $ 294,828 | $ - | $ 174,000 | $ - |
|  | 41-116BP1 | $ 257,589 | $ - | $ 152,000 | $ - |
|  | 38-508 | $ 3,228,568 | $ - | $ 1,904,800 | $ - |
|  | 38-523 | $ 8,221,428 | $ - | $ 6,063,000 | $ - |
|  | 41-6045 | $ 264,200 | $ - | $ 155,900 | $ - |
|  | Storage | $ - | $ 2,712,000 | $ - | $ 1,200,000 |
| SDGE | 49-28 | $ 24,259,382 | $ - | $ 17,863,100 | $ - |
|  | 49-17 | $ 27,137,628 | $ - | $ 20,013,000 | $ - |
|  | 49-25 | $ 11,391,051 | $ - | $ 8,400,500 | $ - |
|  | 49-32 | $ 811,329 | $ - | $ 478,700 | $ - |
|  | 49-16 | $ 6,780,000 | $ - | $ 36,912,500 | $ - |
|  | 49-11 | $ - | $ 2,082,341 | $ 1,742,800 | $ - |
|  | 1600 | $ 11,006,200 | $ 5,516,208 | $ 9,744,633 | $ 4,320,000 |
|  | 49-26 | $ 13,038,347 | $ - | $ 9,591,200 | $ - |
|  | 49-20 | $ - | $ 127,690 | $ - | $ - |
|  | 49-14 | $ 9,669,799 | $ - | $ 7,131,200 | $ - |
|  | 49-15 | $ 27,580,064 | $ 600,015 | $ 20,339,300 | $ 260,000 |
|  | 49-22 | $ - | $ 113,000 | $ - | $ - |
|  | 49-13 | $ 16,779,849 | $ - | $ 12,374,600 | $ - |

* For pipelines where ILI runs will be performed, those costs were also included in this column.

** This does not include the supplemental costs.

*** This line has switched from pressure test to replacement since we last reported the data in 17.1.1.1

**** This line has switched from replacement to pressure test since we last reported the data in 17.1.1.1

19.1.3.3.

Additionally, please provide further columns showing the difference, either negative or positive, between the current estimated capital and O&M cost and witness Rivera’s projected capital and O&M costs for each pipeline in the expanded table.

Response

|  |  | Direct Costs | Workpaper Identified Direct Costs ** | Variance |
| --- | --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M * | Capital | O&M * |  |
| SCG | 2000 | $ 13,603,392 | $ 55,225,360 | $ - | $ 77,980,300 | $ (9,151,548) |
|  | 2001 East | $ - | $ 169,500 | $ - | $ 8,210,850 | $ (8,041,350) |
|  | 2001 West | $ - | $ 18,314,949 | $ - | $ 47,941,100 | $ (29,626,151) |
|  | 1005 | $ 993,270 | $ - | $ - | $ 3,030,750 | $ (2,037,480) |
|  | 2003 | $ - | $ 1,455,057 | $ - | $ 18,770,600 | $ (17,315,543) |
|  | 407 | $ - | $ 2,712,000 | $ - | $ 5,125,850 | $ (2,413,850) |
|  | 406 | $ - | $ 2,324,410 | $ - | $ 12,148,100 | $ (9,823,690) |
|  | 235 West*** | $ - | $ 1,687,236 | $ - | $ 10,799,550 | $ (9,112,314) |
|  | 1013 | $ 900,045 | $ - | $ - | $ 2,679,350 | $ (1,779,305) |
|  | 1015**** | $ 1,197,370 | $ - | $ 43,251,300 | $ - | $ (42,053,930) |
|  | 1004 | $ - | $ 6,963,512 | $ - | $ 7,087,400 | $ (123,888) |
|  | 404 | $ - | $ 9,191,315 | $ - | $ 14,011,550 | $ (4,820,235) |
|  | 44-137 | $ - | $ 4,596,162 | $ 4,340,700 | $ - | $ 255,462 |
|  | 1014 | $ 460,311 | $ - | $ 271,600 | $ - | $ 188,711 |
|  | 43-121 | $ 24,853,527 | $ - | $ 18,328,600 | $ - | $ 6,524,927 |
|  | 33-120 | $ 7,847,918 | $ - | $ 7,529,100 | $ - | $ 318,818 |
|  | 45-120 | $ 17,674,511 | $ - | $ 17,883,800 | $ - | $ (209,289) |
|  | 32-21 | $ 37,847,845 | $ - | $ 38,423,000 | $ - | $ (575,155) |
|  | 41-6000-2 | $ 5,427,371 | $ - | $ 77,995,400 | $ - | $ (72,568,029) |
|  | 36-9-09 North | $ 63,273,401 | $ 7,514,500 | $ 46,351,800 | $ - | $ 24,436,101 |
|  | 37-18-K | $ 11,862,505 | $ - | $ 13,203,900 | $ - | $ (1,341,395) |
|  | 1011 | $ - | $ 791,000 | $ 15,726,500 | $ - | $ (14,935,500) |
|  | 36-37 | $ 786,480 | $ - | $ 464,100 | $ - | $ 322,380 |
|  | 42-66-1 | $ 487,855 | $ - | $ 287,900 | $ - | $ 199,955 |
|  | 42-66-2 | $ 395,088 | $ - | $ 233,000 | $ - | $ 162,088 |
|  | 37-18 | $ 22,612,548 | $ - | $ 16,676,000 | $ - | $ 5,936,548 |
|  | 37-18-F | $ 11,185,210 | $ - | $ 8,248,700 | $ - | $ 2,936,510 |
|  | 30-18 | $ 17,332,772 | $ - | $ 17,051,600 | $ - | $ 281,172 |
|  | 44-654 | $ 800,271 | $ - | $ 164,000 | $ - | $ 636,271 |
|  | 31-09 | $ 274,590 | $ - | $ 33,765,500 | $ - | $ (33,490,910) |
|  | 37-07 | $ 16,650,161 | $ - | $ 12,278,900 | $ - | $ 4,371,261 |
|  | 45-163 | $ 6,111,356 | $ - | $ 3,605,600 | $ - | $ 2,505,756 |
|  | 41-19 | $ 491,381 | $ - | $ 289,900 | $ - | $ 201,481 |
|  | 1171LT1BP2 | $ 523,772 | $ - | $ 309,100 | $ - | $ 214,672 |
|  | 33-121 | $ 2,383,967 | $ - | $ 1,406,500 | $ 463,700 | $ 513,767 |
|  | 41-6001-2 | $ 266,183 | $ - | $ 157,100 | $ - | $ 109,083 |
|  | 36-1032 | $ 3,317,454 | $ - | $ 6,142,500 | $ 355,400 | $ (3,180,446) |
|  | 38-514 | $ 15,214,157 | $ - | $ 11,219,900 | $ - | $ 3,994,257 |
|  | 35-20-A | $ 2,533,008 | $ - | $ 5,360,200 | $ - | $ (2,827,192) |
|  | 1172 ID 2313 2 | $ 392,664 | $ - | $ 231,700 | $ - | $ 160,964 |
|  | 41-30-A | $ 169,500 | $ - | $ 1,068,800 | $ - | $ (899,300) |
|  | 41-30 | $ 593,250 | $ - | $ 18,649,000 | $ - | $ (18,055,750) |
|  | 38-200 | $ 1,332,016 | $ - | $ 785,900 | $ - | $ 546,116 |
|  | 45-120XO1 | $ 317,304 | $ - | $ 187,200 | $ - | $ 130,104 |
|  | 38-501 | $ 7,297,178 | $ - | $ 5,381,400 | $ - | $ 1,915,778 |
|  | 41-80 | $ 6,615,585 | $ - | $ 3,903,000 | $ - | $ 2,712,585 |
|  | 36-1002 | $ 1,232,858 | $ - | $ 727,400 | $ - | $ 505,458 |
|  | 44-687 | $ 1,287,946 | $ - | $ 759,900 | $ - | $ 528,046 |
|  | 38-512 | $ 7,630,551 | $ - | $ 9,501,900 | $ - | $ (1,871,349) |
|  | 44-1008 | $ 6,786,238 | $ - | $ - | $ 1,406,500 | $ 5,379,738 |
|  | 41-181 | $ 254,945 | $ - | $ 150,500 | $ - | $ 104,445 |
|  | 38-516 | $ 4,546,329 | $ - | $ 30,718,100 | $ - | $ (26,171,771) |
|  | 35-20-N | $ 297,252 | $ - | $ 175,400 | $ - | $ 121,852 |
|  | 1172 ID 2313 1 | $ 246,219 | $ - | $ 145,300 | $ - | $ 100,919 |
|  | 1172 ID 2313 3 | $ 323,033 | $ - | $ 190,600 | $ - | $ 132,433 |
|  | 38-539 | $ 41,964,024 | $ - | $ 30,947,000 | $ - | $ 11,017,024 |
|  | 36-9-21 | $ 2,143,344 | $ - | $ 1,264,600 | $ - | $ 878,744 |
|  | 38-528 | $ - | $ 1,049,634 | $ - | $ 514,500 | $ 535,134 |
|  | 44-720 | $ 4,307,198 | $ - | $ 2,541,200 | $ - | $ 1,765,998 |
|  | 41-201 | $ 128,579 | $ - | $ - | $ - | $ 128,579 |
|  | 41-116 | $ 294,828 | $ - | $ 174,000 | $ - | $ 120,828 |
|  | 41-116BP1 | $ 257,589 | $ - | $ 152,000 | $ - | $ 105,589 |
|  | 38-508 | $ 3,228,568 | $ - | $ 1,904,800 | $ - | $ 1,323,768 |
|  | 38-523 | $ 8,221,428 | $ - | $ 6,063,000 | $ - | $ 2,158,428 |
|  | 41-6045 | $ 264,200 | $ - | $ 155,900 | $ - | $ 108,300 |
|  | Storage | $ - | $ 2,712,000 | $ - | $ 1,200,000 | $ 1,512,000 |
| SDGE | 49-28 | $ 24,259,382 | $ - | $ 17,863,100 | $ - | $ 6,396,282 |
|  | 49-17 | $ 27,137,628 | $ - | $ 20,013,000 | $ - | $ 7,124,628 |
|  | 49-25 | $ 11,391,051 | $ - | $ 8,400,500 | $ - | $ 2,990,551 |
|  | 49-32 | $ 811,329 | $ - | $ 478,700 | $ - | $ 332,629 |
|  | 49-16 | $ 6,780,000 | $ - | $ 36,912,500 | $ - | $ (30,132,500) |
|  | 49-11 | $ - | $ 2,082,341 | $ 1,742,800 | $ - | $ 339,541 |
|  | 1600 | $ 11,006,200 | $ 5,516,208 | $ 9,744,633 | $ 4,320,000 | $ 2,457,775 |
|  | 49-26 | $ 13,038,347 | $ - | $ 9,591,200 | $ - | $ 3,447,147 |
|  | 49-20 | $ - | $ 127,690 | $ - | $ - | $ 127,690 |
|  | 49-14 | $ 9,669,799 | $ - | $ 7,131,200 | $ - | $ 2,538,599 |
|  | 49-15 | $ 27,580,064 | $ 600,015 | $ 20,339,300 | $ 260,000 | $ 7,580,779 |
|  | 49-22 | $ - | $ 113,000 | $ - | $ - | $ 113,000 |
|  | 49-13 | $ 16,779,849 | $ - | $ 12,374,600 | $ - | $ 4,405,249 |

* For pipelines where ILI runs will be performed, those costs were also included in this column.

** This does not include the supplemental costs.

*** This line has switched from pressure test to replacement since we last reported the data in 17.1.1.1

**** This line has switched from replacement to pressure test since we last reported the data in 17.1.1.1

19.1.3.4.

For each column for SoCalGas and for SDG&E, please provide the sum of the numbers presented in the column.

Response (REVISED)

|  |  | Direct Costs | Workpaper Identified Direct Costs ** | Variance |
| --- | --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M * | Capital | O&M * |  |
| SCG | 2000 | $ 13,603,392 | $ 55,225,360 | $ - | $ 77,980,300 | $ (9,151,548) |
|  | 2001 East | $ - | $ 169,500 | $ - | $ 8,210,850 | $ (8,041,350) |
|  | 2001 West | $ - | $ 18,314,949 | $ - | $ 47,941,100 | $ (29,626,151) |
|  | 1005 | $ 993,270 | $ - | $ - | $ 3,030,750 | $ (2,037,480) |
|  | 2003 | $ - | $ 1,455,057 | $ - | $ 18,770,600 | $ (17,315,543) |
|  | 407 | $ - | $ 2,712,000 | $ - | $ 5,125,850 | $ (2,413,850) |
|  | 406 | $ - | $ 2,324,410 | $ - | $ 12,148,100 | $ (9,823,690) |
|  | 235 West*** | $ - | $ 1,687,236 | $ - | $ 10,799,550 | $ (9,112,314) |
|  | 1013 | $ 900,045 | $ - | $ - | $ 2,679,350 | $ (1,779,305) |
|  | 1015**** | $ 1,197,370 | $ - | $ 43,251,300 | $ - | $ (42,053,930) |
|  | 1004 | $ - | $ 6,963,512 | $ - | $ 7,087,400 | $ (123,888) |
|  | 404 | $ - | $ 9,191,315 | $ - | $ 14,011,550 | $ (4,820,235) |
|  | 44-137 | $ - | $ 4,596,162 | $ 4,340,700 | $ - | $ 255,462 |
|  | 1014 | $ 460,311 | $ - | $ 271,600 | $ - | $ 188,711 |
|  | 43-121 | $ 24,853,527 | $ - | $ 18,328,600 | $ - | $ 6,524,927 |
|  | 33-120 | $ 7,847,918 | $ - | $ 7,529,100 | $ - | $ 318,818 |
|  | 45-120 | $ 17,674,511 | $ - | $ 17,883,800 | $ - | $ (209,289) |
|  | 32-21 | $ 37,847,845 | $ - | $ 38,423,000 | $ - | $ (575,155) |
|  | 41-6000-2 | $ 5,427,371 | $ - | $ 77,995,400 | $ - | $ (72,568,029) |
|  | 36-9-09 North | $ 63,273,401 | $ 7,514,500 | $ 46,351,800 | $ - | $ 24,436,101 |
|  | 37-18-K | $ 11,862,505 | $ - | $ 13,203,900 | $ - | $ (1,341,395) |
|  | 1011 | $ - | $ 791,000 | $ 15,726,500 | $ - | $ (14,935,500) |
|  | 36-37 | $ 786,480 | $ - | $ 464,100 | $ - | $ 322,380 |
|  | 42-66-1 | $ 487,855 | $ - | $ 287,900 | $ - | $ 199,955 |
|  | 42-66-2 | $ 395,088 | $ - | $ 233,000 | $ - | $ 162,088 |
|  | 37-18 | $ 22,612,548 | $ - | $ 16,676,000 | $ - | $ 5,936,548 |
|  | 37-18-F | $ 11,185,210 | $ - | $ 8,248,700 | $ - | $ 2,936,510 |
|  | 30-18 | $ 17,332,772 | $ - | $ 17,051,600 | $ - | $ 281,172 |
|  | 44-654 | $ 800,271 | $ - | $ 164,000 | $ - | $ 636,271 |
|  | 31-09 | $ 274,590 | $ - | $ 33,765,500 | $ - | $ (33,490,910) |
|  | 37-07 | $ 16,650,161 | $ - | $ 12,278,900 | $ - | $ 4,371,261 |
|  | 45-163 | $ 6,111,356 | $ - | $ 3,605,600 | $ - | $ 2,505,756 |
|  | 41-19 | $ 491,381 | $ - | $ 289,900 | $ - | $ 201,481 |
|  | 1171LT1BP2 | $ 523,772 | $ - | $ 309,100 | $ - | $ 214,672 |
|  | 33-121 | $ 2,383,967 | $ - | $ 1,406,500 | $ 463,700 | $ 513,767 |
|  | 41-6001-2 | $ 266,183 | $ - | $ 157,100 | $ - | $ 109,083 |
|  | 36-1032 | $ 3,317,454 | $ - | $ 6,142,500 | $ 355,400 | $ (3,180,446) |
|  | 38-514 | $ 15,214,157 | $ - | $ 11,219,900 | $ - | $ 3,994,257 |
|  | 35-20-A | $ 2,533,008 | $ - | $ 5,360,200 | $ - | $ (2,827,192) |
|  | 1172 ID 2313 2 | $ 392,664 | $ - | $ 231,700 | $ - | $ 160,964 |
|  | 41-30-A | $ 169,500 | $ - | $ 1,068,800 | $ - | $ (899,300) |
|  | 41-30 | $ 593,250 | $ - | $ 18,649,000 | $ - | $ (18,055,750) |
|  | 38-200 | $ 1,332,016 | $ - | $ 785,900 | $ - | $ 546,116 |
|  | 45-120XO1 | $ 317,304 | $ - | $ 187,200 | $ - | $ 130,104 |
|  | 38-501 | $ 7,297,178 | $ - | $ 5,381,400 | $ - | $ 1,915,778 |
|  | 41-80 | $ 6,615,585 | $ - | $ 3,903,000 | $ - | $ 2,712,585 |
|  | 36-1002 | $ 1,232,858 | $ - | $ 727,400 | $ - | $ 505,458 |
|  | 44-687 | $ 1,287,946 | $ - | $ 759,900 | $ - | $ 528,046 |
|  | 38-512 | $ 7,630,551 | $ - | $ 9,501,900 | $ - | $ (1,871,349) |
|  | 44-1008 | $ 6,786,238 | $ - | $ - | $ 1,406,500 | $ 5,379,738 |
|  | 41-181 | $ 254,945 | $ - | $ 150,500 | $ - | $ 104,445 |
|  | 38-516 | $ 4,546,329 | $ - | $ 30,718,100 | $ - | $ (26,171,771) |
|  | 35-20-N | $ 297,252 | $ - | $ 175,400 | $ - | $ 121,852 |
|  | 1172 ID 2313 1 | $ 246,219 | $ - | $ 145,300 | $ - | $ 100,919 |
|  | 1172 ID 2313 3 | $ 323,033 | $ - | $ 190,600 | $ - | $ 132,433 |
|  | 38-539 | $ 41,964,024 | $ - | $ 30,947,000 | $ - | $ 11,017,024 |
|  | 36-9-21 | $ 2,143,344 | $ - | $ 1,264,600 | $ - | $ 878,744 |
|  | 38-528 | $ - | $ 1,049,634 | $ - | $ 514,500 | $ 535,134 |
|  | 44-720 | $ 4,307,198 | $ - | $ 2,541,200 | $ - | $ 1,765,998 |
|  | 41-201 | $ 128,579 | $ - | $ - | $ - | $ 128,579 |
|  | 41-116 | $ 294,828 | $ - | $ 174,000 | $ - | $ 120,828 |
|  | 41-116BP1 | $ 257,589 | $ - | $ 152,000 | $ - | $ 105,589 |
|  | 38-508 | $ 3,228,568 | $ - | $ 1,904,800 | $ - | $ 1,323,768 |
|  | 38-523 | $ 8,221,428 | $ - | $ 6,063,000 | $ - | $ 2,158,428 |
|  | 41-6045 | $ 264,200 | $ - | $ 155,900 | $ - | $ 108,300 |
|  | Storage | $ - | $ 2,712,000 | $ - | $ 1,200,000 | $ 1,512,000 |
| SCG TTL |  | $ 387,440,343 | $ 114,706,635 | $ 516,744,800 | $ 211,725,500 | $ (226,323,322) |
| SDGE | 49-28 | $ 24,259,382 | $ - | $ 17,863,100 | $ - | $ 6,396,282 |
|  | 49-17 | $ 27,137,628 | $ - | $ 20,013,000 | $ - | $ 7,124,628 |
|  | 49-25 | $ 11,391,051 | $ - | $ 8,400,500 | $ - | $ 2,990,551 |
|  | 49-32 | $ 811,329 | $ - | $ 478,700 | $ - | $ 332,629 |
|  | 49-16 | $ 6,780,000 | $ - | $ 36,912,500 | $ - | $ (30,132,500) |
|  | 49-11 | $ - | $ 2,082,341 | $ 1,742,800 | $ - | $ 339,541 |
|  | 1600 | $ 11,006,200 | $ 5,516,208 | $ 9,744,633 | $ 4,320,000 | $ 2,457,775 |
|  | 49-26 | $ 13,038,347 | $ - | $ 9,591,200 | $ - | $ 3,447,147 |
|  | 49-20 | $ - | $ 127,690 | $ - | $ - | $ 127,690 |
|  | 49-14 | $ 9,669,799 | $ - | $ 7,131,200 | $ - | $ 2,538,599 |
|  | 49-15 | $ 27,580,064 | $ 600,015 | $ 20,339,300 | $ 260,000 | $ 7,580,779 |
|  | 49-22 | $ - | $ 113,000 | $ - | $ - | $ 113,000 |
|  | 49-13 | $ 16,779,849 | $ - | $ 12,374,600 | $ - | $ 4,405,249 |
| SDGE TTL |  | $ 148,453,648 | $ 8,439,255 | $ 144,591,533 | $ 4,580,000 | $ 7,721,370 |
| Sum of SCG & SDG&E |  | $ 535,893,992 | $ 123,145,890 | $ 661,336,333 | $ 216,305,500 | $ (218,601,952) |
| * For pipelines where ILI runs will be performed, those costs were also included in this column. |
| ** This does not include the supplemental costs. |  |  |  |
| *** This line has switched from pressure test to replacement since we last reported the data in 17.1.1.1 |
| **** This line has switched from replacement to pressure test since we last reported the data in 17.1.1.1 |

QUESTION 19.2:

  - Regarding the SoCalGas/SDG&E Response 17.1.5.3 to SCGC Data Request 17.1.5.3, for each pipeline identified in the column, “Remediated Outside of PSEP:”

    - Please provide the previously designated priority number of the pipeline and indicate whether or not the pipeline was included in witness Rivera’s workpapers, Ex. 32.

19.2.2     Additionally, for each pipeline identified in the column, “Remediated Outside of PSEP,” please provide the amounts witness Rivera’s workpapers identified as being the projected capital costs and O&M costs.

19.2.3     In additional columns, please provide the actually experienced capital costs and O&M costs.

    - If the remediation has not been completed, please provide the projected capital costs and O&M costs, indicating that the figures presented are projections rather than actually experienced.

    - In a further column for the pipelines “Remediated Outside of PSEP,” please provide the difference between witness Rivera’s projected capital and O&M costs of remediation and the actually experienced or currently projected costs of remediation, stated in Capital and O&M.

19.2.5.1  For each column for SoCalGas and for SDG&E, please provide the sum   of the numbers presented in the column.

RESPONSES 19.2:

19.2.1

Please provide the previously designated priority number of the pipeline and indicate whether or not the pipeline was included in witness Rivera’s workpapers, Ex. 32.

Response

| Utility | Pipeline | Remediated Outside of PSEP | Priority # | Was this included in witness Rivera's workpapers? |
| --- | --- | --- | --- | --- |
| SCG | 36-8-01 | Yes | 101 | Yes |
|  | 36-8-01-C | Yes | 148 | Yes |
|  | 38-959 | Yes | 125 | Yes |
|  | 1003 | Yes | 28 | Yes |
|  | 1025 | Yes | 33 | Yes |
|  | 169 | Yes | 145 | Yes |
|  | 30-6200 | Yes | 42 | Yes |
|  | 30-6209 | Yes | 164 | Yes |
|  | 30-6799 | Yes | 129 | Yes |
|  | 30-6799BR1 | Yes | 128 | Yes |
|  | 35-39 | Yes | 39 | Yes |
|  | 35-40 | Yes | 151 | Yes |
|  | 35-6405 | Yes | 95 | Yes |
|  | 35-6416 | Yes | 79 | Yes |
|  | 36-7-04 | Yes | 139 | Yes |
|  | 37-49 | Yes | 51 | Yes |
|  | 38-351 | Yes | 105 | Yes |
|  | 41-04ST1 | Yes | 100 | Yes |
|  | 41-05-A | Yes | 141 | Yes |
|  | 41-17 | Yes | 133 | Yes |
|  | 41-17-F | Yes | 131 | Yes |
|  | 41-199 | Yes | 68 | Yes |
|  | 41-55 | Yes | 155 | Yes |
|  | 41-84 | Yes | 97 | Yes |
|  | 42-12 | Yes | 169 | Yes |
|  | 42-46 | Yes | 62 | Yes |
|  | 42-46-F | Yes | 111 | Yes |
|  | 42-57 | Yes | 102 | Yes |
|  | 53 | Yes | 67 | Yes |
|  | 775 | Yes | 118 | Yes |
|  | 775BO1 | Yes | 117 | Yes |
|  | 8107 | Yes | 110 | Yes |
| SDGE | 49‐19 | Yes | 3 | Yes |
|  | 49‐27 | Yes | 12 | Yes |

19.2.2

Additionally, for each pipeline identified in the column, “Remediated Outside of PSEP,” please provide the amounts witness Rivera’s workpapers identified as being the projected capital costs and O&M costs.

Response

|  |  |  |  |  | Workpaper Identified Direct Costs |
| --- | --- | --- | --- | --- | --- |
| Utility | Pipeline | Remediated Outside of PSEP | Priority # | Was this included in witness Rivera's workpapers? | Capital | O&M * |
| SCG | 36-8-01 | Yes | 101 | Yes | $ 22,347,600 | $ - |
|  | 36-8-01-C | Yes | 148 | Yes | $ 740,400 | $ - |
|  | 38-959 | Yes | 125 | Yes | $ 28,372,700 | $ - |
|  | 1003 | Yes | 28 | Yes | $ 2,923,600 | $ - |
|  | 1025 | Yes | 33 | Yes | $ 479,200 | $ - |
|  | 169 | Yes | 145 | Yes | $ 203,100 |  |
|  | 30-6200 | Yes | 42 | Yes | $ 236,600 |  |
|  | 30-6209 | Yes | 164 | Yes | $ - | $ - |
|  | 30-6799 | Yes | 129 | Yes | $ - | $ - |
|  | 30-6799BR1 | Yes | 128 | Yes | $ - | $ - |
|  | 35-39 | Yes | 39 | Yes | $ - | $ - |
|  | 35-40 | Yes | 151 | Yes | $ 752,500 | $ - |
|  | 35-6405 | Yes | 95 | Yes | $ 617,900 | $ - |
|  | 35-6416 | Yes | 79 | Yes | $ 666,900 | $ - |
|  | 36-7-04 | Yes | 139 | Yes | $ - | $ - |
|  | 37-49 | Yes | 51 | Yes | $ 5,810,400 | $ - |
|  | 38-351 | Yes | 105 | Yes | $ - | $ - |
|  | 41-04ST1 | Yes | 100 | Yes | $ - | $ - |
|  | 41-05-A | Yes | 141 | Yes | $ 1,254,900 | $ - |
|  | 41-17 | Yes | 133 | Yes | $ 8,009,800 | $ - |
|  | 41-17-F | Yes | 131 | Yes | $ 202,200 | $ - |
|  | 41-199 | Yes | 68 | Yes | $ 154,200 | $ - |
|  | 41-55 | Yes | 155 | Yes | $ 154,100 | $ - |
|  | 41-84 | Yes | 97 | Yes | $ 3,817,400 | $ - |
|  | 42-12 | Yes | 169 | Yes | $ - | $ - |
|  | 42-46 | Yes | 62 | Yes | $ 6,256,400 | $ - |
|  | 42-46-F | Yes | 111 | Yes | $ 2,849,600 | $ - |
|  | 42-57 | Yes | 102 | Yes | $ - | $ - |
|  | 53 | Yes | 67 | Yes | $ - | $ - |
|  | 775 | Yes | 118 | Yes | $ 382,900 | $ - |
|  | 775BO1 | Yes | 117 | Yes | $ 175,900 | $ - |
|  | 8107 | Yes | 110 | Yes | $ - | $ - |
| SDGE | 49‐19 | Yes | 3 | Yes | $ 5,402,885 | $ - |
|  | 49‐27 | Yes | 12 | Yes | $ 4,683,800 | $ - |

19.2.3 In additional columns, please provide the actually experienced capital costs and O&M costs.

    - If the remediation has not been completed, please provide the projected capital costs and O&M costs, indicating that the figures presented are projections rather than actually experienced.

    - In a further column for the pipelines “Remediated Outside of PSEP,” please provide the difference between witness Rivera’s projected capital and O&M costs of remediation and the actually experienced or currently projected costs of remediation, stated in Capital and O&M.

19.2.5.1  For each column for SoCalGas and for SDG&E, please provide the sum   of the numbers presented in the column.

Response