QUESTION 23.1

Please update the table that SoCalGas and SDG&E provided to SCGC in Response 22.1 to reflect the data presented in the SoCalGas and SDG&E PSEP Status Report for August, 2014, dated September 29, 2014.

RESPONSE 23.1

|  |  | Direct Costs* | Workpaper Identified Direct Costs ** | Variance |
| --- | --- | --- | --- | --- |
| Utility | Pipeline | Capital | O&M | Capital | O&M *** |  |
| SCG | 2000 | $ 10,032,001 | $ 45,846,802 | $ - | $ 77,980,300 | $ (22,101,497) |
|  | 2001 East | $ - | $ 82,507 | $ - | $ 8,210,850 | $ (8,128,343) |
|  | 2001 West | $ - | $ 17,840,107 | $ - | $ 47,941,100 | $ (30,100,993) |
|  | 1005 | $ 2,416,014 | $ - | $ - | $ 3,030,750 | $ (614,736) |
|  | 2003 | $ 6,563,226 |  | $ - | $ 18,770,600 | $ (12,207,374) |
|  | 407 | $ - | $ 5,469,018 | $ - | $ 5,125,850 | $ 343,168 |
|  | 406 | $ 7,738,280 | $ 3,516,740 | $ - | $ 12,148,100 | $ (893,079) |
|  | 235 West | $ 3,387,664 | $ - | $ - | $ 10,799,550 | $ (7,411,886) |
|  | 1013 | $ 1,956,586 | $ - | $ - | $ 2,679,350 | $ (722,764) |
|  | 1015 | $ 3,070,400 |  | $ 43,251,300 | $ - | $ (40,180,900) |
|  | 1004 | $ - | $ 8,620,649 | $ - | $ 7,087,400 | $ 1,533,249 |
|  | 404 | $ 5,636,188 | $ 17,193,584 | $ - | $ 14,011,550 | $ 8,818,222 |
|  | 44-137 | $ 6,703,762 | $ - | $ 4,340,700 | $ - | $ 2,363,062 |
|  | 1014 | $ 405,523 | $ - | $ 271,600 | $ - | $ 133,923 |
|  | 43-121 | $ 32,774,543 | $ - | $ 18,328,600 | $ - | $ 14,445,943 |
|  | 33-120 | $ 13,278,598 | $ - | $ 7,529,100 | $ - | $ 5,749,498 |
|  | 45-120 | $ 30,615,963 | $ - | $ 17,883,800 | $ - | $ 12,732,163 |
|  | 32-21 | $ 31,100,065 | $ - | $ 38,423,000 | $ - | $ (7,322,935) |
|  | 36-9-09 North | $ 67,207,541 | $ 5,620,727 | $ 46,351,800 | $ - | $ 26,476,468 |
|  | 37-18-K | $ 1,068,355 | $ - | $ 13,203,900 | $ - | $ (12,135,545) |
|  | 1011 | $ 1,428,591 | $ - | $ 15,726,500 | $ - | $ (14,297,909) |
|  | 36-37 | $ 787,889 | $ - | $ 464,100 | $ - | $ 323,789 |
|  | 42-66-1 | $ 1,000,000 | $ - | $ 287,900 | $ - | $ 712,100 |
|  | 42-66-2 | $ - | $ - | $ 233,000 | $ - | $ (233,000) |
|  | 37-18 | $ 28,316,983 | $ - | $ 16,676,000 | $ - | $ 11,640,983 |
|  | 37-18-F |  | $ 4,930,337 | $ 8,248,700 | $ - | $ (3,318,363) |
|  | 30-18 | $ 27,579,867 | $ - | $ 17,051,600 | $ - | $ 10,528,267 |
|  | 44-654 | $ 1,077,380 | $ - | $ 164,000 | $ - | $ 913,380 |
|  | 31-09 | $ 1,012,477 | $ - | $ 33,765,500 | $ - | $ (32,753,023) |
|  | 37-07 | $ 21,437,015 | $ - | $ 12,278,900 | $ - | $ 9,158,115 |
|  | 45-163 | $ 203,611 | $ - | $ 3,605,600 | $ - | $ (3,401,989) |
|  | 41-19 | $ 287,892 | $ - | $ 289,900 | $ - | $ (2,008) |
|  | 33-121 | $ 1,710,895 | $ - | $ 1,406,500 | $ 463,700 | $ (159,305) |
|  | 36-1032 | $ 4,938,174 | $ - | $ 6,142,500 | $ 355,400 | $ (1,559,726) |
|  | 35-20-A | $ 15,932 | $ - | $ 5,360,200 | $ - | $ (5,344,268) |
|  | 41-30-A | $ 323,606 | $ - | $ 1,068,800 | $ - | $ (745,194) |
|  | 41-30 | $ 349,999 | $ - | $ 18,649,000 | $ - | $ (18,299,001) |
|  | 38-200 | $ 4,188,454 | $ - | $ 785,900 | $ - | $ 3,402,554 |
|  | 45-120XO1 | $ 165,066 | $ - | $ 187,200 | $ - | $ (22,134) |
|  | 38-501 | $ 13,893,937 | $ - | $ 5,381,400 | $ - | $ 8,512,537 |
|  | 41-80 | $ 300,000 | $ - | $ 3,903,000 | $ - | $ (3,603,000) |
|  | 36-1002 | $ 361,369 | $ - | $ 727,400 | $ - | $ (366,031) |
|  | 44-687 | $ 2,754,061 | $ - | $ 759,900 | $ - | $ 1,994,161 |
|  | 38-512 | $ 22,203,694 | $ - | $ 9,501,900 | $ - | $ 12,701,794 |
|  | 44-1008 | $ 5,851,005 | $ - | $ - | $ 1,406,500 | $ 4,444,505 |
|  | 41-181 | $ 291,268 | $ - | $ 150,500 | $ - | $ 140,768 |
|  | 35-20-N | $ 284,683 | $ - | $ 175,400 | $ - | $ 109,283 |
|  | 38-539 | $ 9,105,071 | $ - | $ 30,947,000 | $ - | $ (21,841,929) |
|  | 36-9-21 | $ 987,125 | $ - | $ 1,264,600 | $ - | $ (277,475) |
|  | 44-720 | $ 4,917,933 | $ - | $ 2,541,200 | $ - | $ 2,376,733 |
|  | 41-201 | $ 76,000 | $ - | $ - | $ - | $ 76,000 |
|  | 41-116 | $ 209,449 | $ - | $ 174,000 | $ - | $ 35,449 |
|  | 41-116BP1 | $ 215,666 | $ - | $ 152,000 | $ - | $ 63,666 |
|  | 41-6045 | $ 584,413 | $ - | $ 155,900 | $ - | $ 428,513 |
|  | Storage | $ - | $ 2,385,422 | $ - | $ 1,200,000 | $ 1,185,422 |
|  | 41-6000-2 | $ 53,000,000 | $ - | $ 77,995,400 |  | $ (24,995,400) |
|  | 1171LT1BP2 | $ 41,472 | $ - | $ 309,100 |  | $ (267,628) |
|  | 41-6001-2 | $ 5,926 | $ - | $ 157,100 |  | $ (151,174) |
|  | 2000-0.18-XO2 | $ - | $ - | $ 227,800 |  | $ (227,800) |
|  | 2000-0.18-BO | $ 4,725,182 | $ - | $ 180,900 |  | $ 4,544,282 |
|  | 2000-0.18-XO1 | $ 13,555 | $ - | $ 173,600 |  | $ (160,045) |
|  | 41-04ST1 |  | $ 13,262 |  | $ - | $ 13,262 |
|  | 41-17 | $ 2,200,000 |  |  | $ 8,009,800 | $ (5,809,800) |
|  | 41-17-F | $ 33,998 |  |  | $ 202,200 | $ (168,202) |
|  | 4000 |  | $ 87,091 |  | $ 5,950,750 | $ (5,863,659) |
| SCG TTL |  | $ 440,834,343 | $ 111,606,247 | $ 466,853,700 | $ 225,373,750 | $ (139,786,860) |
| SDGE | 49-28 | $ 16,213,255 | $ - | $ 17,863,100 | $ - | $ (1,649,845) |
|  | 49-17 | $ 20,858,948 | $ - | $ 20,013,000 | $ - | $ 845,948 |
|  | 49-25 | $ 11,277,888 | $ - | $ 8,400,500 | $ - | $ 2,877,388 |
|  | 49-32 | $ 1,477,765 | $ - | $ 478,700 | $ - | $ 999,065 |
|  | 49-16 | $ 4,966,505 | $ - | $ 36,912,500 | $ - | $ (31,945,995) |
|  | 49-11 | $ - | $ 4,784,600 | $ 1,742,800 | $ - | $ 3,041,800 |
|  | 1600 | $ - | $ 4,320,000 | $ 9,744,633 | $ 4,320,000 | $ (9,744,633) |
|  | 49-26 | $ 13,738,277 | $ - | $ 9,591,200 | $ - | $ 4,147,077 |
|  | 49-20 | $ - | $ 100,000 | $ - | $ - | $ 100,000 |
|  | 49-14 | $ 2,846,909 | $ - | $ 7,131,200 | $ - | $ (4,284,291) |
|  | 49-15 | $ 14,164,861 |  | $ 20,339,300 | $ 260,000 | $ (6,434,439) |
|  | 49-22 | $ - | $ 2,335,364 | $ - | $ - | $ 2,335,364 |
|  | 49-13 | $ 12,414,814 | $ - | $ 12,374,600 | $ - | $ 40,214 |
| SDGE TTL |  | $ 97,959,223 | $ 11,539,964 | $ 144,591,533 | $ 4,580,000 | $ (39,672,346) |
| Sum of SCG & SDG&E |  | $ 538,793,566 | $ 123,146,211 | $ 611,445,233 | $ 229,953,750 | $ (179,459,206) |
| * Current estimates are preliminary. Estimates will be refined as project planning and engineering is completed. |
| ** This does not include the supplemental costs. |  |  |  |
| *** For pipelines where ILI runs will be performed, those costs were also included in this column. |