QUESTION DRA-PZS-TCAP-PSEP- 14-1:

On page 5 of exhibit reference, SoCalGas/SDG&E witness Edward Reyes states: “DRA opposes the process for reviewing PSEP-related expenditures proposed by SoCalGas and SDG&E on the grounds that there would be no after-the-fact reasonableness review of the expenditures, and because our proposal for an expedited advice letter process to review potential adjustments to approve PSEP funding levels would supposedly not provide interested parties with enough time to review the proposed changes.” Continuing further on page 6, witness Reyes states: “As long as costs incurred within the PSEP have been approved by the Commission, there should be no need for after-the-fact reasonableness review of the costs recorded in the PSEP Cost Recovery Accounts or for expedited applications for pipeline replacement projects. SoCalGas and SDG&E will review PSEP costs that are recorded in their PSEP Cost Recovery Accounts to ensure that these costs are truly incremental and not otherwise

recovered in base transportation rates or subject to any other Commission-approved balancing account mechanism.”

(a) Do SoCalGas/ SDG&E agree that the SoCalGas/SDG&E estimate for the proposed

PSEP is a Class 5 estimate, defined per the Association for the Advancement of Cost

Engineering (AACE International) as having 5% to 2% project definition?

i. Do SoCalGas/ SDG&E agree that the SoCalGas/SDG&E estimate for their proposed

PSEP is a “conceptual” estimate, as is typically used for such purposes as project

screening or assessment of initial viability?

ii. What is SoCalGas/ SDG&E’s expectation as to the accuracy range of their proposed

PSEP estimates?

iii. Please explain your responses.

(b) To date, have SoCalGas/SDG&E performed any detailed engineering for any of the

projects in the proposed PSEP?

i. If so, please provide copies of each of the analyses.

(c) Please describe how the Commission can verify that the PSEP costs it approves as a result of the decision in this proceeding are fair and reasonable based on a Class 5 cost estimate with no after-the-fact reasonableness review.

RESPONSE  DRA-PZS-TCAP-PSEP-14-1:

- As stated in SoCalGas and SDG&E responses to data requests as well as in the Rebuttal Testimony, the SoCalGas and SDG&E replacement and pressure test estimates are "Class 5 or slightly better" - i.e., they generally fall between a Class 5 and Class 4 estimate classification using the AACE guidelines.  According to the standard AACE classification tables, the level of project definition for a Class 5 estimate is 0% to 2% and for a Class 4 estimate is 1% to 15%.

  - SoCalGas and SDG&E developed preliminary estimates that reflect the Companies' early planning efforts for PSEP projects and the historical experience of SPEC Services, prior to detailed engineering and design.  While Class 5 estimates are sometimes used by project stakeholders for purposes of "project screening" or "assessments of initial viability," that is not the intended purpose of the SoCalGas and SDG&E PSEP estimate.  A more common use of an estimate in the Class 5 to Class 4 stage of development for these types of projects is to establish funding authorizations and preliminary program budgets allowing the program to proceed.  This was the intent of SoCalGas and SDG&E in developing its initial PSEP estimates.  As stated in the Rebuttal testimony, with the direct cost estimates and associated contingencies, “SoCalGas and SDG&E have provided the Commission with a mechanism to allow the expeditious progression of this important program.”

  - The PSEP program is comprised of numerous individual projects, each with specific aspects and risk profiles that will influence the estimate accuracy.  In general, these estimate accuracies will be within the ranges articulated in the AACE classifications.  Considering the nature of the projects within the PSEP and historical industry experience on these types of projects, it is reasonable to combine the lower boundaries of Class 5 estimates with the upper boundaries of Class 4 estimates to define an approximate estimate accuracy range.  While estimate accuracy ranges will vary from project to project, they will typically have a range from -20% to -30% on the low end and +30% to +50% on the high end.

  - See explanations above.

- SoCalGas and SDG&E have initiated preliminary planning activities for some projects, but detailed engineering has not yet been completed for any proposed PSEP projects.

- See Chapter 9, Section V of the Rebuttal Testimony for a description of how the governance structure and control environment being developed for the PSEP will support the Commission's contemporaneous oversight of PSEP activities and its ability to assess the reasonableness of the PSEP execution efforts as they progress.

QUESTION DRA-PZS-TCAP-PSEP-14-2:

On page 11 of exhibit reference, SoCalGas/SDG&E witness Edward Reyes states:

“DRA asserts that SoCalGas/SDG&E need to prove that the PSEP overheads are truly

incremental; SoCalGas and SDG&E have met this burden.” Continuing further on page 12 of exhibit reference, witness Reyes states: “Only eight overhead loaders have been identified as being applicable to PSEP-related expenditures- (1) payroll tax; (2) vacation and sick time; (3) benefits (non-balanced only); (4) workers’ compensation; (5) public utility/property damage; (6) incentive compensation plan; (7) purchased services and materials, and (8) administrative and general. Each of these loaders is incremental because they will proportionately increase as a result of our proposed PSEP work (consider the case where new employees will need to be employed to support the PSEP day-to-day work such as processing invoices).”

(a) Of the total loaded and escalated costs in the amount of $1.935 billion for

SoCalGas/SDG&E’s proposed PSEP Phase 1A (Proposed Case), how much is the total

amount accounted for by PSEP overheads? Please cite the specific page number reference where this amount was provided in the Prepared Testimony and Workpapers and the name of the witness who provided it.

(b) Of the amount indicated in response to item (a) above, provide the breakdown of the total amount for each of the eight overhead loaders identified as being applicable to PSEP-related expenditures. Please cite the specific page number reference where this breakdown was provided in the Prepared Testimony and Workpapers and the name of the witness who provided it.

(c) Please provide the expected number of new permanent employees that will be hired as a result of the proposed PSEP work as well as the number of contractual employees who may be hired only during the Phase 1A execution. Please cite the specific page number reference where this breakdown was provided in the Prepared Testimony and Workpapers and the name of the witness who provided it.

(d) Of the number of new hires indicated in response to item (c), please provide the number of new hires associated with each of the program components of the proposed PSEP. Please describe the number of new permanent positions being created and explain why the existing staff is insufficient for purposes of the proposed PSEP work. Please cite the specific page number reference where this breakdown was provided in the Prepared Testimony and Workpapers and the name of the witness who provided it.

(e) Please provide all calculations to support the breakdown of the amounts shown in response to item (b) above, preferably in an excel spreadsheet.

RESPONSE  DRA-PZS-TCAP-PSEP-14-2:

- Table below presents the overheads included in the total loaded and escalated costs in the amount of $1.935 billion for SoCalGas/SDG&E’s proposed PSEP Phase 1A:

| Phase 1 A ($’M) | 2012 | 2013 | 2014 | 2015 | Total | Reference: |
| --- | --- | --- | --- | --- | --- | --- |
| SoCalGas Direct Costs | 218.76 | 409.89 | 404.98 | 404.56 | 1,438 | Response DRA-PZS1-1 for SoCalGas Direct Cost Details |
| SoCalGas Overheads | 22.29 | 36.74 | 35.77 | 35.36 | 130 | Response DRA-PZS-TCAP-PSEP -14-2b |
| SoCalGas Escalation | 3.20 | 17.88 | 32.56 | 46.04 | 100 |  |
| SoCalGas Loaded and Escalated | 244.25 | 464.51 | 473.32 | 485.96 | 1,668 | Edward J. Reyes Amended Testimony Table X-4 and Work Paper WP-X-1-12 |
| SDG&E Direct Costs | 31.49 | 66.79 | 70.69 | 66.22 | 235 | Response DRA-PZS1-1 for SDG&E Direct Cost Details |
| SDG&E Overheads | 2.57 | 4.09 | 4.34 | 3.99 | 15 | Response DRA-PZS-TCAP-PSEP -14-2b |
| SDG&E Escalation | 0.44 | 3.29 | 6.00 | 7.46 | 17 |  |
| SDG&E Loaded and Escalated | 34.50 | 74.17 | 81.02 | 77.67 | 267 | Edward J. Reyes Amended Testimony Table X-4 and Work Paper WP-X-1-15 |
| Total Phase 1A | 278.75 | 538.68 | 554.34 | 563.63 | 1,935 |  |

RESPONSE  DRA-PZS-TCAP-PSEP-14-2 (continued):

- Tables below present the breakdown of overheads as indicated in response to item (a) above:

| SoCalGas Overhead ($'M) | 2012 | 2013 | 2014 | 2015 | Phase 1A |  | See Edward J. Reyes Amended Testimony Table X-1 and Workpaper WP-X-1-1 for SoCalGas Loader %s and Loading Bases |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Loader% | Loading Base |
| Payroll Taxes | 1.39 | 1.84 | 1.77 | 1.73 | 7 |  | 7.73% | Direct Labor |
| Vacation and Sick Time | 3.14 | 4.15 | 3.99 | 3.89 | 15 |  | 17.44% | Direct Labor |
| Benefits (non-balanced only) | 3.55 | 4.70 | 4.51 | 4.41 | 17 |  | 19.74% | Direct Labor |
| Workers' Compensation | 1.03 | 1.37 | 1.31 | 1.28 | 5 |  | 5.74% | Direct Labor |
| Public Liability / Property Damage | 0.50 | 0.67 | 0.64 | 0.63 | 2 |  | 2.80% | Direct Labor |
| Incentive Compensation Plan | 3.27 | 4.32 | 4.15 | 4.06 | 16 |  | 18.17% | Management and Associate Direct Labor |
| Purchased Services and Materials | 2.57 | 4.95 | 4.90 | 4.90 | 17 |  | 1.28% | Contract labor, Services and Purchased Materials |
| Administrative and General | 6.83 | 14.75 | 14.50 | 14.47 | 51 |  | 4.27% | Capital Direct Costs |
| SoCalGas Overheads (non-escalated) | 22.29 | 36.74 | 35.77 | 35.36 | 130 |  |  |  |

| SDG&E Overhead ($'M) | 2012 | 2013 | 2014 | 2015 | Phase 1A |  | See Edward J. Reyes Amended Testimony Table X-1 and Workpaper WP-X-1-1 for SDG&E Loader %s and Loading Bases |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Loader% | Loading Base |
| Payroll Taxes | 0.21 | 0.28 | 0.31 | 0.27 | 1 |  | 7.27% | Direct Labor |
| Vacation and Sick Time | 0.45 | 0.60 | 0.66 | 0.58 | 2 |  | 15.67% | Direct Labor |
| Benefits (non-balanced only) | 0.54 | 0.73 | 0.80 | 0.70 | 3 |  | 18.85% | Direct Labor |
| Workers' Compensation | 0.04 | 0.06 | 0.06 | 0.05 | 0 |  | 1.46% | Direct Labor |
| Public Liability / Property Damage | 0.09 | 0.13 | 0.14 | 0.12 | 0 |  | 3.33% | Direct Labor |
| Incentive Compensation Plan | 0.51 | 0.68 | 0.75 | 0.66 | 3 |  | 17.79% | Management and Associate Direct Labor |
| Purchased Services and Materials | 0.11 | 0.25 | 0.27 | 0.25 | 1 |  | 0.40% | Contract labor, Services and Purchased Materials |
| Administrative and General | 0.62 | 1.36 | 1.35 | 1.35 | 5 |  | 2.05% | Capital Direct Costs |
| SDG&E Overheads (non-escalated) | 2.57 | 4.09 | 4.34 | 3.99 | 15 |  |  |  |

- At this time we have not finalized the detailed staffing plans for internal and contract resources on a program component basis that will be required to execute the PSEP.  This level of detail can only be determined once the engineering, design, and execution planning has been sufficiently developed.  In the Amended PSEP Testimony Section II.E.2 (witness Morrow), it is stated, “[i]n order to execute this effort, it is anticipated that SoCalGas and SDG&E will need to employ over 200 additional full-time employees” (page 24).  No workpapers were developed in support of this figure.

- See the response to part (c) above.

Existing company resources are supporting activities defined and approved in the GRC.  As the PSEP is new and incremental work, and on an unprecedented scale, it is unreasonable to expect that existing company resources can manage their current workload in addition to managing the PSEP.