Program Title:  Statewide Nonresidential New Construction Savings By Design Program

Program Overview

The Savings By Design (SBD) program influences nonresidential building owners, tenants, and design teams to exceed current Title 24 standards (or industry standards for processes) by 10 percent or more for their new construction or renovation/remodel projects.  SBD provides energy design education, design assistance, and cash incentives for all project types and sizes that meet the program’s eligibility.  SBD also leverages resources from industry relationships, strategic alliances, and other Public Purpose Programs to accomplish the goals of energy savings, peak demand reductions, and long-term market change.

The program has three elements: the Whole-Building Approach, the Systems Approach, and education and outreach.  The core strategy centers on an integrated design approach to optimize energy efficiency, known as the Whole-Building Approach.  To include participants who would not normally consider a fully integrated design approach, the Systems Approach provides a simplified, performance-based method, which moves owners and design teams far beyond prescriptive approaches.  Finally, program education and outreach strategies, focused on the successful Energy Design Resources model, address market barriers by providing owners and designers with the information, education, and tools to help them make the best possible energy efficiency choices.  All three elements support the California Energy Commission’s goals for market transition to the 2005 Title 24 code revision cycle.

Program Summary

In compliance with Decision (D.) 03-01-038, all accomplishments will apply toward 2003 program targets.

Total program budget = $2,311,034 *

Expenditures to date = $102,837

* This is the program budget SoCalGas submitted on November 4, 2002, to the Commission.  SoCalGas has submitted on May 12, 2003, its Corrections to Commission Decision (D.) 03-04-055 requesting clarification on the correct program budget.  SoCalGas will update this budget accordingly in the PY 2003 Energy Efficiency Programs Second Quarter Report.

Total net demand reduction and energy savings

|  | Net Peak kW | Net kWh | Net Therms |
| --- | --- | --- | --- |
| Target * | 1,651 | 8,554,703 | 111,976 |
| Actual Systems Whole Building | 117 3 | 1,509,858 3,506 | -1,302 268 |
| Committed Systems Whole Building |  |  |  |
| Total Actual and Committed (Recorded) | 120 | 1,513,364 | -1,034 |

* 2003 targets were not set for the first quarter.

Total number of customers served

Projected: (No projections in the implementation plan)

Actual:  383 customers contacted and program information provided.  47 potential project leads followed up with owners and designers.  Leads were entered into tracking system for qualifying projects.

Projected and actual number of units:

Please refer to tables in the corresponding program workbook.

Total incentives ($) paid = $0

Total incentives ($) committed =  $18,525

Program Implementation Status

Status of program delivery:

In compliance with D.03-01-038, the 2002 program was extended through the first quarter of 2003.  As of April 17, 2003, PY 2003 programs were approved and the Savings By Design program was revised and implemented accordingly.

Customer Enrollment:

Two blank copies of the program application forms were sent to the Commission’s Energy Division.

Workbook:

Please refer to the informational tables shown in the corresponding program workbook for details on program expenditures and activities.

Training

Workshops, seminars and training supporting Savings By Design and Energy Design Resources are reported under the Statewide Education and Training program.  Please refer to that program’s workbook for details.

Marketing

| List Pieces | Quantity Total Ordered | Method of Delivery | # w/Each Method Delivered YTD |
| --- | --- | --- | --- |
| Statewide Efforts |  |  |  |
| Call for Entry – SBD/AIACC Energy Integration Design Awards | 9,000 | AIACC Mailing List | 9,000 |
| SCG Specific Efforts |  |  |  |
| One-Page Flyers |  | Hand delivery | 200 |

- Savings By Design maintains a statewide Web site at www.savingsbydesign.com that provides comprehensive program information, utility contacts, and a downloadable Participant Handbook outlining program policies and procedures as well as application guidelines.

- Energy Design Resources, the educational and academic arm of Savings By Design, maintains a comprehensive library of information and resources at www.energydesignresources.com, including electronic newsletters for the design community, freeware for design and financial analysis, and a series of AIA credited online courses.

- www.socalgas.com features pages describing Savings By Design that direct customers to program contacts and provide external links to the Statewide Web site for more information.

Hard to Reach

First quarter hard to reach accomplishments will apply towards 2003 targets.  No first quarter targets were established.  There were no HTR projects signed in the first quarter.

Program Accomplishments

Statewide:

Addy’s Awards – An American Advertising Federation member event.  SBD brochure and inserts was presented the GOLD award over 450 competing entries.

Design Focus Report – The Savings By Design program was addressed in January 2003 issue of Architectural Lighting edition as a program that provides design assistance and funding to encourage designers and owners to achieve LEED-like performance.

Energy Design Resources, Design Tool CD - Distributed over 119 CDs to architects and engineers in California and throughout the U.S.A.

Savings By Design’s Website attracted over 52,388 first quarter visits.

Energy Design Resource’s Website attracted 160,009 visits in the first quarter.

Established hospital baseline for SBD, developed energy analysis software, and delivered training to architects and design engineers.

SBD partnered with the American Institute of Architects, California Council (AIACC), in advertising and recruiting for the SBD Energy Efficiency Integration Awards.  Held jurying event and selected winners.  Awards will be presented May 8, 2003 at the AIACC Conference.

SoCalGas specific results:

- A total of 259 individuals were trained in classroom, presentation, lecture, and seminar format.

- A total of 124 customers were contacted and 47 leads were developed.

- SBD Support for the Collaborative for High Performance schools (CHPS) continued in conjunction with all partner state agencies that includes but is not limited to the California Energy Commission, Division of State Architect, Department of Education, and the California Integrated Waste Management Board.  A CHPS and Savings By Design presentation was made to school board officials at the San Bernardino Office of Education.  The presentation was based upon the new CHPS School District Officials Seminars that are intended to get more school districts to adopt CHPS.  The presentation was attended by representatives from the San Bernardino, Fontana, and Etiwanda school districts.  A CHPS and Savings by Design presentation was also made at the Association of Energy Engineers, Southern California Chapter Annual Expo and Conference.  Continued to support the LAUSD High Performance Working Group to ensure compliance with the CHPS criteria, maximize participation with the Savings by Design Program, and publicize the SoCalGas-sponsored showcase Cahuenga Elementary School.

- US Green Building Council (USGBC), Los Angeles:  Continued active participation in the Los Angeles chapter of the USGBC that promotes sustainable design and construction practices to local building owners, designers and developers.

Program Challenges

None encountered to date.

Customer Disputes

None.

Compliance Items

The following list itemizes the various regulatory compliance items issued by the California Public Utilities Commission directly relating to this program.

Decision 03-01-038, Ordering Paragraph 3, states:

“To prevent service disruption, we authorize the IOUs whose programs will expire at the end of 2002 to continue those programs through March 31, 2003, using Public Goods Charge collections from that period, in the amounts set forth in the body of this decision.  If the Commission issues a decision on 2003 program applications prior to that time, this “bridge funding” shall expire upon issuance of that decision.  If the IOUs incur expenses in 2003 before the Commission issues this decision, they should track those expenses and account for such expenses in their reports to the Commission on first quarter 2003 program results.  The IOUs can request recovery of these expenditures through their respective PGC energy efficiency balancing accounts.”

Response:

The IOUs continued the 2002 programs through March 31, 2003.  Expenses prior to the issuance of the decision and bridge funding expenditures through March 31, 2003 are reported in each program’s text and Workbook.

Decision 03-01-038, Ordering Paragraph 4, states:

“The IOUs shall include the program accomplishments achieved during the bridge funding period toward the cumulative goals of their 2003 programs.”

Response:

All accomplishments during the bridge funding period will be included toward the cumulative goals of the 2003 programs.

Decision 03-03-028, Ordering Paragraph 1, states:

“To prevent program disruption, we authorize the utilities whose programs expire at the end of 2002 to continue those programs beyond March 31, 2003, using Public Goods Charge collections from associated periods, in the amounts set forth in the body of this decision.”

Response:

The IOUs continued the 2002 programs beyond March 31, 2003.

Decision 03-03-028, Ordering Paragraph 2, states:

“The utilities are hereby authorized additional bridge funding at a level of 7% a month against the total 2003 utility funding amounts set forth in Decision (D.) 03-01-038 so that the bridge funding, plus funding for new 2003 programs, equal the total amounts described in D. 03-01-038.”

Response:

The IOUs continued the 2002 programs using the additional bridge funding at the level specified.