| Program Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Title: | Statewide Crosscutting Emerging Technologies |
| Program Number: | 1254-04 |
| Program Type: | IOU Statewide Program |
| Month: | April - 05 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Apr-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,561,500 | $83,409 | 5% | $582,674 | 37% |  |  | $582,674 | 37% | $978,826 |
| Admin | $320,000 | $20,714 | 6% | $130,878 | 41% |  |  | $130,878 | 41% | $189,122 |
| Marketing | $128,000 | $70 | 0% | $51,041 | 40% |  |  | $51,041 | 40% | $76,959 |
| DI | $1,058,000 | $62,625 | 6% | $400,756 | 38% |  |  | $400,756 | 38% | $657,244 |
| EM&V | $55,500 |  |  |  |  |  |  |  |  | $55,500 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable to this program.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Other Performance Goals | Current Month’s Achievement | Cumulative Achievement | Commitments | Remainder |
| --- | --- | --- | --- | --- |
| ETCC Collaborative – 4 meetings per year | 1 | 2 | N/A | 2 |
| Project Initiation – 6 per year | 0 | 10 | 2 | 2 |
| ETCC database update – 1 per year | 0 | 0 |  | 1 |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

  - Administrative

Regular monthly administrative activities include but are not limited to the following activities: continued refining of the program participation process and program design; review of new technologies and market activity; coordination with participating customers, vendors, and manufacturers; contract management; responding to inquiries; planning of future technology demonstrations and assessments; and managing of program budgets and expenditures.

    - Marketing

- Ongoing efforts to connect with early adopter customers through our Account Executives continue regularly to develop new prospects for demonstrations.

    - Direct Implementation

Continued support occurred for all new and ongoing performance monitoring and demonstration projects.  Those with significant activity this month included:

- Installation of a heat recovered engine chiller system at a university campus is proceeding as scheduled.

- A firm involved in food processing has installed two of the AutoFlame boiler control systems. Data collection and assessment activities have begun.

- Problems continue with one of the 3 Bowman microturbines at the Brick manufacturer. The other two are functioning well. Some issues in the data acquisition system are being work on as well. We expect an interim report on performance by June.

- Construction at the City of Sierra Madre pool is just about complete. We are scheduling additions to the instrumentation to begin collecting data on the performance of a thermal/solar heater system integrated with their boiler.

    - Continued the process to acquire new demonstrations / assessments:

    - The eight assessments counted for 2004-05 thus far include: Industrial CHP assessment at a brick manufacturer, a beverage company refrigeration unit, a BCHP system at a credit union, a heat recovered engine driven air compressor system at a manufacturer of plastic containers, a thermal/solar boiler system analysis at a city pool, a new application of the FIR burner at a toxic waste processing facility, an engine-driven chiller at one of the UC’s, and a boiler control system at a food processor.

    - Others pending include: a pair of condensing boilers at a commercial laundry business, and efficiency controls improvement for boilers with Alzeta burners.

    - Potential additional demonstrations/assessments that are currently being screened, prioritized, planned or negotiated include:

- A commissioning process evaluation in collaboration with a local school district at a CHPS “showcase” school site.

- Optimization of processes connected with wastewater treatment facilities.

- Combinations of thermal/solar hybrid water heating systems with tankless products in multifamily and commercial applications (e.g. fitness centers, restaurants).

- Advances in residential hot water distribution system designs.

- An energy saving process improvement at a beverage can manufacturer involving a novel conveyor system.

- Advanced I-C and Stirling engine, fuel cell and combinations with novel CHP (combined heat & power) concepts are being reviewed for use as distributed generation options.

      - Site Surveys

Not applicable to this program.

      - Installations and System Optimization

Not applicable to this program.

      - Discussion of Expenditure Variance

Not applicable.

    - EM&V activities

- Program Challenges
None

- Customer Disputes
None

- Compliance Items
None

- Coordination Activities

None

- Changes to Subcontractors or Staffing
None

- Additional items 
None

Supporting Documentation

- Marketing Materials – 
There were no new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
This program does not have training activities.

Trade Shows and Public Events –
No activity this month.