| Program Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Title: | Statewide Crosscutting Emerging Technologies |
| Program Number: | 1254-04 |
| Program Type: | IOU Statewide Program |
| Month: | June - 05 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Jun-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,561,500 | $64,783 | 4% | $687,945 | 44% |  |  | $687,945 | 44% | $873,555 |
| Admin | $320,000 | $21,855 | 7% | $167,859 | 52% |  |  | $167,859 | 52% | $152,141 |
| Marketing | $128,000 | $3,043 | 2% | $57,712 | 45% |  |  | $57,712 | 45% | $70,288 |
| DI | $1,058,000 | $39,885 | 4% | $462,375 | 44% |  |  | $462,375 | 44% | $595,625 |
| EM&V | $55,500 |  |  |  |  |  |  |  |  | $55,500 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable to this program.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Other Performance Goals | Current Month’s Achievement | Cumulative Achievement | Commitments | Remainder |
| --- | --- | --- | --- | --- |
| ETCC Collaborative – 4 meetings per year | 0 | 2 | N/A | 2 |
| Project Initiation – 6 per year | 1 | 11 | 0 | 1 |
| ETCC database update – 1 per year | 0 | 0 |  | 1 |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

  - Administrative

Regular monthly administrative activities include but are not limited to the following activities: continued refining of the program participation process and program design; review of new technologies and market activity; coordination with participating customers, vendors, and manufacturers; contract management; responding to inquiries; planning of future technology demonstrations and assessments; and managing of program budgets and expenditures.

    - Marketing

- Ongoing efforts to connect with early adopter customers through our Account Executives continue regularly to develop new prospects for demonstrations.

    - Direct Implementation

Continued support occurred for all new and ongoing performance monitoring and demonstration projects.  Those with significant activity this month included:

- Two of the 3 Bowman microturbines at the Brick manufacturer continue functioning well. The data acquisition system is being completed and should be fully operational by mid-June. We now expect an interim report on system performance by July.

- Data is now being collected at the food processor with advanced boiler controls.

- Installation at the City of Sierra Madre pool is complete. We are placing the additional instrumentation to be used to collect data on the performance of the thermal/solar heater system integrated with their gas boiler.

- Work to stabalize the performance of the Johnston FIR ultra low-NOx burner used to heat oil for a thermal destruction system continued.

The process to initiate new demonstrations / assessments continued:

The eleven assessments counted for 2004-05 thus far include: (1) Industrial CHP assessment at a brick manufacturer, (2) a beverage company refrigeration unit, (3) a BCHP system at a credit union, (4) a heat recovered engine driven air compressor system at a manufacturer of plastic containers, (5) a thermal/solar boiler system analysis at a city pool, (6) a new application of the Johnston FIR burner at a toxic waste processing facility, (7) an engine-driven chiller at one of the UC’s, (8) a boiler control system by Autoflame at a food processor, (9) a commissioning (Cx) process assessment at a CHPS school site,  (10) a product evaluation of a condensing boiler for commercial laundry application and (11) a control scheme to improve the efficiency for an Alzeta ultra-low NOx burner system for boilers.

Others pending include: a pair of tankless water heaters with storage at a multifamily apartment, another tankless water heater system application at a health/fitness facility, and EE evaluations of several categories of commercial food service equipment.

Potential additional demonstrations/assessments that are currently being screened, prioritized, planned or negotiated include:

- A combination solar thermal water heating system and absorption chiller.

- Optimization of processes connected with wastewater treatment facilities.

- Advances in residential hot water distribution system designs.

- An energy saving process improvement at a manufacturer involving a novel conveyor system through a gas-fueled drying oven.

- Advanced I-C and Stirling engine, fuel cell and combinations with novel CHP (combined heat & power) concepts are being reviewed for use as distributed generation options.

      - Site Surveys

Not applicable to this program.

      - Installations and System Optimization

Not applicable to this program.

      - Discussion of Expenditure Variance

Not applicable.

    - EM&V activities

- Program Challenges
None

- Customer Disputes
None

- Compliance Items
None

- Coordination Activities

None

- Changes to Subcontractors or Staffing
None

- Additional items 
None

Supporting Documentation

- Marketing Materials – 
There were no new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
This program does not have training activities.

- Trade Shows and Public Events –
No activity this month.