| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Residential Multifamily Energy Efficiency Rebates |
| IOU Service Area: | SCG |
| Program Number: | 1246-04 |
| Program Type: | IOU Statewide Program |
| Month | July-04 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Jul-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,624,768 | $295,100 | 6% | $3,502,886 | 76% |  |  | $3,502,886 | 76% | $1,121,882 |
| Admin | $522,750 | $6,340 | 1% | $272,310 | 52% |  |  | $272,310 | 52% | $250,440 |
| Marketing | $455,360 | $12,542 | 3% | $444,542 | 98% |  |  | $444,542 | 98% | $10,818 |
| DI | $3,575,580 | $276,218 | 8% | $2,786,034 | 78% |  |  | $2,786,034 | 78% | $789,546 |
| EM&V | $71,078 |  |  |  |  |  |  |  |  | $71,078 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

| Energy Effects | Goals | Jul-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 791 |  |  | 117 | 15% |  |  | 117 | 15% | 674 |
| Annual kWh | 13,141,337 | 1,398,157 | 11% | 12,946,445 | 99% |  |  | 12,946,445 | 99% | 194,893 |
| Lifecyc kWh | 162,081,837 | 16,777,465 | 10% | 155,996,207 | 96% |  |  | 155,996,207 | 96% | 6,085,630 |
| Annual Therms | 1,885,379 | 154,401 | 8% | 1,550,527 | 82% |  |  | 1,550,527 | 82% | 334,852 |
| Lifecyc Therms | 21,317,206 | 1,714,892 | 8% | 17,846,019 | 84% |  |  | 17,846,019 | 84% | 3,471,186 |

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Performance Goals | Goals | July-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard to Reach goal is that 29% of rebate applications come from HTR zip codes | 29% | 29% | 100% |  |  |  |  | 30% | 103% | 0 |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

- The Multifamily Rebate Program remained closed in July

- Reservation waitlist was closed to new requests.

- Provided  information to 41 customers / contractors who inquired about program and / or rebate status.

    - Marketing

    - None in July

    - Direct Implementation

      - For Audits and Site Surveys  - Not Applicable

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization

- Total number of customers sites served

- Summary of type and number of measures installed or repaired.

| Measure Type | Measure Qty |
| --- | --- |
| Appliances | 36 |
| Building Shell - Insulation | 0 |
| HVAC - Controls | 4,114 |
| Water Heating - Systems | 60 |
| Water Heating - Controls | 1 |
| Grand Total | 4,222 |

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower;

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
SoCalGas filed an updated Program Implementation Plan for this program on December 13, 2004 per  Decision 04-12-019, issued on December 2, 2004.

- Coordination Activities 
 Coordination Activities are detailed in the revised PIP

- Changes to Subcontractors or Staffing - 
None

- Additional Items - None

Supporting Documentation

- Marketing Materials – 
None in July

- Point of Purchase Program Documentation – 
This program does not have point of purchase activities.

- Free Measure Distribution Documentation- 
This program does not distribute free measures

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
There were no training activities this month

- Trade Shows and Public Event

None in July