| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Nonresidential New Construction Savings By Design |
| IOU Service Area: | SCG |
| Program Number: | 1249-04 |
| Program Type: | IOU Statewide Program |
| Month | February-05 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Feb-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,621,150 | $119,484 | 3% | $2,967,294 | 64% |  |  | $2,967,294 | 64% | $1,653,856 |
| Admin | $600,433 | $10,867 | 2% | $364,928 | 61% |  |  | $364,928 | 61% | $235,505 |
| Marketing | $302,772 | $6,510 | 2% | $226,030 | 75% |  |  | $226,030 | 75% | $76,742 |
| DI | $3,564,795 | $102,107 | 3% | $2,376,336 | 67% |  |  | $2,376,336 | 67% | $1,188,459 |
| EM&V | $153,150 |  |  |  |  |  |  |  |  | $153,150 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 4,367 | 112 | 3% | 2,632 | 60% |  |  | 2,632 | 60% | 1,735 |
| Annual kWh | 22,628,534 | 494,203 | 2% | 12,219,371 | 54% |  |  | 12,219,371 | 54% | 10,409,163 |
| Lifecyc kWh | 339,428,011 | 7,413,050 | 2% | 183,290,566 | 54% |  |  | 183,290,566 | 54% | 156,137,445 |
| Annual Therms | 296,194 | 2,636 | 1% | 177,019 | 60% |  |  | 177,019 | 60% | 119,174 |
| Lifecyc Therms | 4,442,904 | 39,545 | 1% | 2,655,287 | 60% |  |  | 2,655,287 | 60% | 1,787,617 |

Currently, the formulas in the workbook do not allow us to accurately portray activity.  The savings will be updated once the formulas have been corrected.

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

- Participated in the Building Evaluation Assessment (BEA) conference call where the New Construction Potential Study and baseline analysis was discussed with a consultant and the Statewide Savings By Design (SBD) Team.

- Continued planning efforts for PY2006-2008 Energy Efficiency planning.  Remaining issues still need to be addressed before further progress can be made.

- Attended the SoCalGas Heating Refrigeration Air Compression (HRAC) team meeting to discuss closer coordination between Savings By Design and the Major Markets group.

    - Marketing

- Represented Savings By Design at a booth at the Vendor Mixer at the Energy Resource Center.  Also presented a brief overview of the SBD program and emphasized the applicability of industrial projects.

- Attended the ASHRAE Winter Meeting and AHR Expo and participated in the ASHRAE SSPC 90.1 Building Energy Standards committee meetings.  Spoke with various equipment manufacturers and engineers regarding the Savings By Design program and encouraged their participation.  Also met with a PG&E Technologist and two engineering consultants regarding the development of a gas chiller module for the Cool Tools program that is being funded by PG&E’s Energy Design Resources program.

- Attended the Asian American Architects/Engineers Association of Southern California meeting where LAUSD staff provided updates on their $14 billion construction program.  Discussed the status of the Cahuenga Elementary School’s commissioning process with project’s sustainability consultant.

- Attended various Collaborative for High Performance Schools (CHPS) meetings including the revenue task force conference call to discuss membership strategies.  Began reviewing the updated CHPS Best Practices Manuals.

    - Direct Implementation

- Met with the design team for the Western District Headquarters Yard to discuss efficient design options at a very early stage of design.

- Met with project architect for an Elementary School, which is currently in the schematic design phase, to discuss the project timeline and design submittals.  Design development drawings are likely to be available from the design team in late March 2005.

- Met with a the designer of a new wastewater treatment plant, located in Azusa.  The designer presented schematic designs for the project, which were submitted to city administrators for a design bid.  The plant will be 24/7 operation, ultra-filter filtration, 12 million gallons per day, including 9-11 pump sets with 100hp motors each.  The project was expected to be awarded in February 2005, however, as of the submittal date of this report, no decision has been announced.

- Met with an architect who designs approximately 100 storage facility projects per year throughout California.  According to the architect, approximately 50 of those projects are located in Southern California.  A list of the firm’s projects located in Southern California is forthcoming and is expected in early March.

- Participated in weekly coordination phone calls with a representative of a local school district Energy Management Unit to coordinate the submittal of specific new projects into the Savings By Design program.  The coordination continues to help assure that all possible projects are submitted for review.

- Organized, hosted and attended the quarterly LAUSD High Performance Schools Working Group.  The two- hour meeting focused on organizing sub-committees to deal with specific issues concerning high performance school design.  SoCalGas Savings By Design staff has agreed to participate in the Energy Sub-Committee.

- Met with Kimberly Freeman, Director of Community Relations at SoCalGas, to discuss departmental coorperation with regard to energy conservation organizations, in particular TreePeople.

Training Documentation

| Training Description | Location – City | Audience | # of Attendees | SBD Presentation? Y or N | Materials Disseminated |
| --- | --- | --- | --- | --- | --- |
| Vendor Mixer | ERC, Downey | Architects, Contractors, Engineers, Energy Consultants, Plan Checkers, City Planners | 30 | Y | 50 |
| Title 24, 2005 and Beyond | ERC, Downey | Architects, Contractors, Engineers, Energy Consultants, Plan Checkers, City Planners | 35 | Y | 30 |
| EnergyPro Software Training: Envelope/Lighting/ Windows | ERC, Downey | Architects, Contractors, Engineers, Energy Consultants, Plan Checkers, City Planners | 35 | Y | 25 |
| EnergyPro Software Training: Envelope/Lighting/ Windows | ERC, Downey | Architects, Contractors, Engineers, Energy Consultants, Plan Checkers, City Planners | 35 | Y | 10 |

Trade Show and/or Public Events

Hosted a group of students and local ASHRAE Chapter Board members for an Engineering Week event at the Energy Resource Center.  Made a presentation about the ERC and lead a tour of the energy efficient and sustainable features of the building.

      - Audits and Site Surveys

Not applicable to this program

      - Direct Installations, Rebates, Equipment Maintenance and Optimization

Not applicable to this program

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook due to the following reasons:

(1) There may be a lag in customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SDG&E pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower.

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
None

- Coordination Activities
Cooperated and coordinated efforts for promoting various energy efficiency programs provided by SoCalGas.

- Changes to Subcontractors or Staffing

None

- Additional Items

Updated Tab 7 to reflect subcontractor costs incurred in previous months.

Supporting Documentation

- Marketing Materials – 
There were no new marketing materials this month.

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
No training seminars were held this month.

- Trade Shows and Public Events – 
None this month.