| Implementer Name: | Southern California Gas Company |
| --- | --- |
| Program Name: | Statewide Nonresidential Express Efficiency |
| IOU Service Area: | SCG |
| Program Number: | 1251-04 |
| Program Type: | IOU Statewide Program |
| Month | November-04 |

- Program Status

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Nov-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $8,448,858 | $248,517 | 3% | $2,811,603 | 33% |  |  | $2,811,603 | 33% | $5,637,255 |
| Admin | $932,720 | $38,278 | 4% | $339,603 | 36% |  |  | $339,603 | 36% | $593,117 |
| Marketing | $2,594,625 | $51,973 | 2% | $733,045 | 28% |  |  | $733,045 | 28% | $1,861,580 |
| DI | $4,740,513 | $158,266 | 3% | $1,738,955 | 37% |  |  | $1,738,955 | 37% | $3,001,558 |
| EM&V | $181,000 |  |  |  |  |  |  |  |  | $181,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Energy Effects | Goals | Nov-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual kWh | 34,531 | 751,211 | 2175% | 751,211 | 2175% |  |  | 751,211 | 2175% | -716,679 |
| Lifecyc kWh | 379,843 |  |  | 8,263,316 | 2175% |  |  | 8,263,316 | 2175% | -7,883,473 |
| Annual Therms | 6,214,018 |  |  | 3,994,425 | 64% |  |  | 3,994,425 | 64% | 2,219,593 |
| Lifecyc Therms | 79,538,480 |  |  | 42,233,326 | 53% |  |  | 42,233,326 | 53% | 37,305,154 |

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

| Performance Goals | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard to Reach | 43% | 22% | 51% | 32% | 74% | 0 | 0 | 32% | 74% | 32% |

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

Regular monthly administrative activities include but are not limited to the following activities: continued refining of the customer participation process and program design, review of customer participation and market activity, coordination with participating retailers, vendors, and manufacturers and other market participants, contract management, responding to customer inquiries and concerns, planning of future training events, and managing of program budgets and expenditures.

This month, additional activities included:

- Work continued on finalizing the PY2005 EE  program planning, EE marketing outreach planning, and the EE communication plan.

    - Marketing

- Attended a meeting of the Hotel Association of Los Angeles at the Radisson Hotel in LA on Nov. 17th.  This meeting was attended by approximately 50 members.  SCG proposed providing an Energy Efficiency workshop in March of 2005 for this group on how Express Efficiency and other DSM programs could assist this industry.

- (Not posted in October activities) SCG participated in the Latin Business Association's Business Expo on Wednesday, October 13th at the Los Angeles Convention Center. Express Efficiency and other DSM collateral material was made available to the 3000 participants.

- SCG distributed 374 Express Efficiency Rebate applications and 251 other pieces of marketing collateral directly to SCG customers.  Additional applications and collateral were distributed at events, through vendors, and from the internet.

    - Direct Implementation

      - For Audits and Site Surveys  - Not applicable

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization  -

- Total number of customers sites served, 46.

- Summary of type and number of measures installed or repaired

| Measure Type | Measure Qty |
| --- | --- |
| Appliances | 250 |
| HVAC - Controls | 354 |
| Nonresidential - Custom End Use | 157,125 |
| Water Heating - Systems | 19,479 |
| Grand Total | 177,208 |

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook  due to the following reasons:

(1) There may be a lag in  customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower;

    - EM&V

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
SoCalGas filed updated Program Implementation Plans (PIP) for this program on February 2, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP.

- Changes to Subcontractors or Staffing

None

- Additional Items

None

Supporting Documentation

- Marketing Materials –

No new marketing material this month..

- Point of Purchase Program Documentation –
This program does not have point of purchase activities.

- Free Measure Distribution Documentation – 
This program does not distribute free measures.

- Upstream Incentive Documentation – 
This program is not an upstream incentive program.

- Training Documentation – 
None this month.

- Trade Shows and Public Events –

- Hotel Association of Los Angeles at the Radisson Hotel in LA on Nov. 17th.  .

- (Not posted in October activities) Latin Business Association's Business Expo on October 13th,Los Angeles Convention Center