| Implementer Name: | Southern California Gas Company - SCG |
| --- | --- |
| Program Name: | IOU/UC/CSU Partnership for Energy Efficiency |
| IOU Service Area: | SCG |
| Program Number: | 1475-04 |
| Program Type: | IOU Partnership Program |
| Month | November-04 |

- Program Status

Program Description:

The University of California/California State University (UC/CSU) and Investor-Owned Utility (IOU) Energy Efficiency Partnership is a unique, statewide energy efficiency program that accomplishes immediate, long-term energy efficiency and demand savings, and establishes a permanent framework for a sustainable comprehensive energy management program at the thirty three (33) UC and CSU campuses served by California’s four large IOUs.  This program capitalizes on the vast resources and expertise of the UC/CSU and the California IOU’s to ensure a successful and cost effective program that meets all objectives of the California Public Utilities Commission (CPUC or Commission) as articulated in Decision 03-08-067. In lays the groundwork for not only a continued UC/CSU comprehensive energy efficiency program but also establishes a model for statewide partnership programs and will allow expansion of this program to California’s community colleges in the next funding cycle. The UC/CSU/IOU partnership program is comprised of three elements, which will operate on a statewide, integrated basis, providing immediate energy savings and setting the foundation for a long-term program focused on sustainability and best practices: Energy Efficiency Retrofits, Facility Retro-and Continuous Commissioning, and Energy Efficiency Education and Best Practices Development and Training.

  - Insert a table that shows the following:

    - Comparison of budget, current month’s expenditures, cumulative expenditures, commitments, and remaining budget  in the four categories (admin, marketing, direct implementation, EM&V)

| Budget and Expenditures | Budget | Nov-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $2,173,105 | $140,122 | 6% | $310,796 | 14% |  |  | $310,796 | 14% | $1,862,309 |
| Admin | $177,827 | $5,609 | 3% | $80,887 | 45% |  |  | $80,887 | 45% | $96,940 |
| Marketing |  |  | NA |  | NA |  | NA |  | NA |  |
| DI | $1,934,528 | $134,513 | 7% | $229,909 | 12% |  |  | $229,909 | 12% | $1,704,619 |
| EM&V | $60,750 |  |  |  |  |  |  |  |  | $60,750 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note:  There may be line items in the expenditures on Tab 1A that have no corresponding budget amount (i.e. – Budget is zero).  These expenditures were not anticipated when the original budget was developed but must be reported as actual expenditures.

    - If applicable, comparison of energy savings goals, current month’s achievements, cumulative achievements, commitments and remainder.

Not applicable to this program.

| Energy Effects | Goals | Nov-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual kWh |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc kWh |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual Therms | 533,193 | 107,248 | 20% | 107,248 | 20% |  |  | 107,248 | 20% | 425,945 |
| Lifecyc Therms | 7,983,589 | 536,240 | 7% | 536,240 | 7% |  |  | 536,240 | 7% | 7,447,349 |

    - If applicable, comparison of performance goals, current month’s achievements, cumulative achievements, commitments and remainder.

This program does not have performance goals.

  - Describe program activities and accomplishments during the month for each of the following types of activities:

    - Administrative

Activities/Accomplishments –

- The Management Team approved the UCSD MBCx proposal at their November 3 meeting.  This project consists of retro-commissioning of the Central Utilities Plant Secondary Chilled Water Supply & Return System and the Sciences and Engineering Research Facility laboratory VAV and exhaust system.

- The MBCx Team, with the help of PECI, held two one-day workshops this month (November 17 at Cal Poly Pomona and November 18 at UC Davis) to assist campus staff in the completion of the Building Nomination Form for MBCx funding.  The workshops were well attended and the participating campuses were able to complete project submittals by the November 30 deadline.  A total of thirty-five projects were submitted for consideration and will be reviewed by the MBCx team by early December.

- The “Exceeding Title 24 for Project Managers Course” was held on November 5 at SCE’s CTAC facility, November 16 at UC Davis and November 17 at UC Merced.  Overall, the course was well attended.

- The T&E Team has issued an announcement regarding the “Labs21 High Performance, Low-Energy Design Course” to be held December 13 at UC Merced and December 14 at Sempra’s Energy Resource Center.  The course is a full-day workshop that introduces strategies for designing and constructing sustainable laboratories in both new and existing facilities.  The T&E Team also agreed upon an overall approach to the 2005 T&E program and budget.

- Work continued on development of a program web site.

    - Marketing

A news article was provided for the California Commissioning Collaborative’s website providing an update on the MBCx activity.  The article is currently available at http://www.cacx.org.

    - Direct Implementation

      - For Audits and Site Surveys  - Not applicable.

      - For Direct Installations, Rebates, Equipment Maintenance and Optimization  -

- Total number of customers sites served - None

- Summary of type and number of measures installed or repaired - None

      - Discrepancies between total month's rebates paid may differ from the total calculated in the workbook  due to the following reasons:

(1) There may be a lag in  customer rebate payments, particularly those approved for payments towards the end of the month, due to the processing of check payments;

(2) SoCalGas pays an approved customer application either the prescribed rebates/incentives or the cost shown on the customer invoice, whichever is lower.

    - EM&V

- The EM&V impact evaluation consultants (SBW) have selected the Retrofit Projects they are sampling and started contacting campuses in November; they will also be evaluating the two MBCx projects approved so far (UCSD and CSU Sonoma).

- In addition, the process evaluation consultant (Jane Peters and her staff) started interviewing team members.

- Program Challenges 
None

- Customer Disputes 
None

- Compliance Items 
None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None

Supporting Documentation

- Marketing Materials – 
None.

- Point of Purchase Program Documentation –
None

- Free Measure Distribution Documentation – 
None

- Upstream Incentive Documentation – 
None

- Training Documentation – 
None

- Trade Shows and Public Events – 
None

# Footnotes

The partnership has renamed this program element as “Monitoring Based Commissioning” (MBC) to better reflect the actual scope of the activity.  The program goals and overall approach remain the same.