| Program Name: | CDCR/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG3519 |
| Quarter: | Second Quarter 2006 |

- Program description

The California Department of Corrections and Rehabilitation/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s.

The program will offer incentives for retrofit projects, continuous commissioning, and educational training for the prisons and youth facilities.

- Administrative activities

- Continued to develop a draft Partnership master agreement that outlines roles, responsibilities, commitments, and other terms and conditions between the program Partners based upon revised CDCR funding availability.

- Marketing activities

- No activity

- Direct implementation activities

- Conducted joint energy audit with Southern California Edison of the Tehachapi Prison and identified various energy efficiency measures that may be implemented as part of the partnership program.

- Began coordinating IOU support of the California Green Building Initiative with the Department of General services that could potentially include CDCR facilities.

- Program performance/program status

Program is on target

Program is exceeding expectations

Program is falling short of expectations

Program effort over the reporting period consisted largely of start-up and mobilization activities.  Although program development was delayed due to changes in CDCR funding availability, it expected that the program will be on track to meeting its three-year goal.    Initial project approvals and implementation is planned for early 3rd quarter 2006.

- Program achievements (non-resource programs only):

- None.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- No changes

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Execution of the Partnership master agreement between IOUs and CDCR.

- Continue to audit target facilities to identify and develop projects

- Review and approval of project proposals

- Identify Training & Education opportunities that would support the CDCR facilities’ energy efficiency activities.

- Changes to staffing and staff responsibilities, if any

- No changes.

- Changes to contracts, if any

- No changes.

- Changes to contractors and contractor responsibilities, if any

- No changes.

- Number of customer complaints received

- No complaints received.

- Revisions to program theory and logic model, if any

- No changes.