| Program Name: | CCC/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG 3518 |
| Quarter: | Third Quarter 2006 |

- Program description

The California Community Colleges/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s higher education system. The combined funding of nearly $29M for the 2006-08 program cycle will establish a permanent framework for sustainable, comprehensive energy management at Community College campuses served by California's four Investor Owned Utilities.

The 2006-2008 CCC/IOU Partnership was based on the experiences of the previous partnership cycle.  The management structure was modeled after the 2004-2005 UC/CSU Partnership.  However, the structure was flattened to facilitate the decision making process.   A Management Team was established to coordinate the Program and has been meeting on a regular basis for the last 8 months to plan and begin implementation of the 06-08 program.

- Administrative activities

- A Partnership Letter Agreement was executed was executed by the CCC Chancellor’s office and the IOUs (represented by SCG).  The Letter Agreement outlines roles, responsibilities, commitments, and other terms and conditions between the program Partners.

- The majority of Project submittals made by Districts to date had been through the IOU Due-Diligence review process by the end of the Third Quarter.  In addition to the approval of projects for implementation, this resulted in a firming up of the savings estimates of unapproved projects still under review (backlog), and identifying the current shortfall to meet Program goals.

- Continued with the development of an enhanced program and project tracking website in cooperation with the UC/CSU/IOU Energy Efficiency Partnership.  The Production release occurred on August 10, 2006.  Formal testing of the web site was completed on September 20, 2006.  The Partnership is in the process of uploading all project data to facilitate progress tracking.  In addition, records documents and calendar events are being entered into the system.

- Continued the evolution of the Training & Education program in collaboration with the UC/CSU/IOU Partnership.  The T&E Team has also been working with the California High Performance Schools (CHPS) program to explore synergies.  The T&E Team also started to plan the Partnership participation in the Community Colleges Facilities Conference (CCFC) held November 8 and 9, 2006 in Sacramento.

- The Monitoring Based Commissioning (MBCx) Team developed guidelines for a pilot MBCx program for the Partnership.  The Team is working in close collaboration with the UC/CSU/IOU Partnership in the development of MBCx program project criteria and IOU due-diligence review processes.  It is expected that the MBCx program element for the CCC/IOU Partnership will generate relatively small energy savings, at least in the first year of the program.

- Marketing activities

- The Outreach Team led by representatives from the Foundation for California Community Colleges (FCCC), focused efforts in the 3nd Quarter on Districts and Campuses in PG&E and SDG&E service territories where the short-term shortfall exists to meeting Program goals.  Outreach activities were enhanced during the 2nd Quarter to address the shortfall issues.  The FCCC, PG&E, and SDG&E worked to identify appropriate contacts for Outreach efforts at the executive and facilities levels at the Districts, targeted those Districts/Campuses that needed additional technical assistance to identify and develop projects, and to reach Districts that had not yet participated in the program.  PG&E and SDG&E also worked with their Account Services representatives to facilitate this contact

- PG&E made plans to conduct a second workshop for its Account Services staff to provide an update on the Partnership status and to refine the process for PG&E Account Services’ participation in the Outreach efforts.  The first workshop was held in March 2006, and the second will be held in mid-October.

- Direct implementation activities

- Through the end of the 3rd Quarter, the Management Team reviewed Form 2 project submittals from Districts and approved for implementation energy efficiency projects for all four IOUs.   All projects reviewed and approved by the Management Team had met IOU due-diligence review criteria based on CPUC filed plans.  Approved projects will go to the implementation stage upon execution of a Project Agreement between the appropriate District and IOU.  .

- Program performance/program

Program is on target

Program is exceeding expectations

Program is falling short of expectations

Program effort over the reporting period focused on identifying and approving projects for implementation. An increased effort in Outreach activities were focused on bringing non-participating Districts and Campuses into the Program to address identified short-term shortfall in achieving goals.  The Outreach plans and recent enhanced efforts should result in the identification and implementation of projects to achieve Program goals over the three year cycle.   Project Agreements were executed for all approved projects authorizing implementation.  Program design and refinement efforts continue in the T&E, Outreach, and MBCx program areas.

- Program achievements (non-resource programs only):

- Not Applicable

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Continued review and approval of project proposals currently submitted and in backlog.

- Continue with Outreach Team efforts to identify additional projects for submission and provide technical assistance to Districts/Campuses in need.

- Continue to develop a Training & Education plan coordinated with the UC/CSU Partnership.

- Continue with the development of MBCx program for the Partnership in conjunction with UC/CSU/IOU Partnership.

- Fully implement and roll-out web based Program tracking tool to all Partnership participants.

- Changes to staffing and staff responsibilities, if any

No changes.

- Changes to contracts, if any

No changes.

- Changes to contractors and contractor responsibilities, if any

No changes.

- Number of customer complaints received

No complaints received.

- Revisions to program theory and logic model, if any

No changes.