| Program Name: | County of Los Angeles Partnership |
| --- | --- |
| Program Number: | SCG3527 |
| Quarter: | Fourth Quarter 2006 |

- Program Description:

The 2006-08 SCE/SCG/County of Los Angeles Energy Efficiency Partnership is a continuation of the successful partnership implemented in 2004-2005.  The partnership team consists of the County of Los Angeles Internal Services Division (LAC/ISD) and the Investor Owned Utilities (IOUs): Southern California Edison (SCE) and Southern California Gas Company (SCG).  The partners will apply the lessons learned from its previous project implementation experience, as well as from other existing, successful partnership programs.  This scope of this program will focus on retro-commissioning and retrofit activities in County facilities, will apply some of the recommendations from the Public Agency Collaboration study and will explore opportunities to expand the partnership to include retrofit and retro-commissioning activities in other county affiliated agencies.  These agencies may include the Los Angeles County Office of Education (LACOE), the Los Angeles Unified School District (LAUSD), and the Los Angeles County Metropolitan Transportation Authority (LACMTA).  The Investor Owned Utilities (IOUs) will collaborate with LA County’s Internal Services Division to continue.

The management structure of this partnership will remain the same with projects managed by a management team which consists of representatives from each party (SCE, SCG, and County of LA). Each program element will be coordinated through specific project teams for Retro-commissioning (RCx) and Retrofit activities.

- Administrative Activities:

- The Master Agreement was executed by all parties on August 15, 2006.

- The Phase One RCx RFP was released on July 6th 2006.  SCE procurement awarded the contract and executed a purchase order with EMC Engineers on September 12, 2006.  Implementation schedule for Phase 1 buildings were accelerated in the 4th Qtr of 2006 in order to capture 20% of the phase 1 energy savings goal by December 2006 with the remainder of the installed savings projected by October 31, 2007.

- The Phase 2 RCx RFP is in process – the partnership team has developed the scope of work with buildings identified for RCx. Additional activities include compilation of building information, energy and weather data for the RFP package.  The RFP package was released by SCE procurement on January 3, 2007.  A bidder’s conference was scheduled for January 16, 2007 and a proposal due date of February 14, 2007.

- In addition to RCx projects, the partnership team is actively seeking opportunities for new retrofit projects.  The team had compiled information for potential projects such as lighting, compressor optimization, boiler replacement and or tune ups, and chiller replacements.  Additional engineering assessments shall be conducted to further develop the projects for implementation.

- Partnership discussed strategies to leverage funding from LA County to implement more EE projects. Currently, the provision in the master agreement distinguishes contracting responsibilities for SCE and the County.  SCE is currently responsible for contracting of RCx projects and the County contracts for Retrofit activities.  The County would like to pursue a more streamlined implementation process and had proposed for SCE to take a lead role in contracting for work on behalf of all the partners (SCG and LAC), this will include County’s non-PGC portion of the project cost as well.  SCE would then invoice the County and SCG for the work done.

In subsequent discussions during Q4’06,  the partners decided to table this issue until the next program planning cycle due to internal procurement challenges which would distract the team from attainment of current program objectives.

- SCE partnership management and SCG partnership management, in collaborated with internal SCE organizations, supported LA County Energy Policy task force to develop energy action plan recommendations for potential county wide energy policy.  The task force, consisted of various county departments, was mobilized to draft recommendations for the policy.  If adopted, the county will have a more cohesive strategy to deal with energy/water efficiency and sustainable practices.  This policy will create opportunities to develop comprehensive projects in support of the county’s policy objectives.  The partnership team will assess the issues and will propose a change to program plans, if the energy policy has any substantial impact on existing program implementation and management.

- SCG held discussions with LA County ISD to discuss opportunities to use On Bill Financing as a way of deferring initial project costs, and to potentially allow for more retrofit projects.  LA County ISD will investigate the possibility of using On Bill Financing.

- Marketing Activities:

The County’s Internal Service Department will perform the outreach task to increase interest and solicit projects from targeted County departments similar to the PY04-05 program.

- Direct Implementation Activities:

- The RCx projects for Phase One are in progress.  The Kick-Off Meeting for EMC was held on September 21st, 2006.  There were 10 County Buildings with a committed net savings of 4,068,138 kWh and TBD kW and 248,608 therms.  EMC Engineers completed implementation of several measures for the first two buildings (West Covina Courthouse and Alhambra Courthouse).  The measures were installed, inspected and approved for payments by December 31, 2006 to capture the energy savings.  The remaining measures in the 2 buildings will be completed in Q1’07.   The remaining 8 buildings of Phase 1 are scheduled to be completion by October 31, 2006.  They will achieve the remaining 80% of the goal.

- Phase Two RCx RFP package was completed and released on January 3, 2007. This phase includes 5 building groups with 72 buildings with approximately 11,000,000 kWh Savings.

- Partners will identify additional retrofit project opportunities in other facilities not included in the RCx efforts.  In addition, the team also followed up with energy efficiency measures that were identified in PY04-05 RCx effort but were not completed due to funding limitation.

- Retro-Commissioning Implementation Activities:

- General:  The following is a description of the different phases for the County of Los Angeles retro-commissioning process:

- Planning phase: Gathers information regarding the individual buildings through initial building walkthroughs, interviews with personnel familiar with building operation, and through the collection of appropriate documentations.

- Investigation phase:  Focuses on the operation side of the existing mechanical equipment, with attention being paid to issues that will affect indoor environmental quality, operability of the building, and energy consumption.

- eQUEST modeling phase:  Processes the information acquired during the Planning and Investigation Phases and utilize this information to develop a Baseline Energy Model using eQUEST.

- Implementation phase:  Requires adjustments, modifications, or programming changes made according to the Energy Efficient Measures (EEMs) selected by the Partnership.  Once all measures have been installed and verified, a final round of functional testing is conducted.  The purpose of functional testing in this phase is to provide a final systematic review of the complete operation of the mechanical system and ensure that measures implemented did not have any detrimental impact on other parts of the system “untouched” during Implementation.

- Training Phase:  Upon completion of RCx activities and reports, the final deliverable in the process is a training manual and on site training session for the facility manager and other personnel.  The staff will be trained on the RCx process and the procedures to maintain the buildings at its optimized state for persistence in energy savings.

- Alhambra Courthouse:    The Planning, Investigation, and eQUEST modeling phases started in September and were completed mid-November ‘06.  The reports indicated seven EEMs with a cost of $149,825 and an energy saving of 26 kW, 846,076 kWh, 19,537 therms, and combine saving of $113,656, this is a gross payback in 1.3 years.  Of the seven proposed EEMs, only 5 were selected for implementation.   Two of 5 EEMs were completed by the end of December 2006 to capture the energy saving of 657,059 kWh and 14,334 Therms.  The remaining 3 measures started in mid-December 2006 with expected completion by February 2007.

- West Covina Courthouse:  The Planning, Investigation, and eQUEST modeling phases started in September and were completed mid-December.  The reports indicated four Energy Efficient Measures (EEMs) with a cost of $94,858 and an energy saving of 20 kW, 503,067 kWh, 21,749 therms, and combine saving of $59,903, this is a gross payback in 1.6 years.  Of the proposed EEMs only three were selected. One of three EEMs was completed by the end of December 2006 with an energy saving of 36 kW, 406,990 kWh, and 17,530 therms.  Implementation for the remaining three EEMs started in late-December 2006 with completion expected by the end of February 2007.

- Torrance and Inglewood Courthouse:  The Planning, Investigation, and the eQUEST modeling phases started in November and will continue until early February 2007.  Other buildings in Phase one will be completed by October 31, 2007.

- Program Performance/Program Status:

( Program is on target

⁬ Program is exceeding expectations

⁬ Program is falling short of expectations

- Program Achievements (non-resource programs only):

Not Applicable

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

- None for Q4’06.  However, as noted above under administrative section, there may be potential opportunitites to enhance the partnership program  due to the adoption of County of Los Angeles energy policy.  In the event that the policy requires the partnership to collaborate with the County’s overall energy policy efforts, the partnership will identify these opportunities and will propose a modification to the current program plan.

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

None

- Changes to staffing and staff responsibilities, if any

None

- Changes to contracts, if any

None

- Changes to contractors and contractor responsibilities, if any

  - Purchase Order Issued to:  EMC Engineers for Phase One RCx work.  EMC will be responsible for Phase One RCx activities that will achieve energy and gas savings.

  - Purchase Order Issued to:  IES for engineering support.

Description of work to be performed by IES is the following:

- Review energy project scope and energy savings estimates, and perform additional engineering, analysis and reports.

- Perform facility surveys, energy analysis, engineering studies, and reports to develop energy projects.

- Attend working group meetings and prepare minutes of meetings.

- Number of customer complaints received

None

- Revisions to program theory and logic model, if any

None