| Program Name: | UC/CSU/IOU Energy Efficiency Partnership |
| --- | --- |
| Program Number: | SCG3520 |
| Quarter: | Fourth Quarter 2007 |

- Program Description:

The University of California/California State University/Investor Owned Utility Energy Efficiency Partnership is a unique, statewide program to achieve immediate and long-term energy savings and peak demand reduction within California’s higher education system. The combined funding of nearly $40M for the 2006-08 program will establish a permanent framework for sustainable, comprehensive energy management at campuses served by California's four Investor Owned Utilities.

- Administrative Activities:

- Held bi-weekly Partnership Management Team meetings to conduct the business of the Partnership at the management level.

- Continued to hold Training and Education Team meetings as necessary to carry-out the program’s training activities.

- Held quarterly Executive Team meeting to discuss overall program status and policy issues.

- Participated in monthly UC Energy Management Team meetings

- Participated in 09-10-11 energy efficiency program planning workshops

- Marketing Activities:

- Prepared Program Profile to be published by the American Council for an Energy Efficient Economy (ACEEE) for Exemplary Energy Efficiency Programs

- Participated in PG&E Higher Education Local Government Partnership meeting with Service and Sales representatives

- Participated in 2007 CSU Facilities Management Conference

- Participated in UC, CSU, CCC Sustainability Conference Steering Committee for the 2008 conference

- Direct Implementation Activities:

- Continued to develop and approve pipeline of campus energy efficiency projects. As of 12/31/07, all project applications, including those under IOU due diligence, totaled approximately 80 million kWh (~78% of 3-year goal) and approximately 5.3 million therms (~143% of 3-year goal) and represent approximately $23 million in incentive funds (~77% of 3-year budget).

- Approved one new Engineering Assistance application of approximately $30,000. Project definitions, scopes of work and Partnership project applications are deliverables of the Engineering Assistance work.

- Continued to actively track and manage project implementation and incentive payment

- Implemented a bi-weekly project status and delivery meetings with each IOU territory and each university system to drive project completion.

- Provided approximately 2,045 cumulative person-days of training through 12/31/07. The primary training courses this quarter comprised

  - Campus Data Centers for the 21st Century

  - Using LEED CI to Green Campus Renovation Projects

  - Building Operators Certification Sessions.

- Continued development of a streamlined Monitoring Based Commissioning (MBCx) program element called MBCx Express.

- Agreed on large scale CSU implementation of central Personal Computer management software development.

- Program Performance/Program Status:

( Program is on target

⁬ Program is exceeding expectations

⁬ Program is falling short of expectations

Explanation

Program effort over the reporting period was focused on ongoing energy project development, review, approval, and implementation activities.

- Program Achievements (non-resource programs only):

We expect significant acceleration in the verified and paid totals as projects which were approved in previous quarters are completed and paid.

- Changes in program emphasis, if any, from previous quarter (new program elements, less or more emphasis on a particular delivery strategy, program elements discontinued, measure discontinued, budget changes, etc.).

None

- Discussion of near-term plans for program over the coming months (e.g., marketing and outreach efforts that are expected to significantly increase program participation, etc.)

- Continue to manage and facilitate project implementation

- Continue review and approval of project applications

- Continue to develop the project pipeline and solicit applications

- Continue to develop curriculum, schedule and hold classes, and encourage participation in Training and Education offerings

- Changes to staffing and staff responsibilities, if any

None

- Changes to contracts, if any

None

- Changes to contractors and contractor responsibilities, if any

None

- Number of customer complaints received

No complaints received.

- Revisions to program theory and logic model, if any

None